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QUOTATION ESTIMATE
Professional Telecommunication Engineering Services
Argentina Córdoba — Provincial Jurisdiction
Document Reference: QE-TC-2025-0472
Date of Issue: 15 June 2025
Valid Until: 15 July 2025
Prepared By: Ing. Marcos A. Ferreyra
License No.: MAT-48291-CBA
Client: Empresa de Servicios Integrales S.A.
Location: Argentina Córdoba, 5000
1. Purpose and Scope of This Quotation Estimate
This Quotation Estimate is formally issued to provide a comprehensive and transparent breakdown of professional services to be rendered by a certified Telecommunication Engineer operating within the jurisdiction of Argentina Córdoba. The scope of work encompasses the design, installation, testing, and commissioning of a fiber-optic and wireless telecommunication infrastructure for the client's corporate headquarters and three regional distribution centers located in the province of Córdoba, Argentina.
The Telecommunication Engineer responsible for this project holds a full professional license issued by the Colegio de Ingenieros de la Provincia de Córdoba and possesses over fourteen years of specialized experience in telecommunications infrastructure deployment across the Argentine Republic. All work will be executed in strict compliance with the regulations established by the Ente Regulador de Telecomunicaciones (ERT) and the applicable provincial ordinances governing telecommunications installations in Argentina Córdoba.
2. Itemized Services and Cost Breakdown
	Item
	Description of Service
	Unit
	Qty
	Unit Price (ARS)
	Subtotal (ARS)

	01
	Site survey and topographic assessment of all four locations in Argentina Córdoba
	Visit
	4
	185,000
	740,000

	02
	Design and engineering documentation of fiber-optic backbone network (single-mode, 96-fiber)
	Project
	1
	2,450,000
	2,450,000

	03
	Installation of underground fiber-optic ducting and cable laying (approximately 12.5 km total)
	km
	12.5
	1,875,000
	23,437,500

	04
	Deployment and configuration of wireless microwave relay links (3 links, 18 GHz band)
	Link
	3
	1,250,000
	3,750,000

	05
	Installation and programming of active network equipment (OLT, ODN, switches, routers)
	Lot
	1
	4,800,000
	4,800,000

	06
	Testing, attenuation measurement, OTDR certification, and performance validation
	Lot
	1
	950,000
	950,000

	07
	Regulatory filings, permits, and compliance documentation with ERT and municipal authorities in Argentina Córdoba
	Lot
	1
	680,000
	680,000

	08
	Technical training for client's operations staff (2 days, on-site)
	Day
	2
	320,000
	640,000

	09
	Warranty period technical support and maintenance (12 months)
	Month
	12
	145,000
	1,740,000

	TOTAL ESTIMATED COST (before IVA 21%):
	39,187,500

	IVA (21%):
	8,229,375

	GRAND TOTAL (ARS):
	47,416,875


3. Project Timeline
The Telecommunication Engineer estimates a total project duration of twenty-two (22) calendar weeks from the date of contract execution. The schedule is structured in four phases: (Phase 1) Site survey and design approval — Weeks 1–4; (Phase 2) Civil works and ducting installation — Weeks 5–12; (Phase 3) Cable laying, equipment installation, and configuration — Weeks 13–18; (Phase 4) Testing, certification, regulatory compliance, and handover — Weeks 19–22. All milestones are subject to weather conditions and municipal authorization timelines specific to Argentina Córdoba.
4. Terms and Conditions
· This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. Prices are quoted in Argentine Pesos (ARS) and are subject to adjustment in the event of a variation exceeding 15% in the official exchange rate or in the cost of imported telecommunications equipment.
· Payment terms: 30% advance upon contract signing; 40% upon completion of Phase 2; 20% upon completion of Phase 3; 10% upon final acceptance and delivery of as-built documentation.
· All materials and equipment referenced in this Quotation Estimate are to be sourced from suppliers approved by the Telecommunication Engineer and must meet ITU-T and ERT technical standards.
· The Telecommunication Engineer shall maintain full professional liability insurance and workers' compensation coverage throughout the duration of the project in Argentina Córdoba.
· Any change in scope, additional work, or modification to the original design must be documented in a formal Change Order signed by both parties before execution.
· This Quotation Estimate does not constitute a binding contract until a formal service agreement is executed by both parties.
· Disputes arising from this engagement shall be resolved through arbitration in accordance with the rules of the Cámara de Comercio de Córdoba, with jurisdiction in the city of Córdoba, Argentina.
5. Acceptance and Authorization
By signing below, the client acknowledges receipt of this Quotation Estimate and authorizes the Telecommunication Engineer to proceed with the described services in Argentina Córdoba upon execution of the definitive contract.
For the Provider
Ing. Marcos A. Ferreyra
Telecommunication Engineer
MAT-48291-CBA
Date: _______________
For the Client
Empresa de Servicios Integrales S.A.
Authorized Representative
CUIT: 30-XXXXXXXX-X
Date: _______________
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