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Quotation Estimate
Professional Telecommunication Engineering Services
Beijing, China | 北京市朝阳区建国路88号 | Tel: +86-10-8888-6666 | Email: quotes@telecom-eng-beijing.cn
Quotation No.: QTE-BJ-2025-0472
Date Issued: June 12, 2025
Valid Until: July 12, 2025
Project Location: China Beijing
1. Client Information
	Client Name: Beijing Metropolitan Infrastructure Development Co., Ltd.
	Contact Person: Mr. Zhang Wei

	Address: 128 Zhongguancun Street, Haidian District, China Beijing
	Phone: +86-10-6255-3300

	Email: zhang.wei@bjmidc.com
	Tax ID: 91110108MA01XXXX


2. Scope of Work – Telecommunication Engineer Services in China Beijing
This Quotation Estimate is prepared in response to the formal request submitted by Beijing Metropolitan Infrastructure Development Co., Ltd. for the engagement of a senior Telecommunication Engineer to oversee, design, and implement a comprehensive fiber-optic and 5G network infrastructure project across the Chaoyang and Haidian districts of China Beijing. The scope encompasses all technical planning, equipment procurement coordination, on-site installation supervision, system testing, and final commissioning activities required to deliver a fully operational telecommunications network in compliance with the Ministry of Industry and Information Technology (MIIT) regulations applicable to China Beijing.
The assigned Telecommunication Engineer will hold a minimum of fifteen (15) years of professional experience in large-scale network deployments within the Greater Beijing region. The engineer will be responsible for producing detailed engineering drawings, conducting site surveys, managing subcontractor teams, ensuring adherence to national standards GB 50311 and GB 50373, and delivering a complete as-built documentation package upon project completion in China Beijing.
3. Itemized Cost Breakdown
	Item No.
	Description of Service
	Duration / Qty
	Unit Price (CNY)
	Amount (CNY)

	01
	Senior Telecommunication Engineer – Project Management & Technical Oversight (China Beijing site)
	120 working days
	2,800
	336,000

	02
	Network Design & Engineering Documentation (Fiber Optic + 5G Small Cell Layout)
	1 lump sum
	185,000
	185,000

	03
	On-Site Survey & Feasibility Assessment – Chaoyang & Haidian Districts, China Beijing
	15 working days
	1,500
	22,500

	04
	Equipment Procurement Coordination & Vendor Liaison (MIIT-certified suppliers)
	1 lump sum
	95,000
	95,000

	05
	Installation Supervision & Quality Assurance (Telecommunication Engineer on-site)
	60 working days
	2,200
	132,000

	06
	System Testing, Performance Validation & Commissioning
	20 working days
	1,800
	36,000

	07
	Regulatory Compliance Filing & MIIT Permit Support (China Beijing jurisdiction)
	1 lump sum
	48,000
	48,000

	08
	As-Built Documentation, Training & Handover Package
	1 lump sum
	35,000
	35,000

	09
	Travel, Accommodation & Local Logistics within China Beijing
	180 working days
	650
	117,000

	10
	Contingency & Unforeseen Technical Adjustments (8% of subtotal)
	1 lump sum
	—
	87,120

	Subtotal (CNY)
	1,193,620

	VAT (13% – PRC Standard Rate)
	155,171

	TOTAL QUOTATION ESTIMATE (CNY)
	1,348,791


4. Payment Schedule
	Milestone
	Percentage
	Amount (CNY)
	Trigger

	Advance Payment
	30%
	404,637
	Upon signed acceptance of this Quotation Estimate

	Design Approval
	25%
	337,198
	Client sign-off on engineering drawings

	Installation Complete
	30%
	404,637
	Physical completion verified by Telecommunication Engineer

	Final Commissioning
	15%
	202,319
	Successful system handover in China Beijing


5. Terms & Conditions
· This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. Any request for services beyond this period will require a revised quotation.
· All prices are quoted in Chinese Yuan (CNY) and are inclusive of applicable Value Added Tax (VAT) at the PRC standard rate of 13%.
· The Telecommunication Engineer assigned to this project shall not be substituted without prior written consent from the client. Any replacement must possess equivalent or superior qualifications and experience in the China Beijing telecommunications market.
· Work shall be performed in strict accordance with the PRC Telecommunications Regulations, MIIT technical standards, and all local bylaws governing infrastructure projects in China Beijing.
· The client shall provide all necessary site access, permits, and third-party clearances required for the Telecommunication Engineer to execute the scope of work without interruption.
· Any change in scope exceeding 10% of the original Quotation Estimate value shall be subject to a formal change-order process and a revised cost assessment.
· Disputes arising from this engagement shall be resolved through arbitration under the China International Economic and Trade Arbitration Commission (CIETAC) seated in Beijing.
· Confidentiality: All technical data, network topologies, and proprietary information exchanged during the course of this project in China Beijing shall remain strictly confidential for a period of five (5) years following project completion.
6. Acceptance & Authorization
By signing below, the client acknowledges and accepts this Quotation Estimate in its entirety, authorizing the engagement of the designated Telecommunication Engineer for the telecommunications infrastructure project located in China Beijing. Both parties agree to be bound by the terms, conditions, and pricing outlined herein.
For the Service Provider
Beijing Telecom Engineering Solutions Ltd.
Name: Li Minghua, P.Eng.
Title: Chief Telecommunication Engineer
Date: _______________
For the Client
Beijing Metropolitan Infrastructure Development Co., Ltd.
Name: Zhang Wei
Title: Director of Infrastructure Projects
Date: _______________
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