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	Quotation Estimate No.:
	QTE-2025-04871
	Date of Issue:
	June 12, 2025

	Validity Period:
	30 calendar days from date of issue
	Currency:
	COP (Colombian Peso) / USD

	Client Name:
	[Client Company Name] – Project: Enterprise Network Infrastructure Upgrade

	Project Location:
	Colombia Bogotá – Multiple sites across the city (Chapinero, Usaquén, Suba, and Kennedy districts)

	Prepared By:
	Ing. Carlos Mendoza – Senior Telecommunication Engineer, Andina Telecom Solutions S.A.S.


1. Scope of Work – Telecommunication Engineer Services in Colombia Bogotá
This Quotation Estimate is issued by Andina Telecom Solutions S.A.S. to provide comprehensive professional services rendered by a certified Telecommunication Engineer for the design, implementation, testing, and commissioning of enterprise-grade telecommunications infrastructure. All services described herein will be executed within the metropolitan area of Colombia Bogotá, adhering to the national telecommunications regulations established by the Comisión de Regulación de Telecomunicaciones (CRT) and the technical standards of the Instituto Colombiano de Normas Técnicas (ICONTEC).
The assigned Telecommunication Engineer holds a professional degree in Telecommunications Engineering from the Universidad Nacional de Colombia, possesses over twelve (12) years of field experience in the Colombia Bogotá market, and is certified in Cisco CCNP, Juniper JNCIS, and Huawei HCIP. The engineer will be the sole technical point of contact throughout the project lifecycle, ensuring continuity, accountability, and compliance with all local and national regulatory frameworks applicable to telecommunications installations in Colombia Bogotá.
2. Itemized Services and Cost Breakdown
	#
	Service Description
	Quantity / Duration
	Unit Rate (COP)
	Subtotal (COP)
	Subtotal (USD)

	1
	Site Survey & Feasibility Study – The Telecommunication Engineer will conduct on-site assessments at all four (4) client locations in Colombia Bogotá, including signal propagation analysis, cable routing evaluation, and existing infrastructure audit.
	4 sites / 5 days
	2,800,000
	11,200,000
	$2,688

	2
	Network Design & Engineering Documentation – Preparation of detailed technical blueprints, logical and physical topology diagrams, bandwidth calculations, and regulatory compliance documentation for the Colombia Bogotá telecommunications authority.
	1 project / 10 days
	4,500,000
	45,000,000
	$10,800

	3
	Infrastructure Installation & Cabling – Supervision and technical direction of structured cabling (Cat 6A and fiber optic single-mode), rack assembly, and equipment mounting at all Colombia Bogotá sites. The Telecommunication Engineer will oversee a team of six (6) certified technicians.
	4 sites / 20 days
	6,200,000
	124,000,000
	$29,760

	4
	Equipment Configuration & Integration – Configuration of core and distribution switches, wireless access points, VoIP PBX systems, and SD-WAN controllers. Integration with the client's existing ERP and CRM platforms.
	1 project / 12 days
	5,800,000
	69,600,000
	$16,704

	5
	Testing, Commissioning & Performance Validation – Comprehensive network testing including throughput benchmarks, latency measurements, failover drills, and security penetration testing. Final acceptance documentation per Colombia Bogotá municipal building and telecommunications permits.
	4 sites / 8 days
	3,900,000
	31,200,000
	$7,488

	6
	Training & Knowledge Transfer – Two (2) full-day training sessions for the client's IT staff conducted by the Telecommunication Engineer at the main office in Colombia Bogotá. Includes operation manuals, troubleshooting guides, and maintenance schedules.
	2 sessions / 2 days
	3,200,000
	6,400,000
	$1,536

	7
	Post-Implementation Support (90 days) – Remote and on-site technical support provided by the Telecommunication Engineer and support team. Includes quarterly performance reports and regulatory compliance updates for Colombia Bogotá.
	90 days
	1,800,000
	162,000,000
	$38,880

	TOTAL ESTIMATED COST (before IVA 19%):
	449,400,000
	$107,856

	IVA (19% – Colombian Value Added Tax):
	85,386,000
	$20,493

	GRAND TOTAL (Quotation Estimate):
	534,786,000
	$128,349


3. Terms and Conditions of This Quotation Estimate
· Validity: This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. After this period, pricing may be subject to revision due to market fluctuations in equipment costs within Colombia Bogotá.
· Payment Schedule: 30% advance upon contract signing, 40% upon completion of installation phase, and 30% upon final acceptance and delivery of all documentation. Payments shall be made via bank transfer to the account of Andina Telecom Solutions S.A.S. in Colombian Pesos.
· Project Timeline: The total estimated duration for all services is sixty (60) working days from the date of contract execution, with the Telecommunication Engineer available on-site in Colombia Bogotá Monday through Friday, 8:00 AM to 6:00 PM.
· Regulatory Compliance: All installations will comply with the Colombian General Telecommunications Law (Ley 1341 de 2009), CRT resolutions, and the specific municipal permits required for telecommunications infrastructure in the city of Colombia Bogotá.
· Warranty: The Telecommunication Engineer and Andina Telecom Solutions S.A.S. provide a twelve (12) month warranty on all labor and workmanship. Equipment warranties are governed by the respective manufacturer terms.
· Confidentiality: All technical data, network topologies, and client information shared during the execution of this project shall be treated as strictly confidential and shall not be disclosed to third parties without written consent.
· Force Majeure: Neither party shall be liable for delays caused by events beyond reasonable control, including but not limited to natural disasters, government-mandated shutdowns, or regulatory changes in Colombia Bogotá.
· Dispute Resolution: Any disputes arising from this Quotation Estimate or the subsequent contract shall be resolved through mediation in the city of Colombia Bogotá, in accordance with Colombian commercial law.
4. Acceptance and Authorization
By signing below, the client acknowledges receipt of this Quotation Estimate and agrees to the terms, conditions, and pricing outlined herein for the Telecommunication Engineer services to be performed in Colombia Bogotá. This document does not constitute a binding contract until a formal service agreement is executed by both parties.
For Andina Telecom Solutions S.A.S.
Ing. Carlos Mendoza
Senior Telecommunication Engineer
Date: _______________
For the Client
Name: _________________________
Title: _________________________
Date: _______________
This Quotation Estimate was prepared exclusively for the client identified above and is not transferable. All prices are in Colombian Pesos (COP) unless otherwise stated. Exchange rate reference: 1 USD = 4,170 COP (Banco de la República, June 2025). For questions regarding this Quotation Estimate, please contact our office in Colombia Bogotá at +57 (601) 743 2890 or quotes@andinatelsol.co.
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