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Quotation Estimate
Professional Telecommunication Engineering Services
Medellín, Antioquia, Colombia
Quotation No.: QTE-MDE-2025-0472
Date of Issue: June 12, 2025
Valid Until: July 12, 2025
Prepared By: Ing. Carlos A. Restrepo
Role: Senior Telecommunication Engineer
License No.: CRC-TEC-2019-0847
Client Information
	Company Name: Grupo Andino Telecomunicaciones S.A.S.
	NIT: 901.234.567-8

	Address: Calle 43 # 49A-120, El Poblado, Medellín, Antioquia, Colombia
	Contact: Lic. María Fernanda Ospina

	Email: m.ospina@grupoandino.co
	Phone: +57 (604) 444 5566


Scope of Work – Telecommunication Engineer Services in Colombia Medellín
This Quotation Estimate is issued by a certified Telecommunication Engineer specializing in the design, implementation, and maintenance of telecommunications infrastructure. The services described herein are specifically tailored for deployment and operation within the metropolitan area of Colombia Medellín, taking into account the unique topographical, regulatory, and climatic conditions of the Aburrá Valley region. The Telecommunication Engineer will provide comprehensive technical oversight from the initial feasibility study through to final commissioning and a twelve-month post-installation support period.
Detailed Line Items and Cost Breakdown
	#
	Description of Service
	Quantity
	Unit Price (COP)
	Subtotal (COP)

	1
	Site survey and RF propagation analysis for 4G/5G base station deployment across the Medellín metro area (El Poblado, Laureles, Envigado, Bello, Itagüí zones)
	1 project
	18,500,000
	18,500,000

	2
	Design of fiber optic backbone network (144-core single-mode) connecting 12 distribution nodes within the Aburrá Valley corridor
	1 project
	42,000,000
	42,000,000

	3
	Installation and configuration of 8 outdoor small-cell nodes with integrated backhaul (microwave + fiber) for dense urban coverage in Medellín
	8 units
	12,800,000
	102,400,000

	4
	Telecommunication Engineer on-site supervision during civil works, tower erection, and antenna alignment (minimum 45 working days)
	45 days
	1,200,000
	54,000,000

	5
	Regulatory compliance review and submission of technical dossiers to CRC (Comisión de Regulación de Comunicaciones) and local Medellín municipal authorities
	1 package
	8,750,000
	8,750,000

	6
	Network integration testing, KPI validation, and performance benchmarking against Colombian telecom standards (NTC 5841, NTC 5842)
	1 phase
	15,300,000
	15,300,000

	7
	Preparation of as-built documentation, O&M manuals, and training sessions for client operations team (3 days, 12 participants)
	3 days
	2,500,000
	7,500,000

	8
	Twelve-month preventive maintenance and remote monitoring support by the assigned Telecommunication Engineer
	12 months
	3,200,000
	38,400,000

	TOTAL ESTIMATED COST (COP):
	287,250,000

	TOTAL ESTIMATED COST (USD, approx. at 3,950 COP/USD):
	$72,721.52


Terms and Conditions
· This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. After this period, pricing may be adjusted to reflect market fluctuations in telecommunications equipment and labor costs in Colombia.
· All prices are quoted in Colombian Pesos (COP) and are inclusive of applicable IVA (19% VAT) as mandated by the Colombian tax authority (DIAN). No additional taxes or levies will be charged beyond those explicitly stated.
· Payment terms: 30% advance upon contract signing, 40% upon completion of civil works and equipment installation, 20% upon successful network commissioning and KPI acceptance, and 10% upon delivery of final as-built documentation.
· The Telecommunication Engineer assumes full technical responsibility for design integrity, regulatory compliance, and performance guarantees as outlined in the scope. The client is responsible for securing all third-party permits, property access rights, and utility coordination within Medellín.
· Project timeline: An estimated 90 working days from contract execution to final commissioning, subject to weather conditions in the Medellín valley and availability of municipal construction permits.
· Warranty: The Telecommunication Engineer provides a 24-month hardware warranty and a 12-month performance warranty on all installed systems, excluding damage caused by force majeure events (earthquakes, landslides, or extreme weather common to the region).
· Confidentiality: All network topology data, RF planning parameters, and client business information shared during the engagement shall remain strictly confidential and shall not be disclosed to third parties without written consent.
· Governing Law: This Quotation Estimate and any resulting contract shall be governed by the commercial and telecommunications laws of the Republic of Colombia, with jurisdiction vested in the commercial courts of Medellín, Antioquia.
Note: This Quotation Estimate does not constitute a binding contract. It serves as a formal cost projection prepared by the Telecommunication Engineer for the client's internal budgeting and approval processes. A definitive service agreement must be executed by both parties before any work commences in the Colombia Medellín area.
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