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1. Client Information
	Company Name: PT Artha Digital Infrastructure
	Contact Person: Mr. Budi Santoso, Director of Engineering

	Address: Menara Artha Lantai 18, Jl. HR Rasuna Said, Kuningan, Jakarta Selatan 12950
	Email: b.santoso@arthadigital.co.id

	Phone: +62-21-520-8899
	Project Reference: ADI-TELECOM-2025-003


2. Scope of Work – Telecommunication Engineer Services in Indonesia Jakarta
This Quotation Estimate is prepared for the engagement of a senior Telecommunication Engineer to provide comprehensive design, implementation, testing, and commissioning services for the telecommunications infrastructure project located in Indonesia Jakarta. The scope encompasses the following deliverables:
	No.
	Description of Service
	Duration
	Amount (IDR)

	1
	Site survey and feasibility assessment of existing telecommunication network infrastructure across three (3) office buildings in the Indonesia Jakarta metropolitan area, including fiber optic backbone inspection and RF signal mapping.
	10 working days
	85,000,000

	2
	Design and engineering of a new 40G/100G fiber optic network topology, including detailed schematics, Bill of Materials (BOM), and compliance with Indonesian Ministry of Communication and Information Technology (Kominfo) regulations applicable in Indonesia Jakarta.
	15 working days
	120,000,000

	3
	Supervision and technical oversight of fiber optic cable laying, patch panel installation, and active network equipment deployment (core switches, routers, and wireless access points) at the Indonesia Jakarta project site.
	20 working days
	150,000,000

	4
	End-to-end network testing, performance benchmarking, and commissioning of the telecommunication system, including throughput testing, latency measurement, and redundancy failover validation.
	7 working days
	65,000,000

	5
	Preparation of as-built documentation, operation and maintenance manuals, and a comprehensive handover report for the client's in-house technical team in Indonesia Jakarta.
	5 working days
	40,000,000

	6
	On-site training sessions (4 sessions of 4 hours each) for the client's IT and facilities staff on network monitoring, basic troubleshooting, and preventive maintenance procedures for the telecommunication infrastructure.
	4 working days
	35,000,000

	7
	Post-commissioning warranty support and remote technical assistance for a period of ninety (90) calendar days following the final acceptance of the project in Indonesia Jakarta.
	90 calendar days
	55,000,000

	Subtotal (Professional Services)
	550,000,000

	VAT (Pajak Pertambahan Nilai) – 11% as per Indonesian tax regulation
	60,500,000

	Grand Total
	610,500,000


* All amounts are stated in Indonesian Rupiah (IDR). The above Quotation Estimate does not include the cost of hardware, cabling materials, or third-party permits, which shall be procured separately by the client.
3. Telecommunication Engineer Qualifications
The Telecommunication Engineer assigned to this project shall hold a minimum of a Bachelor's degree in Telecommunication Engineering or Electrical Engineering from an accredited Indonesian university, possess a minimum of ten (10) years of progressive experience in enterprise and carrier-grade network design, and hold valid certifications including but not limited to CCNP/CCIE (Routing & Switching), JNCIA/JNCIS (Juniper), and the Indonesian Professional Engineer (Ir.) title. The engineer shall be fully familiar with the regulatory framework governing telecommunications infrastructure in Indonesia Jakarta, including Kominfo frequency allocation rules and building code requirements for data center and network room installations.
4. Terms and Conditions
1. This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. Any acceptance beyond the validity period shall require re-confirmation of pricing.
1. Payment terms: 30% advance payment upon contract signing, 40% upon completion of design and site supervision milestones, and 30% upon final acceptance and handover of all documentation in Indonesia Jakarta.
1. All payments shall be made via bank transfer to the account of PT Nusantara Telecommunications Solutions, Bank Mandiri, Account No. 137-00-0456789-3, in Indonesian Rupiah (IDR).
1. The Telecommunication Engineer shall comply with all health, safety, and environmental (HSE) protocols at the project site in Indonesia Jakarta, including the use of personal protective equipment (PPE) and adherence to the client's site access procedures.
1. Any change in scope, additional site locations, or extended timelines beyond the originally agreed schedule shall be subject to a revised Quotation Estimate and a formal change order signed by both parties.
1. Confidentiality: All technical data, network diagrams, and proprietary information exchanged during the course of this engagement in Indonesia Jakarta shall be treated as strictly confidential and shall not be disclosed to any third party without written consent.
1. This engagement is governed by the laws of the Republic of Indonesia. Any disputes arising from this Quotation Estimate or the resulting contract shall be resolved through arbitration at the Indonesian National Board of Arbitration (BANI) in Jakarta.
1. The Telecommunication Engineer shall provide a weekly progress report to the client's project manager every Friday, detailing completed activities, upcoming tasks, and any risks or impediments encountered at the Indonesia Jakarta site.
5. Acceptance and Authorization
By signing below, both parties acknowledge and agree to the terms, scope, and pricing outlined in this Quotation Estimate for the Telecommunication Engineer services to be delivered in Indonesia Jakarta.
For and on behalf of:
PT Nusantara Telecommunications Solutions
Name: ___________________________
Title: General Manager
Date: ___________________________
For and on behalf of:
PT Artha Digital Infrastructure
Name: ___________________________
Title: Director of Engineering
Date: ___________________________
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