# Quotation Estimate - Telecommunication Engineer - Peru Lima

# Quotation Estimate

Professional Telecommunication Engineering Services — Peru Lima

Ref: QTE-2025-LIM-0047 | Validity: 30 Calendar Days

Prepared By:
Andina Telecom Solutions S.A.C.
Av. Javier Prado Este 1250, San Isidro
Lima, Peru
RUC: 20601234567
Tel: +51 1 456 7890
Email: quotes@andinatcom.pe

Prepared For:
[Client Company Name]
[Client Address]
Lima, Peru
RUC: [Client RUC Number]
Contact: [Client Contact Person]
Email: [Client Email]

## 1. Purpose and Scope of This Quotation Estimate

This Quotation Estimate is formally issued by Andina Telecom Solutions S.A.C. to provide a comprehensive, itemized breakdown of professional services rendered by a certified Telecommunication Engineer for the design, implementation, and commissioning of telecommunications infrastructure within the metropolitan area of Peru Lima. This document serves as a binding financial proposal and technical scope reference for all parties involved in the project. The Quotation Estimate encompasses all labor, specialized equipment, software licensing, travel, and administrative costs associated with the engagement of a senior Telecommunication Engineer and their support team operating across the districts of San Isidro, Miraflores, Surco, and La Molina in Peru Lima.

## 2. Detailed Line Items — Telecommunication Engineer Services

| # | Description of Service | Qty | Unit (S/) | Total (S/) |
| --- | --- | --- | --- | --- |
| 1 | Site Survey & Feasibility Assessment — The Telecommunication Engineer shall conduct a full RF propagation study, fiber optic route mapping, and existing infrastructure audit across the client's premises in Peru Lima. Includes topographic analysis and regulatory compliance review with OSIPTEL. | 1 | 8,500.00 | 8,500.00 |
| 2 | Network Architecture Design — Development of a complete telecommunications network design document, including LAN/WAN topology, VoIP telephony architecture, 5G-ready backhaul planning, and redundancy specifications. Prepared by the lead Telecommunication Engineer with 15+ years of experience in Peruvian telecom standards. | 1 | 12,000.00 | 12,000.00 |
| 3 | Equipment Procurement & Installation — Supply and installation of enterprise-grade routers, switches, fiber optic transceivers, patch panels, and structured cabling (Cat6A and single-mode fiber) for a 4-story commercial building in Peru Lima. All equipment complies with INDECOPI and OSIPTEL certification requirements. | 1 | 45,000.00 | 45,000.00 |
| 4 | VoIP & Unified Communications Deployment — Configuration and deployment of a 200-extension VoIP PBX system, SIP trunking integration with local carriers (Claro, Entel, Movistar Peru), and unified messaging platform. The Telecommunication Engineer will oversee end-to-end configuration and quality-of-service tuning. | 1 | 18,500.00 | 18,500.00 |
| 5 | Wireless & RF Coverage Optimization — Design and installation of indoor Wi-Fi 6 access points, outdoor point-to-point microwave links, and cellular signal boosters to ensure full coverage across all floors and outdoor areas of the Peru Lima facility. Includes heat mapping and interference mitigation. | 1 | 14,200.00 | 14,200.00 |
| 6 | Testing, Commissioning & Handover — Comprehensive system testing including throughput benchmarks, latency measurements, failover drills, and security penetration testing. The Telecommunication Engineer will deliver a full as-built documentation package, training sessions for client IT staff, and a 12-month warranty on all installed systems. | 1 | 9,800.00 | 9,800.00 |
| 7 | Regulatory Filing & OSIPTEL Compliance — Preparation and submission of all required telecommunications permits, spectrum usage authorizations, and infrastructure notifications to OSIPTEL and the Ministry of Transport and Communications for the Peru Lima project site. | 1 | 4,500.00 | 4,500.00 |
| 8 | Project Management & Coordination — Dedicated project management by the lead Telecommunication Engineer, including weekly progress reports, stakeholder meetings, risk management, and coordination with municipal authorities in Peru Lima for any civil works or utility crossings. | 1 | 7,500.00 | 7,500.00 |
| SUBTOTAL (S/) |  |  |  | 119,000.00 |
| IGV 18% (S/) |  |  |  | 21,420.00 |
| GRAND TOTAL (S/) |  |  |  | 140,420.00 |

## 3. Terms and Conditions of This Quotation Estimate

- This Quotation Estimate is valid for a period of thirty (30) calendar days from the date of issue. After this period, pricing may be subject to revision due to currency fluctuations, equipment availability, or changes in Peruvian regulatory fees applicable in Peru Lima.

- All amounts are quoted in Peruvian Soles (S/) and are inclusive of all applicable taxes unless otherwise stated. The Telecommunication Engineer services are subject to the standard 18% IGV (Impuesto General a las Ventas) as mandated by SUNAT.

- Payment terms: 40% advance upon contract signing, 40% upon completion of installation phase, and 20% upon final acceptance and handover. Payments shall be made via bank transfer to the account of Andina Telecom Solutions S.A.C.

- The project timeline is estimated at eight (8) to ten (10) weeks from the date of contract execution, subject to municipal permitting timelines in Peru Lima and client availability for access to the site.

- The Telecommunication Engineer and support team shall comply with all Peruvian labor laws, occupational health and safety regulations (SUTRA), and telecommunications industry standards (NTC) issued by INTELPERU.

- Any changes to the scope of work beyond what is described in this Quotation Estimate shall be subject to a formal change order, signed by both parties, with corresponding adjustments to cost and timeline.

- A 12-month warranty is included on all installed hardware and configuration work. The Telecommunication Engineer shall respond to warranty calls within 24 hours for critical issues and 72 hours for non-critical issues.

- This Quotation Estimate does not constitute a contract until a formal service agreement is executed by both parties. All intellectual property in design documents remains with Andina Telecom Solutions S.A.C. unless otherwise agreed in writing.

- Disputes arising from this engagement shall be resolved through arbitration in Peru Lima in accordance with the Peruvian Arbitration Law (Ley Nº 26572).

## 4. Acceptance and Authorization

By signing below, the client acknowledges receipt of this Quotation Estimate and agrees to the scope, pricing, and terms outlined herein for the engagement of the Telecommunication Engineer and associated services in Peru Lima.

Andina Telecom Solutions S.A.C.
Lead Telecommunication Engineer
Name: Ing. Ricardo Mendoza Salazar
CIP: 123456
Date: _______________

Client Representative
Authorized Signatory
Name: _________________________
RUC: _________________________
Date: _______________

Andina Telecom Solutions S.A.C. | Av. Javier Prado Este 1250, San Isidro, Lima, Peru | RUC: 20601234567
This Quotation Estimate was generated on 15 June 2025 | Document Ref: QTE-2025-LIM-0047 | Page 1 of 1