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Client Information
	Client Name: Qatar National Infrastructure Development Authority (QNIDA)
	Reference No.: QNIDA-TEC-2025-112

	Project Address: Lusail City, Qatar Doha, State of Qatar
	Contact Person: Eng. Khalid Al-Mansoori

	Email: k.mansoori@qnida.gov.qa
	Phone: +974-5512-3456


Scope of Work – Telecommunication Engineer Services in Qatar Doha
This Quotation Estimate is issued by Al Noor Telecommunications Solutions W.L.L. to provide the services of a qualified Telecommunication Engineer for the design, implementation, testing, and commissioning of telecommunications infrastructure at the Lusail City development project located in Qatar Doha. The Telecommunication Engineer shall be responsible for all aspects of the project including but not limited to fiber optic network design, structured cabling, wireless coverage planning, IP telephony integration, and compliance with Qatar Telecommunications (Qtel) and the Communications Regulatory Authority (CRA) of Qatar standards.
The Telecommunication Engineer engaged under this Quotation Estimate holds a Bachelor's degree in Telecommunications Engineering, possesses a minimum of ten (10) years of professional experience in large-scale telecom infrastructure projects in the Middle East region, and is certified in CCNP Service Provider, BICSI Registered Communications Distribution Designer (RCDD), and holds a valid Qatar Professional Card. The engineer shall be physically present at the project site in Qatar Doha for the duration of the engagement as specified below.
Itemized Cost Breakdown
	Item No.
	Description of Services
	Duration
	Unit Rate (QAR)
	Amount (QAR)

	01
	Telecommunication Engineer – Site Survey & Feasibility Study in Qatar Doha
	15 days
	2,800 / day
	42,000.00

	02
	Telecommunication Engineer – Detailed Design & Engineering Drawings (Fiber, Copper, Wireless)
	30 days
	3,200 / day
	96,000.00

	03
	Telecommunication Engineer – Supervision of Installation & Structured Cabling Works
	60 days
	3,500 / day
	210,000.00

	04
	Telecommunication Engineer – System Testing, Commissioning & Performance Validation
	20 days
	3,800 / day
	76,000.00

	05
	Telecommunication Engineer – CRA Compliance Documentation & As-Built Reports
	10 days
	3,000 / day
	30,000.00

	06
	Telecommunication Engineer – Training of Client Staff (2 sessions, 8 hours each)
	2 days
	4,500 / day
	9,000.00

	07
	Travel, Accommodation & Local Transportation within Qatar Doha
	137 days
	650 / day
	89,050.00

	08
	Specialized Testing Equipment (OTDR, Spectrum Analyzer, Cable Certifier) – Rental
	137 days
	450 / day
	61,650.00

	Subtotal (QAR)
	613,700.00

	VAT @ 15% (Qatar)
	92,055.00

	Grand Total (QAR)
	705,755.00


Payment Terms
The total amount of this Quotation Estimate shall be paid in the following installments:
	Milestone
	Percentage
	Amount (QAR)

	Advance payment upon contract signing
	25%
	176,438.75

	Upon completion of design phase
	25%
	176,438.75

	Upon completion of installation supervision
	30%
	211,726.50

	Upon final handover and CRA approval
	20%
	141,151.00


Terms and Conditions
1. This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. Any acceptance beyond this period is subject to re-evaluation of rates.
1. The Telecommunication Engineer shall comply with all labor laws, safety regulations, and professional standards applicable in the State of Qatar, including those enforced by the Ministry of Labour and the Ministry of Communications and Information Technology.
1. All work performed by the Telecommunication Engineer in Qatar Doha shall adhere to ITU-T, ETSI, and local CRA Qatar technical specifications.
1. The client shall provide the Telecommunication Engineer with safe access to all project sites, necessary permits, and coordination with other contractors operating at the Lusail City location.
1. Any additional scope of work beyond what is described in this Quotation Estimate shall be subject to a separate written amendment and additional cost approval.
1. The Telecommunication Engineer shall maintain professional liability insurance with a minimum coverage of QAR 5,000,000 for the duration of the project.
1. Disputes arising from this Quotation Estimate or the resulting contract shall be resolved through arbitration in Doha, Qatar, in accordance with the Qatar Arbitration Law.
1. All intellectual property, design documents, and as-built drawings produced by the Telecommunication Engineer shall become the property of the client upon full payment.
1. This Quotation Estimate does not constitute a binding contract until a formal service agreement is executed by both parties.
For Al Noor Telecommunications Solutions W.L.L.
Name: Eng. Ahmed Al-Rashidi
Title: Chief Telecommunication Engineer
Date: _______________
For Qatar National Infrastructure Development Authority
Name: Eng. Khalid Al-Mansoori
Title: Project Director
Date: _______________
This Quotation Estimate (Ref: QTE-2025-0487) is issued for the engagement of a Telecommunication Engineer for the Lusail City project in Qatar Doha. All amounts are quoted in Qatari Riyals (QAR) and are inclusive of all applicable local taxes unless otherwise stated.
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