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1. Executive Summary
This Quotation Estimate is issued by Senegal Telecom Solutions SARL to provide comprehensive professional services of a certified Telecommunication Engineer for the design, deployment, and maintenance of telecommunications infrastructure within the greater Senegal Dakar metropolitan area. This document outlines the scope of work, itemized costs, project timeline, and all applicable terms governing the engagement. The Telecommunication Engineer assigned to this project holds a minimum of ten (10) years of field experience in fiber-optic networks, microwave link installations, 4G/5G base station deployments, and enterprise VoIP systems, all tailored to the specific regulatory and environmental conditions of Senegal Dakar.
2. Scope of Work
The Telecommunication Engineer engaged under this Quotation Estimate shall perform the following duties across all project sites located in Senegal Dakar and its surrounding districts (including Ngor, Ouakam, Almadies, and Yoff):
	#
	Service Description
	Duration
	Unit
	Unit Cost (XOF)

	1
	Site survey and feasibility assessment for fiber-optic backbone deployment across Senegal Dakar districts
	5 days
	Per site
	450,000

	2
	Design and engineering of 4G/5G base station infrastructure (RF planning, antenna alignment, backhaul configuration)
	10 days
	Per station
	2,800,000

	3
	Installation and commissioning of enterprise-grade VoIP and structured cabling systems
	7 days
	Per building
	1,500,000

	4
	Microwave link installation and optimization for inter-site connectivity in Senegal Dakar
	4 days
	Per link
	1,200,000

	5
	Network security audit, penetration testing, and firewall configuration
	3 days
	Per engagement
	950,000

	6
	Ongoing maintenance, troubleshooting, and 24/7 on-call support (monthly retainer)
	12 months
	Per month
	750,000

	7
	Regulatory compliance documentation and ARSEN (Autorité de Régulation des Télécommunications et des Postes) filing support
	5 days
	Per filing
	600,000

	8
	Training of client's internal IT staff on network management and basic Telecommunication Engineer protocols
	2 days
	Per session
	350,000


3. Cost Summary
	Cost Category
	Amount (XOF)

	Professional Telecommunication Engineer labor and expertise
	12,400,000

	Specialized equipment, tools, and testing instruments
	3,200,000

	Travel, logistics, and on-site mobilization within Senegal Dakar
	850,000

	Project management, reporting, and documentation
	1,150,000

	Applicable taxes (TVA 18% and other statutory levies)
	3,042,000

	TOTAL ESTIMATED COST
	20,642,000 XOF


Amount in words: Twenty Million Six Hundred Forty-Two Thousand CFA Francs.
4. Project Timeline
The Telecommunication Engineer shall mobilize to all designated sites in Senegal Dakar within fourteen (14) calendar days of contract execution. The full scope of work as detailed in this Quotation Estimate is projected for completion within a total duration of ninety (90) calendar days, subject to weather conditions, regulatory approvals from ARSEN, and client availability for access to premises. A detailed Gantt chart and milestone schedule will be provided as an annex upon contract signing.
5. Terms and Conditions
· This Quotation Estimate is valid for a period of ninety (90) days from the date of issue. Beyond this period, all pricing for the Telecommunication Engineer services may be subject to revision based on market conditions in Senegal Dakar.
· Payment terms: 30% advance upon contract signing, 40% upon completion of major milestones, and 30% upon final acceptance and handover of all deliverables.
· All payments shall be made in West African CFA Francs (XOF) via bank transfer to the account of Senegal Telecom Solutions SARL, domiciled in Dakar, Senegal.
· The Telecommunication Engineer shall comply with all applicable Senegalese labor laws, telecommunications regulations, and safety standards enforced by ARSEN and the Ministry of Digital Economy and Telecommunications.
· Any changes to the scope of work must be documented in a formal change order signed by both parties. No additional work shall be performed without written authorization.
· Confidentiality: All network architectures, client data, and proprietary information encountered during the engagement in Senegal Dakar shall remain strictly confidential for a period of five (5) years following project completion.
· Warranty: The Telecommunication Engineer provides a twelve (12) month warranty on all installed infrastructure and configurations. Defects arising from workmanship shall be rectified at no additional cost.
· Force Majeure: Neither party shall be liable for delays caused by events beyond reasonable control, including but not limited to natural disasters, civil unrest, or government-imposed restrictions within Senegal.
· Governing Law: This agreement shall be governed by and interpreted in accordance with the laws of the Republic of Senegal. Any disputes shall be resolved through arbitration in Dakar under the rules of the Senegalese Chamber of Commerce.
6. Acceptance and Authorization
By signing below, the client acknowledges receipt of this Quotation Estimate and agrees to the terms, conditions, and pricing outlined herein for the engagement of a Telecommunication Engineer for telecommunications infrastructure projects in Senegal Dakar.
For Senegal Telecom Solutions SARL
Name: ______________________
Title: Chief Telecommunication Engineer
Date: ______________________
For the Client
Name: ______________________
Title: ______________________
Date: ______________________
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