# Quotation Estimate - Telecommunication Engineer - South Africa Johannesburg

# Quotation Estimate

Professional Telecommunication Engineering Services

South Africa Johannesburg | Gauteng Province

Ref: QE/TE/2025/0047 | Valid for 30 Days from Date of Issue

Quotation Estimate No.: QE/TE/2025/0047

Date of Issue: 15 June 2025

Valid Until: 15 July 2025

Project Location: South Africa Johannesburg

### Prepared By (Service Provider)

Company: Mzansi Telecom Engineering Solutions (Pty) Ltd

Address: 142 Rivonia Road, Sandton, Johannesburg, 2196, South Africa

Registration No.: 2019/123456/07

VAT No.: 4920123456

Contact: +27 (0)11 456 7890 | info@mzansitelecom.co.za

### Prepared For (Client)

Company: [Client Company Name]

Address: [Client Address], Johannesburg, South Africa

Contact Person: [Name & Title]

Phone: [Client Phone Number]

Email: [Client Email Address]

## 1. Scope of Work – Telecommunication Engineer Services

This Quotation Estimate is issued by Mzansi Telecom Engineering Solutions (Pty) Ltd to provide the services of a qualified Telecommunication Engineer for the design, installation, commissioning, and maintenance of telecommunication infrastructure at the client's premises located in South Africa Johannesburg. The scope encompasses all aspects of wired and wireless communication systems, including but not limited to fibre optic networks, structured cabling, radio frequency systems, microwave links, and IP-based telephony infrastructure.

The Telecommunication Engineer assigned to this project holds a BEng (Telecommunications) degree from a recognised South African institution, is registered with the Engineering Council of South Africa (ECSA), and possesses a minimum of eight (8) years of practical experience in the South African telecommunications sector. The engineer is fully versed in the regulations set forth by the Independent Communications Authority of South Africa (ICASA) and all applicable municipal by-laws governing telecommunication installations in the Johannesburg metropolitan area.

## 2. Itemised Cost Breakdown

| No. | Description of Service | Quantity | Unit Rate (ZAR) | Amount (ZAR) | VAT (15%) |
| --- | --- | --- | --- | --- | --- |
| 1 | Site survey and feasibility assessment of existing telecommunication infrastructure in South Africa Johannesburg | 1 | 12,500.00 | 12,500.00 | 1,875.00 |
| 2 | Design and engineering of fibre optic backbone network (single-mode, 96-fibre) including routing, splicing, and termination | 1 | 85,000.00 | 85,000.00 | 12,750.00 |
| 3 | Installation of structured copper cabling (Cat 6A) for data and voice – 200 information points | 200 | 1,850.00 | 370,000.00 | 55,500.00 |
| 4 | Deployment and configuration of IP-PBX telephony system with 120 extensions and VoIP gateway integration | 1 | 145,000.00 | 145,000.00 | 21,750.00 |
| 5 | Installation of point-to-point microwave radio link (5.8 GHz) for redundancy between Johannesburg office and backup site | 1 | 98,000.00 | 98,000.00 | 14,700.00 |
| 6 | Commissioning, testing, and certification of all telecommunication systems (OTDR, TDR, RF sweep, and IP performance testing) | 1 | 28,500.00 | 28,500.00 | 4,275.00 |
| 7 | As-built documentation, network diagrams, and ICASA compliance reporting | 1 | 15,000.00 | 15,000.00 | 2,250.00 |
| 8 | Project management, coordination with Johannesburg municipal authorities, and permit acquisition | 1 | 22,000.00 | 22,000.00 | 3,300.00 |
| 9 | Post-installation support and warranty period (12 months) – on-call Telecommunication Engineer response within 4 hours | 12 | 8,500.00 | 102,000.00 | 15,300.00 |
| SUBTOTAL (Excluding VAT) |  |  |  | 903,000.00 | 135,450.00 |
| GRAND TOTAL (Including 15% VAT) |  |  |  | R 1,038,450.00 (One Million, Thirty-Eight Thousand, Four Hundred and Fifty Rand) |  |

## 3. Project Timeline

The Telecommunication Engineer and supporting team will mobilise to the project site in South Africa Johannesburg within five (5) business days of receiving a signed acceptance of this Quotation Estimate. The estimated project duration is twelve (12) weeks from commencement, subject to municipal approval timelines and weather conditions. A detailed Gantt chart and weekly progress reporting schedule will be provided upon contract execution.

## 4. Terms and Conditions

- Payment Terms: 30% deposit upon acceptance of this Quotation Estimate; 40% upon completion of physical installation; 30% upon final commissioning, testing, and handover. All payments are due within fourteen (14) days of invoice date.

- Validity: This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. Prices are subject to revision after the expiry date due to material cost fluctuations in the South African market.

- Warranty: All workmanship is guaranteed for a period of twelve (12) months from the date of final acceptance. The Telecommunication Engineer will attend to any defects at no additional cost during this period.

- Compliance: All installations will comply with South African National Standards (SANS), ICASA regulations, and the City of Johannesburg municipal by-laws for telecommunication infrastructure.

- Insurance: The service provider maintains comprehensive public liability insurance of R10,000,000 and professional indemnity insurance of R5,000,000, valid throughout the project duration in South Africa Johannesburg.

- Exclusions: This Quotation Estimate does not include the cost of third-party equipment procurement (routers, switches, PBX hardware) unless specifically stated. Client is responsible for providing access to the site and any necessary internal building permits.

- Dispute Resolution: Any disputes arising from this Quotation Estimate shall be resolved in accordance with the laws of the Republic of South Africa, with jurisdiction in the High Court of South Africa, Gauteng Division, Johannesburg.

- Confidentiality: Both parties agree to maintain strict confidentiality regarding all technical drawings, network architectures, and commercial terms disclosed during the course of this engagement.

## 5. Acceptance and Authorisation

By signing below, the client acknowledges and accepts this Quotation Estimate for the provision of Telecommunication Engineer services in South Africa Johannesburg as detailed herein. This signature constitutes a binding agreement between both parties subject to the terms and conditions outlined above.

For and on behalf of the Service Provider:

Mzansi Telecom Engineering Solutions (Pty) Ltd

Name: Thabo M. Nkosi
Title: Chief Telecommunication Engineer (Pr. Eng)
Signature: _________________________
Date: _________________________

For and on behalf of the Client:

[Client Company Name]

Name: _________________________
Title: _________________________
Signature: _________________________
Date: _________________________

Mzansi Telecom Engineering Solutions (Pty) Ltd | 142 Rivonia Road, Sandton, Johannesburg, 2196, South Africa

Reg. No: 2019/123456/07 | VAT: 4920123456 | PBOC: 2019/001234/14

This Quotation Estimate is the property of Mzansi Telecom Engineering Solutions (Pty) Ltd and may not be reproduced without written consent.

Page 1 of 1 | Generated: 15 June 2025