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1. Client Information
	Client Name:
	Hangang Infrastructure Development Group

	Address:
	18, Teheran-ro 39-gil, Gangnam-gu, Seoul, South Korea

	Contact Person:
	Mr. Ji-hoon Park, Director of Engineering

	Project Reference:
	5G Network Expansion – Gangnam District Phase II


2. Scope of Work – Telecommunication Engineer Services
This Quotation Estimate is prepared in response to the formal request from Hangang Infrastructure Development Group for the engagement of a senior Telecommunication Engineer to oversee and execute the 5G network expansion project in the Gangnam District of South Korea Seoul. The scope of work encompasses the full lifecycle of telecommunications infrastructure deployment, including site surveys, equipment installation, fiber optic cabling, base station configuration, signal optimization, and final commissioning.
The assigned Telecommunication Engineer will hold a minimum of ten (10) years of professional experience in next-generation mobile network architecture, with demonstrated expertise in 5G NR (New Radio) standards, small cell deployment, and microwave backhaul systems. The engineer will operate exclusively within the metropolitan boundaries of South Korea Seoul, ensuring compliance with all regulations set forth by the Ministry of Science and ICT (MSIT) and the Korea Communications Commission (KCC).
3. Itemized Cost Breakdown
	Item No.
	Description
	Duration
	Unit Rate (KRW)
	Amount (KRW)

	01
	Telecommunication Engineer – Senior (Site Survey & Planning)
	15 days
	850,000
	12,750,000

	02
	Telecommunication Engineer – Senior (Equipment Installation & Cabling)
	30 days
	920,000
	27,600,000

	03
	Telecommunication Engineer – Senior (Base Station Configuration & Testing)
	20 days
	950,000
	19,000,000

	04
	Telecommunication Engineer – Senior (Signal Optimization & Commissioning)
	12 days
	980,000
	11,760,000

	05
	Travel & Local Transportation within South Korea Seoul
	77 days
	85,000
	6,545,000

	06
	Specialized Testing Equipment Rental (Spectrum Analyzer, OTDR)
	77 days
	120,000
	9,240,000

	07
	Regulatory Filing & KCC Compliance Documentation
	One-time
	—
	3,500,000

	08
	Project Reporting & Technical Documentation (Korean & English)
	77 days
	45,000
	3,465,000

	Subtotal (KRW)
	93,860,000

	VAT (10%)
	9,386,000

	TOTAL AMOUNT (KRW)
	103,246,000


4. Payment Schedule
Payment for this Quotation Estimate shall be structured in three milestones to align with project progress in South Korea Seoul:
	Milestone
	Trigger Event
	Percentage
	Amount (KRW)

	Milestone 1
	Contract execution and commencement of site survey
	30%
	30,973,800

	Milestone 2
	Completion of equipment installation and cabling
	40%
	41,298,400

	Milestone 3
	Final commissioning, KCC approval, and handover
	30%
	30,973,800


5. Terms and Conditions
a) This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. Beyond this period, pricing may be subject to revision based on market conditions in South Korea Seoul.
b) The Telecommunication Engineer assigned to this project shall maintain all necessary professional certifications, including the Korean Telecommunications Engineer License (Class 1) and relevant 5G deployment credentials issued by the Korea Institute of Telecommunications.
c) All work shall be performed in strict adherence to the Electrical Communications Act of the Republic of Korea and local municipal regulations applicable within the Seoul Metropolitan Government jurisdiction.
d) The client shall provide safe access to all project sites, necessary permits for rooftop and street-level installations, and coordination with local utility providers within South Korea Seoul.
e) Any change in scope beyond the parameters defined in this Quotation Estimate shall require a written change order signed by both parties prior to execution.
f) The Telecommunication Engineer shall deliver a comprehensive as-built documentation package, including network topology diagrams, test reports, and KCC compliance certificates, within five (5) business days of project completion.
Note: This Quotation Estimate does not include the cost of hardware procurement (antennas, radios, fiber cables, power supplies). Hardware costs shall be quoted separately upon finalization of the Bill of Materials. All rates are exclusive of any applicable withholding tax under Korean domestic tax law.
6. Acceptance and Authorization
By signing below, both parties acknowledge and agree to the terms outlined in this Quotation Estimate for the engagement of a Telecommunication Engineer for the specified project in South Korea Seoul.
For Seoul Telecom Solutions Co., Ltd.
Name: Min-jae Kim, Chief Engineer
Signature: _________________________
Date: _________________________
For Hangang Infrastructure Development Group
Name: Ji-hoon Park, Director
Signature: _________________________
Date: _________________________
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