# Quotation Estimate - Telecommunication Engineer - Switzerland Zurich

# SwissTele Solutions AG

Hardstrasse 204, 8005 Zurich, Switzerland
Phone: +41 44 555 1234 | Email: quotations@swisstele-solutions.ch
CHE-123.456.789 | VAT No. CHE-123.456.789 MWST

## Quotation Estimate

### Quotation Details

Quotation No.: QTE-2025-ZRH-0472

Date of Issue: 15 June 2025

Valid Until: 15 September 2025

Project Location: Switzerland Zurich

Service Category: Telecommunication Engineering

### Client Information

Company: [Client Name] AG

Address: Bahnhofstrasse 150, 8001 Zurich, Switzerland

Contact Person: [Name], Head of Infrastructure

Email: [client.email]@company.ch

Phone: +41 44 XXX XXXX

### 1. Scope of Work – Telecommunication Engineer Services

This Quotation Estimate is issued by SwissTele Solutions AG to provide comprehensive professional services of a certified Telecommunication Engineer for the client's infrastructure project located in Switzerland Zurich. The Telecommunication Engineer will be responsible for the design, implementation, testing, and commissioning of the client's enterprise-grade telecommunications network. The scope encompasses all activities required to deliver a fully operational communication infrastructure in compliance with Swiss regulatory standards (OFCOM) and the specific technical requirements outlined in the project brief.

The Telecommunication Engineer engaged under this Quotation Estimate will hold a minimum of ten (10) years of professional experience in enterprise telecommunications, with demonstrated expertise in fiber-optic networks, IP telephony systems, microwave links, and 5G-ready infrastructure. All work will be performed on-site in Switzerland Zurich, with the Telecommunication Engineer available for a minimum of five (5) working days per week during the active project phase.

### 2. Itemized Cost Breakdown

| Ref. | Description of Service | Duration / Qty | Unit Rate (CHF) | Amount (CHF) |
| --- | --- | --- | --- | --- |
| 01 | Initial site survey and network assessment in Switzerland Zurich | 2 days | 1,200.00 | 2,400.00 |
| 02 | Telecommunication Engineer – Network design and architecture planning | 5 days | 1,200.00 | 6,000.00 |
| 03 | Telecommunication Engineer – Fiber-optic cabling installation and splicing | 10 days | 1,200.00 | 12,000.00 |
| 04 | Telecommunication Engineer – IP telephony and VoIP system configuration | 7 days | 1,200.00 | 8,400.00 |
| 05 | Telecommunication Engineer – Microwave and wireless link setup | 4 days | 1,200.00 | 4,800.00 |
| 06 | Telecommunication Engineer – System testing, commissioning, and load testing | 5 days | 1,200.00 | 6,000.00 |
| 07 | Documentation, as-built drawings, and OFCOM compliance reporting | 3 days | 1,200.00 | 3,600.00 |
| 08 | On-site supervision and client training in Switzerland Zurich | 3 days | 1,200.00 | 3,600.00 |
| 09 | Travel, accommodation, and local transport within Switzerland Zurich | Flat rate | — | 2,500.00 |
| 10 | Project management and coordination overhead (10%) | Flat rate | — | 4,930.00 |
| Subtotal (excl. VAT) |  |  |  | 54,230.00 |
| VAT (7.7% – Swiss standard rate) |  |  |  | 4,175.71 |
| TOTAL AMOUNT DUE (incl. VAT) |  |  |  | 58,405.71 |

### 3. Terms and Conditions of This Quotation Estimate

- Validity: This Quotation Estimate is valid for a period of ninety (90) days from the date of issue. After this period, pricing may be subject to revision based on market conditions in Switzerland Zurich.

- Payment Terms: 30% advance payment upon acceptance of this Quotation Estimate; 40% upon completion of installation phase; 30% upon final commissioning and handover. All payments are due within thirty (30) days of invoice date via bank transfer to the account specified on the invoice.

- Telecommunication Engineer Availability: The assigned Telecommunication Engineer shall be dedicated exclusively to this project. In the event of unforeseen absence, a replacement Telecommunication Engineer of equivalent or superior qualification will be provided at no additional cost.

- Regulatory Compliance: All telecommunications work performed in Switzerland Zurich shall comply with the Swiss Federal Act on Telecommunications (FRTel), OFCOM licensing requirements, and applicable cantonal building regulations in the Canton of Zurich.

- Warranty: SwissTele Solutions AG provides a twelve (12) month warranty on all work performed by the Telecommunication Engineer, covering defects in workmanship and installation. Hardware warranties are governed by the respective manufacturer's terms.

- Change Orders: Any modifications to the scope of work beyond what is described in this Quotation Estimate will be subject to a written change order, signed by both parties, with a revised cost estimate prior to execution.

- Confidentiality: The Telecommunication Engineer and all personnel engaged under this Quotation Estimate shall maintain strict confidentiality regarding the client's network architecture, data, and business operations in Switzerland Zurich.

- Governing Law: This Quotation Estimate and any resulting contract shall be governed by the laws of Switzerland. Disputes shall be resolved by the competent courts in Zurich, Switzerland.

- Force Majeure: Neither party shall be liable for delays caused by events beyond reasonable control, including but not limited to natural disasters, government mandates, or public health emergencies affecting operations in Switzerland Zurich.

### 4. Acceptance

By signing below, the client acknowledges receipt of this Quotation Estimate and agrees to the terms, conditions, and pricing outlined herein for the engagement of a Telecommunication Engineer for the specified project in Switzerland Zurich. This Quotation Estimate does not constitute a binding contract until a formal service agreement is executed by both parties.

For SwissTele Solutions AG

Name: ___________________________

Title: Managing Director

Date: ___________________________

Signature: _________________________

For the Client

Name: ___________________________

Title: ___________________________

Date: ___________________________

Signature: _________________________

SwissTele Solutions AG | Hardstrasse 204, 8005 Zurich, Switzerland | CHE-123.456.789
This Quotation Estimate was prepared specifically for the referenced client and project in Switzerland Zurich. Unauthorized reproduction or distribution is prohibited.
Document Reference: QTE-2025-ZRH-0472 | Page 1 of 1