Quotation Estimate - UX UI Designer - Argentina Buenos Aires
QUOTATION ESTIMATE
Professional UX UI Designer Services
Argentina Buenos Aires — Metropolitan Area
Quotation No.: QTE-BA-2025-0478
Date Issued: June 12, 2025
Valid Until: July 12, 2025
Prepared By: Studio Nexo Digital S.R.L.
Address: Av. Corrientes 1847, Piso 5
Buenos Aires, C1043AAE, Argentina
Contact: estimates@studionexo.com.ar
1. Client Information
	Field
	Details

	Company Name
	Meridian Fintech Argentina S.A.

	Project Contact
	Ing. Carolina Vega — Head of Product

	Location
	Puerto Madero, Buenos Aires, Argentina

	CUIT
	30-71234567-8


2. Purpose and Scope of This Quotation Estimate
This Quotation Estimate has been prepared specifically to outline the professional services of a senior UX UI Designer engaged to deliver end-to-end user experience and user interface design for Meridian Fintech Argentina S.A. The project will be executed in Argentina Buenos Aires, leveraging local market knowledge, regulatory familiarity, and on-site collaboration capabilities that are essential for a fintech product targeting the Argentine consumer base.
The scope encompasses research, wireframing, visual design, prototyping, usability testing, and design system development. All deliverables will be produced in accordance with Argentine data protection regulations (Ley 25.326) and will reflect the cultural and linguistic nuances specific to the Argentina Buenos Aires metropolitan user demographic.
3. Detailed Scope of Work — UX UI Designer Services
The following phases define the complete engagement of the UX UI Designer for this project:
	Phase
	Description
	Duration
	Deliverables

	Phase 1: Discovery & Research
	User interviews, competitive analysis, stakeholder workshops conducted in Buenos Aires offices
	2 weeks
	Research report, user personas, journey maps

	Phase 2: Information Architecture & Wireframing
	Sitemap design, low-fidelity wireframes, content hierarchy planning
	3 weeks
	IA documentation, 40+ wireframe screens

	Phase 3: Visual Design & UI Development
	High-fidelity mockups, color palette, typography system, component library
	4 weeks
	UI design files (Figma), style guide

	Phase 4: Prototyping & Usability Testing
	Interactive prototypes, moderated usability sessions with local users in Argentina Buenos Aires
	2 weeks
	Clickable prototype, test findings report

	Phase 5: Design System & Handoff
	Comprehensive design system, developer handoff documentation, QA support
	2 weeks
	Design system docs, annotated specs


4. Investment Breakdown
	Item
	Unit
	Qty
	Unit Price (USD)
	Subtotal (USD)

	UX UI Designer — Senior (Discovery & Research)
	Hour
	80
	$95.00
	$7,600.00

	UX UI Designer — Senior (IA & Wireframing)
	Hour
	120
	$95.00
	$11,400.00

	UX UI Designer — Senior (Visual Design)
	Hour
	160
	$95.00
	$15,200.00

	UX UI Designer — Senior (Prototyping & Testing)
	Hour
	80
	$95.00
	$7,600.00

	UX UI Designer — Senior (Design System & Handoff)
	Hour
	80
	$95.00
	$7,600.00

	Usability Testing Participants (local, Argentina Buenos Aires)
	Session
	12
	$150.00
	$1,800.00

	Project Management & Coordination
	Flat
	1
	$2,500.00
	$2,500.00

	TOTAL ESTIMATED INVESTMENT (USD)
	$53,700.00

	Estimated ARS Equivalent (at 1 USD = 1,250 ARS)
	$67,125,000.00 ARS


* All prices are exclusive of IVA (21% Argentine Value Added Tax). Final ARS conversion subject to the official exchange rate on the date of invoice issuance.
5. Terms and Conditions
· This Quotation Estimate is valid for thirty (30) calendar days from the date of issuance. After this period, pricing may be adjusted to reflect market conditions in Argentina Buenos Aires.
· Payment terms: 40% upon contract signing, 30% upon completion of Phase 3, and 30% upon final delivery and acceptance.
· The UX UI Designer will dedicate a minimum of 32 hours per week to this project, with in-person availability at the client's Buenos Aires office at least three days per week.
· All intellectual property rights to final deliverables transfer to the client upon full payment. Source files (Figma, Sketch) will be delivered in editable format.
· Revisions are included up to two (2) rounds per phase. Additional revision cycles will be billed at the hourly rate specified in this Quotation Estimate.
· This engagement is governed by the laws of the Argentine Republic, with jurisdiction in the courts of the City of Buenos Aires.
· Confidentiality: Both parties agree to maintain strict confidentiality regarding all project materials, user data, and business strategies, in compliance with Argentine data protection law.
6. Assumptions and Exclusions
Important: This Quotation Estimate assumes that the client will provide timely access to stakeholders, existing brand assets, and product requirements. Travel within the City of Buenos Aires is included. Travel to other Argentine provinces or international locations will be quoted separately. Front-end development, backend engineering, and content writing are excluded from this scope.
7. Acceptance
By signing below, the client acknowledges and accepts the terms, scope, and pricing outlined in this Quotation Estimate for the UX UI Designer services to be performed in Argentina Buenos Aires.
For Studio Nexo Digital S.R.L.
Name: Lic. Martín Herrera
Title: Creative Director
Date: _______________
For Meridian Fintech Argentina S.A.
Name: Ing. Carolina Vega
Title: Head of Product
Date: _______________
Studio Nexo Digital S.R.L. — Av. Corrientes 1847, Piso 5, C1043AAE Buenos Aires, Argentina
CUIT: 30-70987654-1 | Tel: +54 11 4321-5678 | estimates@studionexo.com.ar
This Quotation Estimate document is generated electronically and does not require a physical signature to be valid.
