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Quotation Estimate
Professional UX UI Designer Services — Australia Sydney
	Quotation Reference No.
	QTE-SYD-2025-0472

	Date of Issue
	14 June 2025

	Valid Until
	14 July 2025 (30 calendar days)

	Prepared By
	Meridian Digital Design Studio, 42 George Street, Sydney NSW 2000, Australia

	Prepared For
	[Client Name], [Client Company], [Client Address], Sydney NSW, Australia

	Service Category
	UX UI Designer — Full-Stack Digital Experience Design

	Currency
	Australian Dollars (AUD)


1. Executive Summary
This Quotation Estimate has been prepared by Meridian Digital Design Studio to outline the scope, deliverables, and associated costs for engaging a senior UX UI Designer to deliver end-to-end user experience and user interface design services for your organisation. Based in the heart of Australia Sydney, our studio brings over twelve years of combined experience in crafting digital products for Australian and international clients. This quotation reflects current market rates for specialist UX UI Designer services in the Sydney metropolitan region as of mid-2025, and is structured to provide full transparency regarding every cost component.
2. Scope of Work
The following table details the specific design phases, estimated hours, and corresponding fees for the engagement of our UX UI Designer. All work will be conducted in accordance with Australian design standards and accessibility guidelines (WCAG 2.1 AA), which are particularly relevant for organisations operating within Australia Sydney and the broader New South Wales jurisdiction.
	Phase / Deliverable
	Description
	Estimated Hours
	Rate (AUD/hr)
	Subtotal (AUD)

	Discovery & Research
	Stakeholder interviews, user persona development, competitive audit, and heuristic evaluation of existing digital assets.
	40
	$165
	$6,600.00

	UX Strategy & Information Architecture
	User journey mapping, sitemap design, wireframing (low-fidelity), and content hierarchy planning.
	50
	$165
	$8,250.00

	UI Design & Visual Identity
	High-fidelity mockups, design system creation, component library, typography, colour palette, and iconography.
	60
	$175
	$10,500.00

	Prototyping & Usability Testing
	Interactive prototype development in Figma, moderated usability sessions (minimum 5 participants), and iterative refinement.
	35
	$175
	$6,125.00

	Developer Handoff & QA Support
	Annotated design specifications, asset export, responsive breakpoints documentation, and two rounds of design QA during development.
	25
	$155
	$3,875.00

	Post-Launch Support (30 days)
	Minor design adjustments, bug-fix visual corrections, and one additional usability review cycle.
	15
	$155
	$2,325.00

	Total Estimated Hours: 225
	$37,675.00


3. Pricing Notes & Assumptions
The rates specified in this Quotation Estimate are exclusive of Goods and Services Tax (GST). A 10% GST surcharge of $3,767.50 will be applied if the client is not registered for GST under Australian tax law. The total inclusive amount, where applicable, would be $41,442.50 AUD. All rates are benchmarked against prevailing UX UI Designer market rates in Australia Sydney for 2025, which typically range between $140 and $220 per hour depending on seniority and specialisation.
This estimate assumes a project duration of approximately 12 to 14 weeks from the date of contract execution. Should the client require expedited delivery, a 15% premium will apply to the affected phases. All travel within the Sydney metropolitan area (including the CBD, Inner West, Eastern Suburbs, and Northern Beaches) is included at no additional cost. Travel to locations outside the Sydney metropolitan area will be billed at actual cost plus a 10% administrative surcharge.
4. Payment Schedule
Payment for the services outlined in this Quotation Estimate shall be structured as follows:
· 30% deposit ($11,302.50) due upon signing of the service agreement to secure the UX UI Designer's calendar.
· 40% progress payment ($15,070.00) due upon completion of the UI Design & Visual Identity phase.
· 30% final payment ($11,302.50) due upon delivery of the Developer Handoff package and acceptance of all deliverables.
Invoices are payable within 14 calendar days of issue. Late payments will attract interest at the rate prescribed under the Australian Consumer Law.
5. Terms & Conditions
1. This Quotation Estimate is valid for 30 days from the date of issue. After this period, rates and availability of the assigned UX UI Designer may be subject to change.
1. All intellectual property rights in the final deliverables transfer to the client upon full and final payment. Work-in-progress materials remain the property of Meridian Digital Design Studio until such transfer occurs.
1. The client agrees to provide timely feedback (within 5 business days) on each deliverable. Delays in client feedback beyond 10 business days will result in a proportional extension of the project timeline at no additional cost to the studio.
1. A maximum of two revision rounds are included per phase. Additional revisions will be billed at the applicable hourly rate for the relevant phase.
1. This engagement is governed by the laws of New South Wales, Australia. Any disputes shall be subject to the exclusive jurisdiction of the courts of Australia Sydney.
1. The UX UI Designer assigned to this project will comply with all relevant Australian privacy legislation, including the Privacy Act 1988 (Cth) and the NSW Privacy and Personal Information Protection Act 1998.
1. Force majeure events, including but not limited to natural disasters affecting the Sydney region, may result in timeline adjustments. Both parties agree to negotiate in good faith to mitigate delays.
6. Acceptance
By signing below, the client acknowledges and accepts this Quotation Estimate for UX UI Designer services as prepared for delivery in Australia Sydney. This signature constitutes a binding agreement to the terms, scope, and pricing set out herein.
For Meridian Digital Design Studio
Name: _________________________
Title: Lead UX UI Designer
Signature: _________________________
Date: _________________________
For the Client
Name: _________________________
Title: _________________________
Signature: _________________________
Date: _________________________
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