Quotation Estimate - UX UI Designer - Belgium Brussels
QUOTATION ESTIMATE
Professional UX UI Designer Services — Belgium Brussels
	Quotation No.:
	QTE-BRU-2025-0472

	Date of Issue:
	14 June 2025

	Valid Until:
	14 July 2025 (30 calendar days)

	Currency:
	Euro (EUR)



	Prepared By:
	PixelCraft Studio BV

	Address:
	Rue de la Loi 142, 1040 Brussels, Belgium

	VAT No.:
	BE 0765.432.109

	Contact:
	estimates@pixelcraft.be | +32 2 555 0147


1. Client Information
This Quotation Estimate is prepared for the following client operating within the Belgium Brussels metropolitan area:
	Company Name:
	Meridian Digital Solutions SRL

	Address:
	Avenue Louise 210, 1050 Brussels, Belgium

	Contact Person:
	Mme. Catherine Vermeulen, Head of Digital Transformation

	Email:
	c.vermeulen@meridian-digital.be


2. Scope of Work — UX UI Designer Engagement
PixelCraft Studio BV is pleased to present this Quotation Estimate for the engagement of a senior UX UI Designer to support Meridian Digital Solutions SRL in the redesign and development of its enterprise customer portal. The UX UI Designer will be based in our Belgium Brussels office and will work in close collaboration with the client's internal product and engineering teams.
The scope of this Quotation Estimate encompasses the full user experience and user interface design lifecycle, including user research, information architecture, wireframing, visual design, prototyping, usability testing, and design system delivery. All deliverables will be tailored to the regulatory and accessibility standards applicable in Belgium Brussels, including compliance with the European Accessibility Act (EAA) and Belgian consumer protection directives.
3. Itemized Services and Costs
	Ref
	Description of Service
	Duration
	Rate (EUR)
	Subtotal (EUR)

	01
	UX Discovery & User Research — Stakeholder interviews, user persona development, and competitive analysis conducted in Belgium Brussels
	2 weeks
	€1,850 / day
	€18,500.00

	02
	Information Architecture & User Flow Design — Sitemap creation, task-flow mapping, and content hierarchy for the enterprise portal
	2 weeks
	€1,850 / day
	€18,500.00

	03
	Wireframing & Low-Fidelity Prototyping — Interactive wireframes for 25+ key screens, validated with client stakeholders in Brussels
	3 weeks
	€1,850 / day
	€27,750.00

	04
	High-Fidelity UI Design & Visual Identity — Pixel-perfect interface design, component library, and brand-aligned visual language
	4 weeks
	€1,850 / day
	€37,000.00

	05
	Usability Testing & Iteration — Moderated and unmoderated testing sessions with 12 Belgian user participants, two rounds of refinement
	2 weeks
	€1,850 / day
	€18,500.00

	06
	Design System Documentation & Handover — Figma component library, design tokens, developer handover sessions, and style guide delivery
	2 weeks
	€1,850 / day
	€18,500.00

	07
	Accessibility Audit & WCAG 2.2 AA Compliance Review — Full audit aligned with Belgian and EU accessibility legislation
	1 week
	€1,850 / day
	€9,250.00

	TOTAL ESTIMATED COST (excl. VAT 21%)
	€148,000.00

	VAT (21% — Belgian Standard Rate)
	€31,080.00

	GRAND TOTAL (incl. VAT)
	€179,080.00


4. Project Timeline
The total estimated duration for this UX UI Designer engagement is 16 weeks (approximately four months), commencing on the date of contract signature. The UX UI Designer will be available on-site at the client's Belgium Brussels premises for a minimum of three days per week, with the remaining days allocated to focused design work at the PixelCraft Studio office in central Brussels. Milestone reviews will be scheduled bi-weekly to ensure alignment with the client's product roadmap.
5. Terms and Conditions
· This Quotation Estimate is valid for 30 calendar days from the date of issue. After this period, rates and availability of the UX UI Designer may be subject to revision.
· Payment terms: 30% upon contract signing, 40% upon delivery of high-fidelity UI designs, and 30% upon final handover and acceptance. All invoices are payable within 30 days in accordance with Belgian commercial law.
· All intellectual property rights to final deliverables transfer to the client upon full payment. PixelCraft Studio BV retains the right to display completed work in its portfolio with prior written consent from the client.
· The UX UI Designer is engaged as an independent contractor operating under Belgian labor and social security regulations. The client is not responsible for any employment-related obligations.
· Any changes to the scope of work beyond the parameters defined in this Quotation Estimate will be subject to a formal change order and additional cost assessment.
· This engagement is governed by the laws of Belgium. Any disputes shall be resolved by the competent courts of Brussels, Belgium Brussels judicial district.
· Confidentiality: Both parties agree to maintain strict confidentiality regarding all proprietary information exchanged during the course of this project, in compliance with the EU General Data Protection Regulation (GDPR) and Belgian data protection law.
6. Acceptance
By signing below, the client acknowledges and accepts this Quotation Estimate for the UX UI Designer services described herein, to be delivered in Belgium Brussels. This document, once countersigned by both parties, constitutes a binding service agreement.
For PixelCraft Studio BV (Provider)
Name: Mr. David Lemaire, Managing Director
Signature & Date
For Meridian Digital Solutions SRL (Client)
Name: Mme. Catherine Vermeulen, Head of Digital Transformation
Signature & Date
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