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1. Client Information
	Field
	Details

	Company Name
	Andes Fintech Solutions SpA

	Contact Person
	María Fernanda Rojas, Head of Product

	Address
	Av. Libertador Bernardo O'Higgins 1200, Of. 805, Santiago Centro, Chile

	Email
	m.rojas@andesfintech.cl

	Project Reference
	Mobile Banking Platform Redesign – Phase 2


2. Scope of Work – UX UI Designer Services
This Quotation Estimate is issued by Nexus Digital Studio SpA to formally present the professional services of a senior UX UI Designer engaged to support the complete redesign of the Andes Fintech mobile banking application. All deliverables, workshops, and on-site consultations will be conducted in Chile Santiago, specifically at the client's offices in Santiago Centro or at our studio in Las Condes, depending on the phase of the project. The UX UI Designer assigned to this engagement will bring over nine years of experience in digital product design, with a proven track record in financial technology applications serving Latin American markets.
The scope encompasses user research, information architecture, wireframing, high-fidelity visual design, interactive prototyping, design system development, usability testing facilitation, and ongoing design support during the development sprint cycles. The UX UI Designer will work collaboratively with the client's internal product, engineering, and marketing teams to ensure a cohesive and accessible digital experience aligned with Chilean regulatory standards for financial services.
3. Itemized Cost Breakdown
	Item
	Description
	Duration
	Rate (CLP)
	Subtotal (CLP)

	1
	User Research & Discovery Workshops (on-site in Chile Santiago)
	2 weeks
	$1,850,000 / wk
	$3,700,000

	2
	Information Architecture & User Flow Mapping
	1.5 weeks
	$1,850,000 / wk
	$2,775,000

	3
	Wireframing & Low-Fidelity Prototyping
	2 weeks
	$1,850,000 / wk
	$3,700,000

	4
	High-Fidelity UI Design & Visual Identity
	3 weeks
	$1,850,000 / wk
	$5,550,000

	5
	Design System & Component Library Development
	2 weeks
	$1,850,000 / wk
	$3,700,000

	6
	Usability Testing & Iteration (moderated sessions in Chile Santiago)
	1.5 weeks
	$1,850,000 / wk
	$2,775,000

	7
	Developer Handoff & Sprint Support (4 sprints)
	4 weeks
	$1,650,000 / wk
	$6,600,000

	8
	Post-Launch Design QA & Optimization
	1 week
	$1,650,000 / wk
	$1,650,000

	TOTAL ESTIMATED COST (CLP)
	$30,450,000

	IVA 19% (Chilean VAT)
	$5,785,500

	GRAND TOTAL (CLP, IVA included)
	$36,235,500


* All rates are quoted in Chilean Pesos (CLP). Equivalent in USD at current exchange rate: approximately USD $38,400. Rates are fixed for the duration stated in this Quotation Estimate.
4. Payment Schedule
	Milestone
	Percentage
	Amount (CLP, IVA incl.)
	Due Date

	Contract Signing & Kickoff
	25%
	$9,058,875
	Upon signature

	Completion of Wireframes & UI Design
	35%
	$12,682,425
	Week 9

	Design System Delivery & Usability Testing
	25%
	$9,058,875
	Week 13

	Final Handoff & Post-Launch QA
	15%
	$5,435,325
	Week 17


5. Terms and Conditions
· This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. After this period, rates and availability of the assigned UX UI Designer may be subject to revision.
· All services will be rendered in Chile Santiago, with a maximum of two (2) on-site days per week at the client's premises. Additional on-site days will be billed at 1.5x the standard weekly rate.
· The UX UI Designer will provide a minimum of three (3) revision rounds per design deliverable. Additional revisions beyond the included rounds will be charged at $185,000 CLP per hour.
· Intellectual property of all final design deliverables transfers to the client upon full payment of this Quotation Estimate. Source files (Figma, Adobe XD) will be delivered in a shared workspace.
· Either party may terminate the engagement with fourteen (14) days written notice. In such case, the client shall pay for all work completed up to the termination date.
· This Quotation Estimate does not include costs for third-party user testing participants, stock assets, or licensing fees, which will be billed at cost if required.
· Confidentiality: Both parties agree to maintain strict confidentiality regarding all proprietary information exchanged during the engagement, in compliance with Chilean data protection law (Ley 19.628).
· Disputes arising from this Quotation Estimate shall be resolved under the jurisdiction of the courts of Santiago, Chile.
6. Acceptance
By signing below, the client acknowledges receipt of this Quotation Estimate and agrees to the scope, pricing, and terms outlined herein. The engagement of the UX UI Designer will commence within five (5) business days of full receipt of the initial payment.
For Nexus Digital Studio SpA
Carlos Mendoza, Director
Signature: ___________________________
Date: ___________________________
For Andes Fintech Solutions SpA
María Fernanda Rojas, Head of Product
Signature: ___________________________
Date: ___________________________
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