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Quotation Estimate
Quotation Details
Quotation No.: QTE-SH-2025-0417
Date Issued: 17 June 2025
Valid Until: 17 July 2025 (30 days)
Currency: CNY (Chinese Yuan)
Project Location: China Shanghai
Client Information
Company: [Client Company Name]
Contact Person: [Name & Title]
Address: [Client Address, China Shanghai]
Email: [client@email.com]
Phone: [+86-XX-XXXX-XXXX]
This Quotation Estimate is prepared by Shanghai Digital Experience Studio Co., Ltd. to provide a comprehensive cost breakdown for the engagement of a senior UX UI Designer to deliver end-to-end user experience and user interface design services for your project based in China Shanghai. This document outlines the scope of work, deliverables, timeline, and associated fees. All pricing in this Quotation Estimate reflects current market rates for qualified UX UI Designer professionals operating within the China Shanghai technology and design ecosystem.
Scope of Work – UX UI Designer Services
The UX UI Designer engaged under this Quotation Estimate will be responsible for the following activities, all conducted in alignment with the client's product vision and the competitive landscape of China Shanghai:
· User research, stakeholder interviews, and competitive analysis specific to the China Shanghai market
· Information architecture, user flow mapping, and wireframing
· High-fidelity UI design for web and mobile platforms (iOS, Android, responsive web)
· Design system creation including component libraries, style guides, and design tokens
· Interactive prototyping and usability testing sessions
· Design-to-development handoff with full documentation
· Ongoing design iteration and support during the development phase
Detailed Cost Breakdown
	#
	Service / Deliverable
	Duration
	Rate (CNY/hr)
	Quantity (hrs)
	Amount (CNY)

	1
	UX Research & Discovery – UX UI Designer user interviews, market analysis in China Shanghai
	Weeks 1–2
	¥1,200
	60
	¥72,000

	2
	Information Architecture & Wireframing – UX UI Designer deliverables
	Weeks 3–4
	¥1,200
	80
	¥96,000

	3
	High-Fidelity UI Design – UX UI Designer visual design for all screens
	Weeks 5–8
	¥1,350
	160
	¥216,000

	4
	Design System & Component Library – UX UI Designer documentation
	Weeks 9–10
	¥1,350
	60
	¥81,000

	5
	Prototyping & Usability Testing – UX UI Designer moderated sessions in China Shanghai
	Weeks 11–12
	¥1,200
	40
	¥48,000

	6
	Development Handoff & QA Support – UX UI Designer collaboration with dev team
	Weeks 13–14
	¥1,100
	40
	¥44,000

	7
	Post-Launch Design Iteration (2 months) – UX UI Designer ongoing support
	Months 3–4
	¥1,100
	80
	¥88,000

	Subtotal
	¥645,000

	VAT (6% – applicable in China Shanghai)
	¥38,700

	Grand Total (CNY)
	¥683,700


Payment Schedule
As outlined in this Quotation Estimate, payment for the UX UI Designer engagement in China Shanghai shall be made according to the following milestones:
	Milestone
	Percentage
	Amount (CNY)
	Due Date

	Contract Signing & Project Kickoff
	30%
	¥205,110
	Upon contract execution

	Completion of Wireframes & UI Design
	40%
	¥273,480
	End of Week 8

	Final Delivery & Handoff
	20%
	¥136,740
	End of Week 14

	Post-Launch Support Completion
	10%
	¥68,370
	End of Month 4


Terms & Conditions
1. This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. After the expiration date, pricing for the UX UI Designer services may be subject to revision based on market conditions in China Shanghai.
1. All work performed by the UX UI Designer under this engagement shall be conducted in compliance with the laws and regulations of the People's Republic of China, including applicable data protection and intellectual property statutes relevant to China Shanghai.
1. The UX UI Designer shall maintain full confidentiality of all client data, proprietary information, and trade secrets. A separate Non-Disclosure Agreement (NDA) shall be executed prior to project commencement.
1. Any changes to the scope of work beyond what is described in this Quotation Estimate will require a written change order signed by both parties. Additional hours for the UX UI Designer will be billed at the rates specified herein.
1. All deliverables, including source files, design assets, and documentation produced by the UX UI Designer, shall become the exclusive property of the client upon full payment of the amounts stated in this Quotation Estimate.
1. Payment is due within fifteen (15) business days of invoice date. Late payments shall incur a penalty of 0.05% per day, in accordance with commercial practice in China Shanghai.
1. This Quotation Estimate does not constitute a binding contract until a formal service agreement is executed by both parties. The terms herein serve as the financial and operational framework for the UX UI Designer engagement.
1. Disputes arising from this Quotation Estimate or the subsequent contract shall be resolved through arbitration in China Shanghai under the rules of the Shanghai Arbitration Commission.
Acceptance & Authorization
By signing below, the client acknowledges receipt of this Quotation Estimate and agrees to the terms, scope, and pricing for the UX UI Designer services to be delivered in China Shanghai.
For Shanghai Digital Experience Studio Co., Ltd.
Authorized Signatory
Name: _______________________
Title: _______________________
Date: _______________________
Company Seal:
For the Client
Authorized Signatory
Name: _______________________
Title: _______________________
Date: _______________________
Company Seal:
This Quotation Estimate (Ref: QTE-SH-2025-0417) was prepared for the engagement of a UX UI Designer in China Shanghai. © 2025 Shanghai Digital Experience Studio Co., Ltd. All rights reserved.
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