# Quotation Estimate - UX UI Designer Services - China Shanghai

# Shanghai Digital Experience Studio Co., Ltd.

888 Nanjing East Road, Huangpu District, China Shanghai, 200001

Tel: +86-21-5888-6600 | Email: quotes@shanghaidxstudio.cn

Unified Social Credit Code: 91310101MA1FL8XK2P

Quotation Estimate

### Quotation Details

Quotation No.: QTE-SH-2025-0417

Date Issued: 17 June 2025

Valid Until: 17 July 2025 (30 days)

Currency: CNY (Chinese Yuan)

Project Location: China Shanghai

### Client Information

Company: [Client Company Name]

Contact Person: [Name & Title]

Address: [Client Address, China Shanghai]

Email: [client@email.com]

Phone: [+86-XX-XXXX-XXXX]

This Quotation Estimate is prepared by Shanghai Digital Experience Studio Co., Ltd. to provide a comprehensive cost breakdown for the engagement of a senior UX UI Designer to deliver end-to-end user experience and user interface design services for your project based in China Shanghai. This document outlines the scope of work, deliverables, timeline, and associated fees. All pricing in this Quotation Estimate reflects current market rates for qualified UX UI Designer professionals operating within the China Shanghai technology and design ecosystem.

Scope of Work – UX UI Designer Services

The UX UI Designer engaged under this Quotation Estimate will be responsible for the following activities, all conducted in alignment with the client's product vision and the competitive landscape of China Shanghai:

- User research, stakeholder interviews, and competitive analysis specific to the China Shanghai market

- Information architecture, user flow mapping, and wireframing

- High-fidelity UI design for web and mobile platforms (iOS, Android, responsive web)

- Design system creation including component libraries, style guides, and design tokens

- Interactive prototyping and usability testing sessions

- Design-to-development handoff with full documentation

- Ongoing design iteration and support during the development phase

Detailed Cost Breakdown

| # | Service / Deliverable | Duration | Rate (CNY/hr) | Quantity (hrs) | Amount (CNY) |
| --- | --- | --- | --- | --- | --- |
| 1 | UX Research & Discovery – UX UI Designer user interviews, market analysis in China Shanghai | Weeks 1–2 | ¥1,200 | 60 | ¥72,000 |
| 2 | Information Architecture & Wireframing – UX UI Designer deliverables | Weeks 3–4 | ¥1,200 | 80 | ¥96,000 |
| 3 | High-Fidelity UI Design – UX UI Designer visual design for all screens | Weeks 5–8 | ¥1,350 | 160 | ¥216,000 |
| 4 | Design System & Component Library – UX UI Designer documentation | Weeks 9–10 | ¥1,350 | 60 | ¥81,000 |
| 5 | Prototyping & Usability Testing – UX UI Designer moderated sessions in China Shanghai | Weeks 11–12 | ¥1,200 | 40 | ¥48,000 |
| 6 | Development Handoff & QA Support – UX UI Designer collaboration with dev team | Weeks 13–14 | ¥1,100 | 40 | ¥44,000 |
| 7 | Post-Launch Design Iteration (2 months) – UX UI Designer ongoing support | Months 3–4 | ¥1,100 | 80 | ¥88,000 |
| Subtotal |  |  |  |  | ¥645,000 |
| VAT (6% – applicable in China Shanghai) |  |  |  |  | ¥38,700 |
| Grand Total (CNY) |  |  |  |  | ¥683,700 |

Payment Schedule

As outlined in this Quotation Estimate, payment for the UX UI Designer engagement in China Shanghai shall be made according to the following milestones:

| Milestone | Percentage | Amount (CNY) | Due Date |
| --- | --- | --- | --- |
| Contract Signing & Project Kickoff | 30% | ¥205,110 | Upon contract execution |
| Completion of Wireframes & UI Design | 40% | ¥273,480 | End of Week 8 |
| Final Delivery & Handoff | 20% | ¥136,740 | End of Week 14 |
| Post-Launch Support Completion | 10% | ¥68,370 | End of Month 4 |

Terms & Conditions

- This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. After the expiration date, pricing for the UX UI Designer services may be subject to revision based on market conditions in China Shanghai.

- All work performed by the UX UI Designer under this engagement shall be conducted in compliance with the laws and regulations of the People's Republic of China, including applicable data protection and intellectual property statutes relevant to China Shanghai.

- The UX UI Designer shall maintain full confidentiality of all client data, proprietary information, and trade secrets. A separate Non-Disclosure Agreement (NDA) shall be executed prior to project commencement.

- Any changes to the scope of work beyond what is described in this Quotation Estimate will require a written change order signed by both parties. Additional hours for the UX UI Designer will be billed at the rates specified herein.

- All deliverables, including source files, design assets, and documentation produced by the UX UI Designer, shall become the exclusive property of the client upon full payment of the amounts stated in this Quotation Estimate.

- Payment is due within fifteen (15) business days of invoice date. Late payments shall incur a penalty of 0.05% per day, in accordance with commercial practice in China Shanghai.

- This Quotation Estimate does not constitute a binding contract until a formal service agreement is executed by both parties. The terms herein serve as the financial and operational framework for the UX UI Designer engagement.

- Disputes arising from this Quotation Estimate or the subsequent contract shall be resolved through arbitration in China Shanghai under the rules of the Shanghai Arbitration Commission.

Acceptance & Authorization

By signing below, the client acknowledges receipt of this Quotation Estimate and agrees to the terms, scope, and pricing for the UX UI Designer services to be delivered in China Shanghai.

For Shanghai Digital Experience Studio Co., Ltd.
Authorized Signatory
Name: _______________________
Title: _______________________
Date: _______________________
Company Seal:

For the Client
Authorized Signatory
Name: _______________________
Title: _______________________
Date: _______________________
Company Seal:

This Quotation Estimate (Ref: QTE-SH-2025-0417) was prepared for the engagement of a UX UI Designer in China Shanghai. © 2025 Shanghai Digital Experience Studio Co., Ltd. All rights reserved.

Page 1 of 1 | Generated on 17 June 2025