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1. Introduction and Purpose of This Quotation Estimate
This Quotation Estimate document has been carefully prepared by Nova Digital Studio, a leading digital design agency based in Egypt Alexandria, to provide a comprehensive and transparent breakdown of costs associated with engaging a dedicated UX UI Designer for your upcoming digital product development project. We understand that investing in world-class user experience and user interface design is a critical decision, and this Quotation Estimate is designed to give you full clarity on deliverables, timelines, and associated financial commitments before any work commences.
As a UX UI Designer operating within the vibrant and rapidly growing tech ecosystem of Egypt Alexandria, our team brings together deep local market knowledge with globally recognized design standards. This Quotation Estimate reflects competitive pricing tailored specifically to the Egypt Alexandria business environment while maintaining the highest international quality benchmarks.
2. Scope of Work — UX UI Designer Services
The following scope outlines the specific services our UX UI Designer will deliver as part of this engagement. Each phase has been structured to ensure a methodical, research-driven approach to design that aligns with your business objectives and the unique needs of your target audience in and around Egypt Alexandria and the broader Egyptian market.
Phase 1: Discovery and Research (Weeks 1–2)
· Stakeholder interviews and requirements gathering sessions conducted in our Egypt Alexandria office or remotely.
· Competitive analysis of up to five (5) direct competitors operating in the Egyptian and MENA digital space.
· User persona development based on demographic and behavioral data relevant to the Egypt Alexandria consumer base.
· Creation of user journey maps and service blueprints.
· Delivery of a comprehensive Research & Strategy Report (minimum 25 pages).
Phase 2: UX Architecture and Wireframing (Weeks 3–5)
· Information architecture design and site/user flow mapping.
· Low-fidelity wireframes for all primary screens and user flows (up to 30 screens).
· Interactive prototype built in Figma for early usability testing.
· Two (2) rounds of moderated usability testing with local participants in Egypt Alexandria.
· Iterative refinement based on testing feedback.
Phase 3: UI Design and Visual Identity (Weeks 6–9)
· High-fidelity UI mockups for all screens (up to 30 screens) in both light and dark modes.
· Design system and component library creation (minimum 80 reusable components).
· Custom iconography and illustration set aligned with brand guidelines.
· Responsive design specifications for desktop, tablet, and mobile breakpoints.
· Micro-interaction and animation specifications for key user touchpoints.
Phase 4: Development Handoff and Support (Weeks 10–12)
· Complete design handoff package including annotated Figma files, asset exports, and CSS/SCSS tokens.
· Two (2) dedicated developer support sessions (4 hours each) to clarify implementation details.
· Post-launch UI audit within 30 days of go-live to identify and document any visual discrepancies.
· One (1) round of post-launch design refinements (up to 10 minor adjustments).
3. Financial Breakdown — Quotation Estimate Summary
The following table presents the itemized Quotation Estimate for the full engagement of our UX UI Designer team. All prices are quoted in Egyptian Pounds (EGP) and are inclusive of all applicable local taxes in Egypt Alexandria.
	Item / Service Phase
	Description
	Duration
	Cost (EGP)

	Phase 1: Discovery & Research
	UX UI Designer research, personas, journey maps, strategy report
	2 weeks
	45,000

	Phase 2: UX Architecture & Wireframing
	IA, wireframes (30 screens), prototype, usability testing
	3 weeks
	72,000

	Phase 3: UI Design & Visual Identity
	Hi-fi mockups, design system, icons, responsive specs
	4 weeks
	110,000

	Phase 4: Handoff & Post-Launch Support
	Design handoff, dev support, UI audit, refinements
	2 weeks
	38,000

	Project Management & Coordination
	Dedicated PM, weekly progress reports, sprint planning
	12 weeks
	30,000

	Revisions & Contingency (10%)
	Covers up to 10% scope adjustments during the project
	—
	29,500

	TOTAL QUOTATION ESTIMATE (Incl. All Taxes)
	324,500 EGP


Payment Schedule: This Quotation Estimate assumes a payment structure of 30% upon contract signing, 40% upon completion of Phase 3 (UI Design delivery), and 30% upon final handoff and acceptance. All payments are to be made via bank transfer to our Egypt Alexandria office account.
4. Terms and Conditions
1. This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. After the expiry date, pricing may be subject to revision based on market conditions in Egypt Alexandria.
1. All intellectual property rights for the final deliverables transfer to the client upon full and final payment. The UX UI Designer retains the right to display completed work in their professional portfolio.
1. Any scope changes exceeding the 10% contingency allowance will be subject to a revised Quotation Estimate and mutual written agreement before additional work begins.
1. The UX UI Designer team commits to a maximum of two (2) revision rounds per phase. Additional revision cycles will be billed at a rate of 2,500 EGP per hour.
1. This engagement is governed by the laws of the Arab Republic of Egypt, and any disputes shall be resolved through arbitration in Egypt Alexandria.
1. Confidentiality: Both parties agree to maintain strict confidentiality of all proprietary information exchanged during the course of this project, as outlined in the separate Non-Disclosure Agreement (NDA).
1. Force Majeure: Neither party shall be held liable for delays caused by events beyond reasonable control, including but not limited to natural disasters, government mandates, or infrastructure failures affecting the Egypt Alexandria region.
5. Acceptance and Authorization
By signing below, both parties acknowledge and agree to the terms, scope, and financial commitments outlined in this Quotation Estimate for the engagement of the UX UI Designer services as described herein. This document, once countersigned, constitutes a binding agreement between the parties.
For Nova Digital Studio
(UX UI Designer Provider)
Egypt Alexandria
Name: _________________________
Title: Lead UX UI Designer
Date: _________________________
For [Client Company Name]
(Client / Approving Authority)
Egypt Alexandria
Name: _________________________
Title: _________________________
Date: _________________________
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