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1. Client Information
	Field
	Details

	Client Name
	____________________________

	Company / Organization
	____________________________

	Location
	India Bangalore

	Primary Contact Person
	____________________________

	Email / Phone
	____________________________


2. Scope of Work – UX UI Designer Engagement
This Quotation Estimate outlines the comprehensive professional services to be delivered by our senior UX UI Designer team, based and operating out of India Bangalore. The engagement is tailored to meet the specific digital product requirements of the client, encompassing user research, interaction design, visual interface design, prototyping, and design system development. All deliverables will be produced in accordance with international UX UI standards while remaining culturally and contextually relevant to the India Bangalore market and its diverse user base.
3. Itemized Cost Breakdown
	Sr. No.
	Service / Deliverable
	Duration
	Rate (INR)
	Amount (INR)

	1
	User Research & Competitive Analysis (India Bangalore market focus)
	2 weeks
	45,000 / week
	90,000

	2
	Information Architecture & User Flow Mapping
	1.5 weeks
	40,000 / week
	60,000

	3
	Wireframing & Low-Fidelity Prototyping
	2 weeks
	42,000 / week
	84,000

	4
	High-Fidelity UI Design (Web & Mobile)
	3 weeks
	50,000 / week
	150,000

	5
	Interactive Prototyping & Usability Testing
	1.5 weeks
	45,000 / week
	67,500

	6
	Design System & Component Library Development
	2 weeks
	48,000 / week
	96,000

	7
	Developer Handoff & Design QA Support
	1 week
	35,000 / week
	35,000

	8
	Post-Launch UX Audit & Iteration (1 month)
	1 month
	55,000 / month
	55,000

	Subtotal
	637,500

	GST (18% – Applicable in India Bangalore)
	114,750

	Grand Total (INR)
	752,250


4. Terms & Conditions of This Quotation Estimate
· This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. Beyond this period, rates may be revised based on market conditions in the India Bangalore design services sector.
· Payment terms: 40% advance upon acceptance of this Quotation Estimate, 30% upon completion of high-fidelity UI design deliverables, and 30% upon final project handoff. All payments are to be made via bank transfer to our India Bangalore registered account.
· The UX UI Designer engagement assumes a standard working week of five (5) days, Monday through Friday, with a maximum of eight (8) hours per day. Overtime or weekend work will be billed at 1.5x the standard hourly rate.
· All intellectual property rights for final deliverables transfer to the client upon full and final payment. Source files (Figma, Adobe XD, Sketch) will be shared via a secure cloud repository.
· Up to two (2) rounds of revisions are included per design phase. Additional revision cycles will be charged at INR 8,000 per round per screen set.
· This Quotation Estimate does not include third-party licensing costs, stock imagery, or development/implementation services unless explicitly stated.
· Confidentiality: All project data, user research findings, and proprietary information shared during the engagement will be treated as strictly confidential in compliance with India's Information Technology Act, 2000.
· Force Majeure: Neither party shall be liable for delays caused by events beyond reasonable control, including but not limited to natural disasters, government mandates, or infrastructure failures in the India Bangalore region.
· Dispute resolution shall be governed by the laws of India, with jurisdiction vested in the courts of India Bangalore, Karnataka.
5. Acceptance & Authorization
By signing below, the client acknowledges and accepts this Quotation Estimate for the UX UI Designer services as described herein. The engagement will commence within five (5) business days of receiving the advance payment and a signed work order.
For PixelCraft Design Studio
(India Bangalore)
Name: ________________________
Designation: Lead UX UI Designer
Date: ________________________
For the Client
Name: ________________________
Designation: ________________________
Date: ________________________
This Quotation Estimate document was prepared by PixelCraft Design Studio, a registered design agency operating in India Bangalore. All rates are quoted in Indian Rupees (INR). For queries regarding this estimate, please contact our India Bangalore office at estimates@pixelcraft.in or +91-80-4567-8900. Thank you for considering our UX UI Designer services.
