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Quotation Estimate
Quotation Details
Quotation No.: QTE-JKT-2025-0478
Date Issued: 15 June 2025
Valid Until: 15 July 2025
Project Location: Indonesia Jakarta
Service Category: UX UI Designer
Client Information
Company: [Client Company Name]
Address: [Client Address], Indonesia Jakarta
Contact Person: [Name]
Email: [email@client.com]
Phone: [+62 8xx-xxxx-xxxx]
Dear Valued Client,
Thank you for considering PixelCraft Digital Studio for your digital product design needs. This Quotation Estimate outlines the comprehensive scope of work, deliverables, and associated costs for engaging our UX UI Designer team to deliver a world-class user experience and user interface solution for your project based in Indonesia Jakarta. We are committed to providing transparent pricing and exceptional design quality that meets the highest international standards while being culturally relevant to the Indonesian market.
Scope of Work – UX UI Designer Services
Our UX UI Designer team will execute the following phases to ensure your digital product delivers an intuitive, engaging, and conversion-optimized experience for your target audience in Indonesia Jakarta and beyond:
	No.
	Service Item
	Description
	Duration
	Cost (IDR)

	1
	UX Research & Discovery
	User interviews, competitive analysis, stakeholder workshops, and user persona development tailored to the Indonesia Jakarta market demographics and digital behavior patterns.
	2 weeks
	25,000,000

	2
	Information Architecture & Wireframing
	Sitemap creation, user flow mapping, low-fidelity wireframes for all key screens, and content hierarchy planning for web and mobile platforms.
	2 weeks
	20,000,000

	3
	UI Design & Visual Identity
	High-fidelity mockups, design system creation, color palette, typography selection, iconography, and responsive layout design for desktop, tablet, and mobile devices.
	3 weeks
	45,000,000

	4
	Interactive Prototyping
	Clickable prototypes in Figma, micro-interaction design, animation specifications, and usability testing sessions with 8–12 participants in Indonesia Jakarta.
	2 weeks
	22,000,000

	5
	Design Handoff & Developer Support
	Comprehensive design documentation, asset export, annotation files, and dedicated UX UI Designer support during the 4-week development phase.
	4 weeks
	18,000,000

	6
	Post-Launch UX Audit & Optimization
	Analytics review, A/B testing recommendations, accessibility compliance check (WCAG 2.1), and one round of iterative design improvements.
	2 weeks
	15,000,000

	TOTAL ESTIMATED COST
	IDR 145,000,000


Note: All costs are quoted in Indonesian Rupiah (IDR) and are inclusive of 11% VAT (PPN) as per the tax regulations applicable in Indonesia Jakarta. The total project timeline is approximately 15 weeks from the date of contract signing.
Payment Schedule
	Milestone
	Percentage
	Amount (IDR)
	Due Date

	Contract Signing & Project Kickoff
	30%
	43,500,000
	Upon signing

	Completion of UX Research & Wireframing
	25%
	36,250,000
	Week 4

	Completion of UI Design & Prototyping
	25%
	36,250,000
	Week 9

	Final Delivery & Post-Launch Audit
	20%
	29,000,000
	Week 15


Terms & Conditions
1. This Quotation Estimate is valid for 30 calendar days from the date of issue. After the validity period, pricing may be subject to revision based on market conditions in Indonesia Jakarta.
1. All deliverables produced by our UX UI Designer team shall become the exclusive intellectual property of the client upon full and final payment.
1. The client agrees to provide timely feedback (within 3 business days) on all design deliverables to avoid project delays. Delays in feedback beyond 5 business days may result in a proportional extension of the project timeline.
1. A maximum of two (2) revision rounds are included per design phase. Additional revisions will be billed at IDR 2,500,000 per round.
1. Our UX UI Designer team will conduct all on-site meetings, workshops, and user testing sessions at our office in Indonesia Jakarta or at the client's premises, with travel expenses within Greater Jakarta included in the quoted price.
1. Payment is due within 14 days of invoice issuance. Late payments shall incur a penalty of 2% per month as per Indonesian commercial law.
1. This Quotation Estimate does not include third-party licensing costs for fonts, stock imagery, or software subscriptions unless explicitly stated.
1. Either party may terminate the agreement with 14 days written notice. In such cases, the client shall pay for all work completed up to the termination date.
1. All communications and project management will be conducted in English and/or Bahasa Indonesia, whichever is preferred by the client, to ensure clarity for all stakeholders in Indonesia Jakarta.
1. This document constitutes a formal Quotation Estimate and does not serve as a binding contract until both parties have signed the Master Service Agreement (MSA) referencing this estimate.
Acceptance & Authorization
By signing below, both parties acknowledge and agree to the terms outlined in this Quotation Estimate for the UX UI Designer services to be delivered in Indonesia Jakarta.
For PixelCraft Digital Studio
Name: [Authorized Signatory]
Title: Director
Date: _______________
For [Client Company Name]
Name: [Authorized Signatory]
Title: [Position]
Date: _______________
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