# Quotation Estimate - UX UI Designer Services - Indonesia Jakarta

# PixelCraft Digital Studio

Jl. Jend. Sudirman Kav. 52-53, SCBD, Jakarta Selatan 12190, Indonesia

Tel: +62 21 5150 8899 | Email: quotation@pixelcraftdigital.co.id

NPWP: 01.234.567.8-351.000 | Business License: 11.00.1.03.74.0001234

Quotation Estimate

### Quotation Details

Quotation No.: QTE-JKT-2025-0478

Date Issued: 15 June 2025

Valid Until: 15 July 2025

Project Location: Indonesia Jakarta

Service Category: UX UI Designer

### Client Information

Company: [Client Company Name]

Address: [Client Address], Indonesia Jakarta

Contact Person: [Name]

Email: [email@client.com]

Phone: [+62 8xx-xxxx-xxxx]

Dear Valued Client,

Thank you for considering PixelCraft Digital Studio for your digital product design needs. This Quotation Estimate outlines the comprehensive scope of work, deliverables, and associated costs for engaging our UX UI Designer team to deliver a world-class user experience and user interface solution for your project based in Indonesia Jakarta. We are committed to providing transparent pricing and exceptional design quality that meets the highest international standards while being culturally relevant to the Indonesian market.

Scope of Work – UX UI Designer Services

Our UX UI Designer team will execute the following phases to ensure your digital product delivers an intuitive, engaging, and conversion-optimized experience for your target audience in Indonesia Jakarta and beyond:

| No. | Service Item | Description | Duration | Cost (IDR) |
| --- | --- | --- | --- | --- |
| 1 | UX Research & Discovery | User interviews, competitive analysis, stakeholder workshops, and user persona development tailored to the Indonesia Jakarta market demographics and digital behavior patterns. | 2 weeks | 25,000,000 |
| 2 | Information Architecture & Wireframing | Sitemap creation, user flow mapping, low-fidelity wireframes for all key screens, and content hierarchy planning for web and mobile platforms. | 2 weeks | 20,000,000 |
| 3 | UI Design & Visual Identity | High-fidelity mockups, design system creation, color palette, typography selection, iconography, and responsive layout design for desktop, tablet, and mobile devices. | 3 weeks | 45,000,000 |
| 4 | Interactive Prototyping | Clickable prototypes in Figma, micro-interaction design, animation specifications, and usability testing sessions with 8–12 participants in Indonesia Jakarta. | 2 weeks | 22,000,000 |
| 5 | Design Handoff & Developer Support | Comprehensive design documentation, asset export, annotation files, and dedicated UX UI Designer support during the 4-week development phase. | 4 weeks | 18,000,000 |
| 6 | Post-Launch UX Audit & Optimization | Analytics review, A/B testing recommendations, accessibility compliance check (WCAG 2.1), and one round of iterative design improvements. | 2 weeks | 15,000,000 |
| TOTAL ESTIMATED COST |  |  |  | IDR 145,000,000 |

Note: All costs are quoted in Indonesian Rupiah (IDR) and are inclusive of 11% VAT (PPN) as per the tax regulations applicable in Indonesia Jakarta. The total project timeline is approximately 15 weeks from the date of contract signing.

Payment Schedule

| Milestone | Percentage | Amount (IDR) | Due Date |
| --- | --- | --- | --- |
| Contract Signing & Project Kickoff | 30% | 43,500,000 | Upon signing |
| Completion of UX Research & Wireframing | 25% | 36,250,000 | Week 4 |
| Completion of UI Design & Prototyping | 25% | 36,250,000 | Week 9 |
| Final Delivery & Post-Launch Audit | 20% | 29,000,000 | Week 15 |

Terms & Conditions

- This Quotation Estimate is valid for 30 calendar days from the date of issue. After the validity period, pricing may be subject to revision based on market conditions in Indonesia Jakarta.

- All deliverables produced by our UX UI Designer team shall become the exclusive intellectual property of the client upon full and final payment.

- The client agrees to provide timely feedback (within 3 business days) on all design deliverables to avoid project delays. Delays in feedback beyond 5 business days may result in a proportional extension of the project timeline.

- A maximum of two (2) revision rounds are included per design phase. Additional revisions will be billed at IDR 2,500,000 per round.

- Our UX UI Designer team will conduct all on-site meetings, workshops, and user testing sessions at our office in Indonesia Jakarta or at the client's premises, with travel expenses within Greater Jakarta included in the quoted price.

- Payment is due within 14 days of invoice issuance. Late payments shall incur a penalty of 2% per month as per Indonesian commercial law.

- This Quotation Estimate does not include third-party licensing costs for fonts, stock imagery, or software subscriptions unless explicitly stated.

- Either party may terminate the agreement with 14 days written notice. In such cases, the client shall pay for all work completed up to the termination date.

- All communications and project management will be conducted in English and/or Bahasa Indonesia, whichever is preferred by the client, to ensure clarity for all stakeholders in Indonesia Jakarta.

- This document constitutes a formal Quotation Estimate and does not serve as a binding contract until both parties have signed the Master Service Agreement (MSA) referencing this estimate.

Acceptance & Authorization

By signing below, both parties acknowledge and agree to the terms outlined in this Quotation Estimate for the UX UI Designer services to be delivered in Indonesia Jakarta.

For PixelCraft Digital Studio

Name: [Authorized Signatory]

Title: Director

Date: _______________

For [Client Company Name]

Name: [Authorized Signatory]

Title: [Position]

Date: _______________

PixelCraft Digital Studio — Quotation Estimate QTE-JKT-2025-0478 — UX UI Designer Services — Indonesia Jakarta

This document is generated electronically and is valid without a physical stamp. For inquiries, please contact quotation@pixelcraftdigital.co.id.