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Persian Digital Studio
Professional UX UI Designer Services | Iran Tehran
Address: Valiasr Street, District 1, Tehran, Iran | Phone: +98-21-8876-5432 | Email: quotes@persiandigitalstudio.ir
Quotation Estimate
Quotation Details
Quotation Estimate No.: QTE-2025-TEH-0472
Date of Issue: 15 June 2025
Valid Until: 15 July 2025
Prepared For: [Client Company Name]
Client Address: [Street, District], Iran Tehran
Project Reference
Project Title: End-to-End UX UI Designer Engagement
Service Location: Iran Tehran (On-site & Remote)
Estimated Duration: 12 Weeks
Assigned UX UI Designer: Senior Level
Currency: USD (US Dollar)
1. Scope of Work – UX UI Designer Services in Iran Tehran
This Quotation Estimate is issued by Persian Digital Studio to provide a comprehensive and transparent breakdown of costs for engaging a dedicated UX UI Designer to deliver full-cycle user experience and user interface design services. The engagement will be based in Iran Tehran, with the primary work location situated in the studio's office on Valiasr Street, District 1, Tehran. The UX UI Designer will collaborate directly with the client's product team, either on-site in Iran Tehran or via remote collaboration tools, depending on the phase of the project.
The scope encompasses user research, information architecture, wireframing, interactive prototyping, visual interface design, design system development, usability testing, and handoff documentation. All deliverables will be produced in accordance with international UX UI standards while remaining culturally relevant to the Iran Tehran market and its user base.
2. Itemized Quotation Estimate Breakdown
	#
	Service / Deliverable
	Duration
	Rate (USD)
	Subtotal (USD)
	Notes

	1
	User Research & Competitive Analysis (UX UI Designer)
	2 Weeks
	$3,200 / week
	$6,400
	Conducted in Iran Tehran

	2
	Information Architecture & User Flow Mapping
	1.5 Weeks
	$3,200 / week
	$4,800
	UX UI Designer lead

	3
	Wireframing & Low-Fidelity Prototypes
	2 Weeks
	$3,200 / week
	$6,400
	Desktop & Mobile

	4
	High-Fidelity UI Design & Visual Identity
	3 Weeks
	$3,500 / week
	$10,500
	UX UI Designer senior rate

	5
	Interactive Prototyping & Usability Testing
	2 Weeks
	$3,500 / week
	$7,000
	Testing with Iran Tehran users

	6
	Design System & Component Library Development
	1.5 Weeks
	$3,500 / week
	$5,250
	Figma-based

	7
	Developer Handoff & Documentation
	1 Week
	$3,000 / week
	$3,000
	Specs, assets, guidelines

	8
	Post-Launch Support & Iteration (UX UI Designer)
	1 Week
	$3,000 / week
	$3,000
	Remote from Iran Tehran

	TOTAL QUOTATION ESTIMATE
	$46,350
	USD


3. Payment Schedule
This Quotation Estimate outlines the following payment milestones. All payments are due within 14 calendar days of invoice issuance. The UX UI Designer engagement will commence upon receipt of the initial deposit.
	Milestone
	Percentage
	Amount (USD)
	Trigger

	Project Kickoff
	30%
	$13,905
	Contract signing

	Mid-Project (Wireframes Approved)
	30%
	$13,905
	Client sign-off on wireframes

	Final Delivery
	30%
	$13,905
	Handoff documentation delivered

	Post-Launch Support Completion
	10%
	$4,635
	Support period concluded


4. Terms and Conditions
1. This Quotation Estimate is valid for 30 days from the date of issue. After the expiration date, rates and availability of the assigned UX UI Designer in Iran Tehran are subject to revision.
1. All work performed under this engagement will be conducted by a qualified UX UI Designer with a minimum of 7 years of professional experience in digital product design.
1. The primary work location for this project is Iran Tehran. Travel expenses beyond the Tehran metropolitan area, if required, will be billed separately and are not included in this Quotation Estimate.
1. The client is entitled to two (2) rounds of revisions per design phase. Additional revision cycles will be charged at the hourly rate of $120 per hour for the UX UI Designer.
1. All intellectual property rights to final deliverables transfer to the client upon full payment. Source files (Figma, Adobe XD) will be delivered as part of the handoff package.
1. The UX UI Designer will adhere to all applicable data protection regulations in force in Iran Tehran and will sign a Non-Disclosure Agreement (NDA) prior to project commencement.
1. Project timelines are estimates based on timely client feedback. Delays in client approval exceeding 5 business days per phase will result in a proportional extension of the project schedule at no additional cost to the client.
1. This Quotation Estimate does not include third-party licensing costs for fonts, stock imagery, or software subscriptions unless explicitly stated.
1. Disputes arising from this engagement shall be resolved through arbitration in Iran Tehran in accordance with the commercial laws of the Islamic Republic of Iran.
1. Force majeure events, including but not limited to natural disasters, government-mandated closures, or infrastructure failures in Iran Tehran, will pause the project timeline without penalty to either party.
5. Acceptance and Authorization
By signing below, both parties acknowledge and agree to the terms set forth in this Quotation Estimate for the UX UI Designer services to be delivered in Iran Tehran. This document, once countersigned, constitutes a binding service agreement.
For Persian Digital Studio
Name: _______________________
Title: Managing Director
Signature & Date: ___________
For the Client
Name: _______________________
Title: _______________________
Signature & Date: ___________
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