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Quotation Details
Quotation No.: QE-2025-ALM-0472
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Valid Until: 15 July 2025
Prepared For: Kazakhstan Almaty Market
Client Information
Company: [Client Company Name]
Address: Almaty, Kazakhstan
Contact Person: [Name & Title]
Email: [client@email.kz]
Dear Valued Client,
Thank you for your interest in our professional design services. This Quotation Estimate has been carefully prepared to outline the full scope, timeline, and associated costs for engaging a senior UX UI Designer to deliver comprehensive user experience and user interface design solutions tailored specifically for your project in Kazakhstan Almaty. Our team understands the unique digital landscape of Almaty and the broader Kazakhstan market, and we have structured this estimate to reflect local business practices, currency considerations, and the specific design requirements relevant to users in this region.
As a dedicated UX UI Designer operating within the Kazakhstan Almaty ecosystem, we bring over eight years of experience crafting digital products for fintech applications, e-commerce platforms, government services, and enterprise software. This Quotation Estimate covers a full-cycle engagement that includes user research, wireframing, high-fidelity prototyping, design system development, and developer handoff documentation.
Scope of Work – UX UI Designer Services
	Item No.
	Description of Service
	Duration
	Rate (KZT)
	Amount (KZT)

	01
	Discovery & User Research – Stakeholder interviews, competitor analysis, user persona development specific to Kazakhstan Almaty demographics
	2 weeks
	450,000
	900,000

	02
	Information Architecture & User Flow Mapping – Sitemap creation, task flow diagrams, and content hierarchy planning
	1.5 weeks
	450,000
	675,000

	03
	Wireframing & Low-Fidelity Prototyping – Interactive wireframes for all key screens and user journeys
	2 weeks
	450,000
	900,000

	04
	High-Fidelity UI Design – Pixel-perfect visual designs, color systems, typography, and component library in Figma
	3 weeks
	450,000
	1,350,000

	05
	Design System & Style Guide – Comprehensive documentation of UI components, spacing rules, and usage guidelines
	1.5 weeks
	450,000
	675,000

	06
	Usability Testing & Iteration – Moderated testing sessions with local users in Almaty, feedback integration, and design refinement
	1.5 weeks
	450,000
	675,000

	07
	Developer Handoff & QA Support – Annotated design files, asset export, and two weeks of post-launch design support
	1 week
	450,000
	450,000

	Total Project Cost (KZT)
	5,625,000

	Total Project Cost (USD, approx. at 450 KZT/USD)
	~12,500 USD


Project Timeline
The total estimated duration for this UX UI Designer engagement is approximately 12 to 14 weeks from the date of contract signing. The project will be executed in Almaty, Kazakhstan, with all deliverables managed through our local office. Weekly progress meetings will be conducted either in person at our Almaty office or via video conference, depending on the client's preference. All milestones are subject to timely client feedback within three business days of deliverable submission.
Payment Schedule
	Milestone
	Percentage
	Amount (KZT)
	Due Date

	Contract Signing & Project Kickoff
	30%
	1,687,500
	Upon signing

	Completion of Wireframes & User Flows
	25%
	1,406,250
	Week 6

	Delivery of High-Fidelity Designs & Design System
	30%
	1,687,500
	Week 11

	Final Handoff & Project Closure
	15%
	843,750
	Week 14


Terms & Conditions
1. This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. After the expiration date, pricing may be subject to revision based on market conditions in Kazakhstan Almaty.
1. All payments shall be made in Kazakhstani Tenge (KZT) via bank transfer to the account of Almaty Digital Design Studio LLP. International payments in USD or EUR are accepted at the National Bank of Kazakhstan exchange rate on the day of payment.
1. The UX UI Designer engagement includes a maximum of three (3) revision rounds per deliverable. Additional revisions will be billed at the hourly rate of 25,000 KZT per hour.
1. All intellectual property rights to the final design deliverables shall transfer to the client upon full payment. Source files (Figma, Adobe XD) will be provided in editable format.
1. This Quotation Estimate does not include costs for copywriting, illustration, motion design, or development services unless explicitly stated in a separate addendum.
1. Either party may terminate the agreement with fourteen (14) days written notice. In such cases, the client shall pay for all work completed up to the termination date.
1. All project communications and deliverables will be managed in accordance with the laws of the Republic of Kazakhstan. Disputes shall be resolved through the Arbitration Court of Almaty, Kazakhstan.
1. The UX UI Designer team commits to maintaining strict confidentiality of all client data, business strategies, and proprietary information shared during the engagement, in compliance with Kazakhstan's data protection regulations.
Acceptance & Authorization
By signing below, both parties acknowledge and agree to the terms outlined in this Quotation Estimate for the UX UI Designer services to be delivered in Kazakhstan Almaty. This document constitutes a binding agreement upon countersignature by both parties.
For Almaty Digital Design Studio LLP
Name: _________________________
Title: Lead UX UI Designer
Signature & Date: _______________
For the Client
Name: _________________________
Title: _________________________
Signature & Date: _______________
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