# Quotation Estimate - UX UI Designer Services - Kazakhstan Almaty

# Almaty Digital Design Studio LLP

128 Abai Avenue, Office 412, Almaty, Kazakhstan 050040

Tel: +7 (727) 355-88-21 | Email: quotes@almatydigitaldesign.kz

BIN: 990740012345 | IIN: 990740012345

Quotation Estimate

### Quotation Details

Quotation No.: QE-2025-ALM-0472

Date Issued: 15 June 2025

Valid Until: 15 July 2025

Prepared For: Kazakhstan Almaty Market

### Client Information

Company: [Client Company Name]

Address: Almaty, Kazakhstan

Contact Person: [Name & Title]

Email: [client@email.kz]

Dear Valued Client,

Thank you for your interest in our professional design services. This Quotation Estimate has been carefully prepared to outline the full scope, timeline, and associated costs for engaging a senior UX UI Designer to deliver comprehensive user experience and user interface design solutions tailored specifically for your project in Kazakhstan Almaty. Our team understands the unique digital landscape of Almaty and the broader Kazakhstan market, and we have structured this estimate to reflect local business practices, currency considerations, and the specific design requirements relevant to users in this region.

As a dedicated UX UI Designer operating within the Kazakhstan Almaty ecosystem, we bring over eight years of experience crafting digital products for fintech applications, e-commerce platforms, government services, and enterprise software. This Quotation Estimate covers a full-cycle engagement that includes user research, wireframing, high-fidelity prototyping, design system development, and developer handoff documentation.

## Scope of Work – UX UI Designer Services

| Item No. | Description of Service | Duration | Rate (KZT) | Amount (KZT) |
| --- | --- | --- | --- | --- |
| 01 | Discovery & User Research – Stakeholder interviews, competitor analysis, user persona development specific to Kazakhstan Almaty demographics | 2 weeks | 450,000 | 900,000 |
| 02 | Information Architecture & User Flow Mapping – Sitemap creation, task flow diagrams, and content hierarchy planning | 1.5 weeks | 450,000 | 675,000 |
| 03 | Wireframing & Low-Fidelity Prototyping – Interactive wireframes for all key screens and user journeys | 2 weeks | 450,000 | 900,000 |
| 04 | High-Fidelity UI Design – Pixel-perfect visual designs, color systems, typography, and component library in Figma | 3 weeks | 450,000 | 1,350,000 |
| 05 | Design System & Style Guide – Comprehensive documentation of UI components, spacing rules, and usage guidelines | 1.5 weeks | 450,000 | 675,000 |
| 06 | Usability Testing & Iteration – Moderated testing sessions with local users in Almaty, feedback integration, and design refinement | 1.5 weeks | 450,000 | 675,000 |
| 07 | Developer Handoff & QA Support – Annotated design files, asset export, and two weeks of post-launch design support | 1 week | 450,000 | 450,000 |
| Total Project Cost (KZT) |  |  |  | 5,625,000 |
| Total Project Cost (USD, approx. at 450 KZT/USD) |  |  |  | ~12,500 USD |

## Project Timeline

The total estimated duration for this UX UI Designer engagement is approximately 12 to 14 weeks from the date of contract signing. The project will be executed in Almaty, Kazakhstan, with all deliverables managed through our local office. Weekly progress meetings will be conducted either in person at our Almaty office or via video conference, depending on the client's preference. All milestones are subject to timely client feedback within three business days of deliverable submission.

## Payment Schedule

| Milestone | Percentage | Amount (KZT) | Due Date |
| --- | --- | --- | --- |
| Contract Signing & Project Kickoff | 30% | 1,687,500 | Upon signing |
| Completion of Wireframes & User Flows | 25% | 1,406,250 | Week 6 |
| Delivery of High-Fidelity Designs & Design System | 30% | 1,687,500 | Week 11 |
| Final Handoff & Project Closure | 15% | 843,750 | Week 14 |

## Terms & Conditions

- This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. After the expiration date, pricing may be subject to revision based on market conditions in Kazakhstan Almaty.

- All payments shall be made in Kazakhstani Tenge (KZT) via bank transfer to the account of Almaty Digital Design Studio LLP. International payments in USD or EUR are accepted at the National Bank of Kazakhstan exchange rate on the day of payment.

- The UX UI Designer engagement includes a maximum of three (3) revision rounds per deliverable. Additional revisions will be billed at the hourly rate of 25,000 KZT per hour.

- All intellectual property rights to the final design deliverables shall transfer to the client upon full payment. Source files (Figma, Adobe XD) will be provided in editable format.

- This Quotation Estimate does not include costs for copywriting, illustration, motion design, or development services unless explicitly stated in a separate addendum.

- Either party may terminate the agreement with fourteen (14) days written notice. In such cases, the client shall pay for all work completed up to the termination date.

- All project communications and deliverables will be managed in accordance with the laws of the Republic of Kazakhstan. Disputes shall be resolved through the Arbitration Court of Almaty, Kazakhstan.

- The UX UI Designer team commits to maintaining strict confidentiality of all client data, business strategies, and proprietary information shared during the engagement, in compliance with Kazakhstan's data protection regulations.

## Acceptance & Authorization

By signing below, both parties acknowledge and agree to the terms outlined in this Quotation Estimate for the UX UI Designer services to be delivered in Kazakhstan Almaty. This document constitutes a binding agreement upon countersignature by both parties.

For Almaty Digital Design Studio LLP
Name: _________________________
Title: Lead UX UI Designer
Signature & Date: _______________

For the Client
Name: _________________________
Title: _________________________
Signature & Date: _______________

Almaty Digital Design Studio LLP | 128 Abai Avenue, Almaty, Kazakhstan 050040

Quotation Estimate No. QE-2025-ALM-0472 | Page 1 of 1

This document was prepared exclusively for the client named above and is not transferable.