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Quotation Details
Quotation No.: QTE-2025-KN-0472
Date Issued: 15 June 2025
Valid Until: 15 July 2025
Prepared For: [Client Name / Company]
Project Location: Kenya Nairobi
Client Information
Company: [Client Company Name]
Contact Person: [Name]
Email: [client@email.com]
Phone: +254 7XX XXX XXX
Address: Kenya Nairobi, Kenya
1. Introduction and Purpose of This Quotation Estimate
This Quotation Estimate is prepared by PixelCraft Design Studio, a leading digital design agency based in Kenya Nairobi, to provide a comprehensive and transparent breakdown of costs for professional UX UI Designer services. Our team of experienced UX UI Designer specialists has been serving businesses across Kenya Nairobi and the broader East African region for over eight years. This document outlines the scope of work, deliverables, timelines, and associated fees for the engagement of our UX UI Designer team to deliver a world-class user experience and user interface solution tailored to your specific business needs.
2. Scope of Work – UX UI Designer Services
As your dedicated UX UI Designer partner in Kenya Nairobi, we will deliver the following services as part of this engagement:
	#
	Service / Deliverable
	Description
	Duration
	Cost (KES)

	1
	User Research & Discovery
	Stakeholder interviews, user persona development, competitive analysis, and usability audits conducted in Kenya Nairobi and remote locations.
	2 weeks
	185,000

	2
	Information Architecture & Wireframing
	Sitemap creation, user flow mapping, low-fidelity wireframes, and content strategy for web and mobile platforms.
	2 weeks
	220,000

	3
	High-Fidelity UI Design
	Pixel-perfect visual design, design system creation, component library, and responsive layouts for desktop, tablet, and mobile.
	3 weeks
	350,000

	4
	Interactive Prototyping
	Clickable prototypes in Figma, micro-interactions, animation specifications, and usability testing sessions with local users in Kenya Nairobi.
	2 weeks
	195,000

	5
	Usability Testing & Iteration
	Moderated and unmoderated testing with a minimum of 12 participants, feedback synthesis, and two rounds of design refinement.
	2 weeks
	160,000

	6
	Developer Handoff & Support
	Annotated design files, design tokens, asset export, and two weeks of post-launch design support for the development team.
	2 weeks
	140,000

	Subtotal
	1,250,000

	VAT (16%)
	200,000

	Grand Total (KES)
	1,450,000


3. Project Timeline
The total estimated duration for this UX UI Designer engagement is approximately 13 weeks from the date of contract signing. All work will be coordinated from our office in Kenya Nairobi, with regular on-site meetings at your premises as required. Milestone reviews will be conducted bi-weekly to ensure alignment with your business objectives.
4. Payment Schedule
	Milestone
	Percentage
	Amount (KES)
	Due Date

	Project Kickoff (upon signing)
	30%
	435,000
	Within 5 business days

	Wireframe & UI Design Approval
	40%
	580,000
	Week 7

	Final Delivery & Handoff
	30%
	435,000
	Week 13


5. Terms and Conditions
1. This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. After this period, pricing may be subject to revision based on market conditions in Kenya Nairobi.
1. All payments are to be made in Kenyan Shillings (KES) via bank transfer to the account details provided upon contract execution.
1. The UX UI Designer team will provide a minimum of two (2) revision rounds per deliverable. Additional revisions beyond the agreed scope will be billed at KES 15,000 per hour.
1. Intellectual property rights for all final deliverables transfer to the client upon full payment. Source files (Figma, Sketch) will be delivered in editable format.
1. PixelCraft Design Studio reserves the right to use anonymized project outcomes in its portfolio, unless a non-disclosure agreement is executed separately.
1. This engagement is governed by the laws of the Republic of Kenya. Any disputes shall be resolved through arbitration in Kenya Nairobi.
1. Force majeure events, including but not limited to natural disasters, government regulations, or public health emergencies affecting Kenya Nairobi, may extend timelines without penalty to either party.
1. The client agrees to provide timely feedback (within 5 business days) on all deliverables to avoid project delays.
6. Why Choose Our UX UI Designer Team in Kenya Nairobi
Our UX UI Designer team brings deep local market knowledge combined with global design standards. Having operated in Kenya Nairobi for over eight years, we understand the unique digital landscape, user behaviours, and business requirements of Kenyan and East African markets. This Quotation Estimate reflects our commitment to delivering exceptional value while maintaining the highest standards of design excellence. Our UX UI Designer professionals are certified in Figma, Adobe Creative Suite, and user research methodologies, ensuring your project benefits from both strategic thinking and technical precision.
7. Acceptance
By signing below, the client acknowledges and accepts this Quotation Estimate for UX UI Designer services as outlined above. This acceptance constitutes a binding agreement between both parties for the scope, timeline, and fees described in this document.
For PixelCraft Design Studio
Name: _________________________
Title: Lead UX UI Designer
Date: _________________________
Signature: _________________________
For the Client
Name: _________________________
Title: _________________________
Date: _________________________
Signature: _________________________
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