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Quotation Estimate
	Quotation Estimate No.
	QTE-2025-0847

	Date of Issue
	June 12, 2025

	Valid Until
	July 12, 2025 (30 days)

	Client Name
	[Client Company Name]

	Client Address
	[Client Address], Casablanca, Morocco

	Project Reference
	UX/UI Redesign – E-Commerce Platform

	Prepared By
	Yassine El Amrani, Lead UX UI Designer


1. Introduction & Purpose of This Quotation Estimate
Thank you for considering Atlas Digital Studio for your design needs. This Quotation Estimate has been carefully prepared to outline the full scope, deliverables, timeline, and associated costs for engaging our senior UX UI Designer team to deliver a comprehensive user experience and user interface redesign project. As a firm deeply rooted in the Morocco Casablanca digital ecosystem, we bring local market insight combined with international design standards to every engagement. This document serves as a formal Quotation Estimate and does not constitute a binding contract until both parties have signed and returned the acceptance section at the end of this document.
2. Scope of Work – UX UI Designer Services
The following UX UI Designer services are included in this Quotation Estimate. Our team in Morocco Casablanca will dedicate a senior-level designer and a junior support designer throughout the project duration:
	#
	Deliverable / Service
	Description
	Duration
	Amount (MAD)

	1
	UX Research & Discovery
	User interviews (8–10 participants in Casablanca), competitor audit, persona development, journey mapping, and stakeholder workshops.
	2 weeks
	28,000

	2
	Information Architecture & Wireframing
	Sitemap creation, low-fidelity wireframes for 25+ key screens, user flow diagrams, and content hierarchy planning.
	2 weeks
	32,000

	3
	UI Design & Visual Identity
	High-fidelity mockups, design system / component library, color palette, typography, iconography, and responsive layouts (desktop, tablet, mobile).
	3 weeks
	55,000

	4
	Interactive Prototyping
	Clickable Figma prototype covering all primary user flows, micro-interactions, and animation specifications for developer handoff.
	1.5 weeks
	22,000

	5
	Usability Testing & Iteration
	Two rounds of moderated usability testing with local users in Morocco Casablanca, feedback synthesis, and design refinements.
	1.5 weeks
	18,000

	6
	Developer Handoff & Support
	Annotated design files, asset export, design tokens documentation, and 2 weeks of post-launch design support.
	2 weeks
	20,000

	Subtotal
	175,000

	VAT (20%)
	35,000

	Total Amount Due (MAD)
	210,000


3. Project Timeline
The total estimated duration for this UX UI Designer engagement is approximately 12 weeks from the date of contract signature. The project will be executed from our studio in Morocco Casablanca, with weekly progress meetings scheduled via video conference. A detailed Gantt chart will be provided upon acceptance of this Quotation Estimate.
4. Payment Schedule
Payment terms for this Quotation Estimate are structured as follows:
· 30% advance payment (MAD 63,000) – due upon signing the service agreement.
· 40% milestone payment (MAD 84,000) – due upon approval of high-fidelity UI designs.
· 30% final payment (MAD 63,000) – due upon delivery of final assets and completion of developer handoff.
All payments shall be made via bank transfer to our account at Attijariwafa Bank, Casablanca branch. Invoices will be issued in accordance with Moroccan tax regulations.
5. Terms & Conditions
1. This Quotation Estimate is valid for 30 calendar days from the date of issue. After this period, pricing may be subject to revision based on resource availability and market conditions in Morocco Casablanca.
1. All intellectual property rights to the final deliverables (design files, prototypes, design system) shall transfer to the client upon full and final payment.
1. The UX UI Designer team is entitled to up to three (3) rounds of revisions per deliverable. Additional revision cycles will be billed at MAD 4,500 per day.
1. Client is responsible for providing all brand assets, content, and access to existing platforms within five (5) business days of project kickoff.
1. Delays caused by client-side feedback exceeding the agreed response window (5 business days) will extend the project timeline accordingly, at no additional cost to the client.
1. This Quotation Estimate is governed by the laws of the Kingdom of Morocco. Any disputes shall be resolved through the competent courts of Casablanca.
1. Confidentiality: Both parties agree to maintain strict confidentiality regarding all project materials, user data, and business information shared during the engagement.
1. Force Majeure: Neither party shall be liable for delays caused by events beyond reasonable control, including but not limited to natural disasters, government mandates, or widespread infrastructure failures in Morocco Casablanca.
6. Acceptance & Signatures
By signing below, both parties acknowledge and agree to the terms outlined in this Quotation Estimate for the UX UI Designer services to be delivered in Morocco Casablanca.
For Atlas Digital Studio
Name: Yassine El Amrani
Title: Lead UX UI Designer
Date: _______________
For the Client
Name: _________________________
Title: _________________________
Date: _______________
Atlas Digital Studio – 124 Boulevard Mohammed V, Casablanca 20250, Morocco
This Quotation Estimate (Ref: QTE-2025-0847) was generated on June 12, 2025. For inquiries, contact quotes@atlasdigital.ma or +212 5 22 45 67 89.
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