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Quotation Estimate
Quotation Details
Quotation No: QTE-2025-0847
Date of Issue: 15 June 2025
Valid Until: 15 July 2025
Service Location: Nepal Kathmandu
Client Information
Company: Himalayan Tech Solutions Pvt. Ltd.
Address: New Road, Kathmandu, Nepal
Contact Person: Mr. Rajesh Shrestha
Email: rajesh@himalayantech.com.np
Dear Mr. Shrestha,
Thank you for considering PixelCraft Design Studio for your upcoming digital product development initiative. This Quotation Estimate outlines the comprehensive scope, deliverables, and associated costs for engaging our senior UX UI Designer to lead the user experience and user interface design of your new e-commerce platform. All services described herein will be delivered from our studio located in the heart of Nepal Kathmandu, ensuring direct collaboration, cultural alignment, and responsive communication throughout the project lifecycle.
Scope of Work – UX UI Designer Engagement
Our dedicated UX UI Designer will be assigned exclusively to your project for the duration specified below. The scope encompasses the full design pipeline, from initial user research conducted with local audiences in Nepal Kathmandu through to final high-fidelity interface deliverables ready for development handoff.
	#
	Service / Deliverable
	Description
	Duration
	Rate (NPR)
	Amount (NPR)

	1
	User Research & Discovery
	Stakeholder interviews, user persona development, competitive analysis of local and global e-commerce platforms in Nepal Kathmandu market
	2 weeks
	45,000/week
	90,000

	2
	Information Architecture & Wireframing
	Sitemap creation, user flow mapping, low-fidelity wireframes for all key screens (minimum 25 screens)
	3 weeks
	50,000/week
	150,000

	3
	UX UI Designer – High-Fidelity Design
	Pixel-perfect UI mockups in Figma, design system creation, component library, interactive prototypes
	4 weeks
	55,000/week
	220,000

	4
	Usability Testing & Iteration
	Moderated usability sessions with 8-10 participants in Nepal Kathmandu, A/B testing of key flows, two rounds of design refinement
	2 weeks
	40,000/week
	80,000

	5
	Developer Handoff & Support
	Annotated design files, asset export, design QA during development, 2 weeks of post-launch design support
	3 weeks
	45,000/week
	135,000

	6
	Responsive & Accessibility Audit
	Cross-device responsive design validation, WCAG 2.1 AA compliance review, Nepali language localization design adjustments
	1 week
	50,000/week
	50,000

	Subtotal
	725,000

	VAT (13%)
	94,250

	Grand Total (NPR)
	819,250


Project Timeline
The total estimated duration for this UX UI Designer engagement is approximately 15 weeks (3.5 months), commencing upon receipt of the signed acceptance of this Quotation Estimate and the initial mobilization payment. All milestones will be tracked via a shared project management dashboard, and weekly progress reports will be submitted to your team. Given that our UX UI Designer operates from Nepal Kathmandu, all in-person workshops, usability testing sessions, and stakeholder reviews will be conducted at our Boudha studio or at your office in Kathmandu, whichever is mutually convenient.
Payment Schedule
	Milestone
	Percentage
	Amount (NPR)
	Due Date

	Project Kickoff (upon signing)
	30%
	245,775
	Within 5 working days of acceptance

	Wireframe Approval
	25%
	204,813
	End of Week 5

	High-Fidelity Design Delivery
	25%
	204,813
	End of Week 9

	Final Handoff & Sign-off
	20%
	163,850
	End of Week 15


Terms & Conditions
1. This Quotation Estimate is valid for 30 calendar days from the date of issue. After the expiry date, rates and availability of the assigned UX UI Designer are subject to revision.
1. All payments are to be made in Nepalese Rupees (NPR) via bank transfer to the account details provided on the accompanying invoice. International clients may pay in USD at the Nepal Rastra Bank prevailing exchange rate.
1. The UX UI Designer will provide a maximum of three (3) revision rounds per design phase. Additional revisions beyond the agreed scope will be billed at NPR 5,000 per hour.
1. Intellectual property of all final design deliverables transfers to the client upon receipt of the final payment. PixelCraft Design Studio retains the right to display completed work in its portfolio unless a non-disclosure agreement is in place.
1. Any change in project scope, additional screens, or extended timelines must be documented in a written change order signed by both parties before work commences on the additional items.
1. This engagement is governed by the laws of the Kingdom of Nepal. Any disputes arising from this Quotation Estimate shall be resolved through arbitration in Nepal Kathmandu in accordance with the Arbitration Act, 1999.
1. PixelCraft Design Studio shall not be held liable for delays caused by client-side feedback exceeding 5 working days per milestone or by force majeure events including but not limited to natural disasters, government-imposed lockdowns, or political instability in the Kathmandu Valley.
1. All source files (Figma, Sketch, Adobe XD) will be delivered in their native editable format. Exported assets will be provided in PNG, SVG, and PDF formats as specified in the design handoff document.
Acceptance
By signing below, the client acknowledges and accepts all terms, conditions, rates, and scope of work outlined in this Quotation Estimate for the UX UI Designer services to be delivered in Nepal Kathmandu. This document, once countersigned, constitutes a binding service agreement between both parties.
For PixelCraft Design Studio Pvt. Ltd.
Name: Anisha Gurung
Design Director
Date: _______________
For Himalayan Tech Solutions Pvt. Ltd.
Name: Rajesh Shrestha
Managing Director
Date: _______________
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