Quotation Estimate - UX UI Designer Services - Nigeria Lagos
QUOTATION ESTIMATE
Professional UX UI Designer Services
Prepared for Clients in Nigeria Lagos
Quotation Reference No: QTE-LAG-2025-0047
Date of Issue: 15 June 2025
Valid Until: 15 July 2025
1. Parties Involved
Service Provider:
Creative Pixel Studio Ltd.
14 Adeola Odeku Street, Victoria Island
Lagos, Nigeria
Email: quotes@creativepixel.ng
Phone: +234 803 555 0192
Client:
[Client Company Name]
[Client Address]
Lagos, Nigeria
Email: [client@email.com]
Phone: [Client Phone Number]
2. Purpose of This Quotation Estimate
This Quotation Estimate document has been prepared specifically to outline the scope, deliverables, timeline, and associated costs for engaging a professional UX UI Designer to deliver comprehensive user experience and user interface design services. This estimate is tailored for a client operating within the vibrant and rapidly growing digital landscape of Nigeria Lagos, where the demand for world-class digital products and services continues to expand at an unprecedented rate.
The UX UI Designer engagement described herein will ensure that the client's digital product meets the highest international standards of usability, accessibility, and visual appeal while remaining culturally relevant and accessible to the diverse user base found in Nigeria Lagos and the broader Nigerian market. This Quotation Estimate reflects current market rates for premium design services in the Lagos metropolitan area as of mid-2025.
3. Scope of Work – UX UI Designer Services
The UX UI Designer will be responsible for the following phases of work, each designed to deliver a cohesive and polished digital experience for the client's product or platform:
Phase
Description of Work
Duration
Estimated Cost (NGN)
Phase 1: Discovery & Research
User interviews, competitor analysis, stakeholder workshops, and market research specific to the Nigeria Lagos digital ecosystem. The UX UI Designer will conduct on-site and remote research sessions with target users in Lagos.
2 Weeks
₦850,000
Phase 2: UX Strategy & Wireframing
Information architecture, user flow mapping, low-fidelity wireframes, and interactive prototypes. The UX UI Designer will present two (2) revision cycles to the client.
3 Weeks
₦1,200,000
Phase 3: UI Design & Visual Identity
High-fidelity mockups, design system creation, component library, color palette, typography selection, and responsive design for mobile, tablet, and desktop. The UX UI Designer will ensure all designs reflect modern global standards while resonating with Nigerian user preferences.
4 Weeks
₦1,850,000
Phase 4: Prototyping & Usability Testing
Interactive prototype development, moderated usability testing sessions with 8–12 participants recruited from the Nigeria Lagos area, and iterative refinement based on test findings.
2 Weeks
₦750,000
Phase 5: Developer Handoff & Support
Comprehensive design documentation, annotated specifications, asset export, and a 30-day post-launch support period. The UX UI Designer will be available for consultations and minor adjustments.
2 Weeks
₦650,000
TOTAL ESTIMATED COST
₦5,300,000
4. Payment Terms
This Quotation Estimate is structured with the following payment milestones to ensure mutual commitment and cash-flow management for both parties:
· 30% Advance Payment (₦1,590,000): Due upon acceptance of this Quotation Estimate and signing of the service agreement. This payment initiates the engagement of the UX UI Designer and covers Phase 1 activities.
· 30% Mid-Project Payment (₦1,590,000): Due upon successful completion and client approval of Phase 2 (UX Strategy & Wireframing). This ensures the UX UI Designer can proceed to the high-fidelity design phase.
· 25% Design Completion Payment (₦1,325,000): Due upon delivery of all Phase 3 UI design assets and the approved design system.
· 15% Final Payment (₦795,000): Due upon completion of Phase 5, including developer handoff documentation and the commencement of the 30-day support period.
All payments shall be made in Nigerian Naira (NGN) via bank transfer to the account details provided in the service agreement. This Quotation Estimate does not include applicable Value Added Tax (VAT) or any other statutory levies, which will be added at the prevailing rate in Nigeria Lagos at the time of invoicing.
5. Terms and Conditions
· This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. After this period, pricing may be subject to revision based on market conditions in the Nigeria Lagos design services sector.
· The UX UI Designer is engaged as an independent contractor and not as an employee of the client. All intellectual property rights to the final deliverables shall transfer to the client upon full and final payment.
· The client agrees to provide timely feedback (within five (5) business days) on all deliverables presented by the UX UI Designer. Delays in feedback beyond this window may result in a proportional extension of the project timeline.
· A maximum of two (2) revision cycles are included per phase. Additional revisions will be billed at a rate of ₦75,000 per hour for the UX UI Designer's time.
· This Quotation Estimate covers the design scope as described. Any additional features, platforms, or design systems requested beyond the agreed scope will be subject to a separate supplementary estimate.
· Both parties agree to resolve any disputes arising from this engagement through amicable negotiation. Should negotiation fail, disputes shall be settled under the laws of the Federal Republic of Nigeria, with jurisdiction in the courts of Lagos State.
· The UX UI Designer reserves the right to showcase the completed project in their portfolio, subject to the client's written consent and any non-disclosure agreements in place.
6. Acceptance and Authorization
By signing below, the client acknowledges that they have read, understood, and accepted all terms outlined in this Quotation Estimate for the engagement of a UX UI Designer to deliver design services in Nigeria Lagos. The client confirms that the scope, timeline, and cost estimates presented herein are satisfactory and authorizes Creative Pixel Studio Ltd. to commence work upon receipt of the advance payment.
For: Creative Pixel Studio Ltd. (Service Provider)

Signature: _________________________
Name: Adewale Okafor
Title: Lead UX UI Designer / Director
Date: _________________________
For: [Client Company Name] (Client)

Signature: _________________________
Name: _________________________
Title: _________________________
Date: _________________________
Quotation Estimate | UX UI Designer Services | Nigeria Lagos
Creative Pixel Studio Ltd. © 2025 | 14 Adeola Odeku Street, Victoria Island, Lagos, Nigeria
This document is a formal Quotation Estimate and does not constitute a binding contract until countersigned by both parties and the advance payment is received.
