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Client Information
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Address: [Client Address], Islamabad
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1. Project Overview
This Quotation Estimate is prepared by PixelCraft Digital Solutions (Pvt.) Ltd., a leading digital agency based in Pakistan Islamabad, to provide comprehensive UX UI Designer services for the client's upcoming digital product. Our team of experienced UX UI Designers in Pakistan Islamabad has successfully delivered over 120 projects for local and international clients, ensuring world-class design quality at competitive rates.
The scope of this engagement covers the complete design lifecycle, from initial user research and information architecture through to high-fidelity UI design, prototyping, and developer handoff documentation. This Quotation Estimate reflects our commitment to delivering exceptional value to clients operating in the Pakistan Islamabad technology ecosystem.
2. Scope of Work – UX UI Designer Services
As your dedicated UX UI Designer partner in Pakistan Islamabad, we will deliver the following services:
	Phase
	Deliverables
	Duration
	Estimated Cost (PKR)

	Phase 1: Discovery & Research
	User interviews, competitive analysis, stakeholder workshops, user personas, journey mapping
	2 Weeks
	185,000

	Phase 2: Information Architecture & Wireframing
	Sitemap, user flows, low-fidelity wireframes (all key screens), content strategy outline
	3 Weeks
	275,000

	Phase 3: High-Fidelity UI Design
	UI design system, component library, high-fidelity mockups (up to 45 screens), responsive layouts
	4 Weeks
	450,000

	Phase 4: Prototyping & Usability Testing
	Interactive prototype (Figma), 2 rounds of usability testing, iteration based on feedback
	2 Weeks
	220,000

	Phase 5: Developer Handoff & Support
	Annotated design files, asset export, design tokens, 2 weeks post-launch support
	2 Weeks
	170,000

	Subtotal (All Phases)
	1,300,000

	Applicable GST (18%) – Pakistan Islamabad Tax Authority
	234,000

	Grand Total (Quotation Estimate)
	1,534,000 PKR


3. UX UI Designer Team Allocation
This Quotation Estimate assumes the following team composition from our Pakistan Islamabad office:
	Role
	Responsibility
	Allocation

	Lead UX UI Designer
	Overall design strategy, quality assurance, client communication
	60% FTE

	Senior UX Researcher
	User research, testing, analytics interpretation
	40% FTE

	UI Designer
	Visual design, design system, asset creation
	80% FTE

	Project Manager
	Scheduling, coordination, reporting
	30% FTE


4. Payment Schedule
This Quotation Estimate includes the following milestone-based payment structure:
	Milestone
	Percentage
	Amount (PKR)
	Due Date

	Project Kickoff / Contract Signing
	30%
	460,200
	Upon acceptance

	Wireframe Approval
	25%
	383,500
	End of Week 5

	UI Design Approval
	25%
	383,500
	End of Week 9

	Final Delivery & Handoff
	20%
	306,800
	End of Week 13


5. Terms & Conditions
1. This Quotation Estimate is valid for 30 calendar days from the date of issue. After the expiry date, pricing may be subject to revision based on market conditions in Pakistan Islamabad.
1. All payments are due within 14 days of invoice issuance. Late payments will incur a penalty of 2% per month as per Pakistan Islamabad commercial regulations.
1. The UX UI Designer team will provide weekly progress reports and bi-weekly client review meetings conducted either in person at our Islamabad office or via video conference.
1. Two (2) rounds of revisions are included per phase. Additional revision cycles will be billed at PKR 15,000 per hour.
1. All intellectual property rights to the final deliverables transfer to the client upon full payment. Source files (Figma, Sketch) will be shared upon project completion.
1. This Quotation Estimate does not include costs for copywriting, photography, video production, or third-party licensing fees unless explicitly stated.
1. Either party may terminate the engagement with 14 days written notice. In such cases, the client shall pay for all work completed up to the termination date.
1. Confidentiality: All project information shared during this engagement will be treated as strictly confidential by our UX UI Designer team in Pakistan Islamabad.
1. This Quotation Estimate is governed by the laws of the Islamic Republic of Pakistan, and any disputes shall be resolved through arbitration in Islamabad.
6. Why Choose Our UX UI Designer Services in Pakistan Islamabad
PixelCraft Digital Solutions has established itself as a premier UX UI Designer firm in Pakistan Islamabad, combining local market understanding with global design standards. Our Pakistan Islamabad office provides clients with the advantage of a skilled, cost-effective design team that operates within the same time zone as your business operations. This Quotation Estimate reflects our transparent pricing philosophy, ensuring no hidden costs and full value delivery at every project milestone.
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