# Quotation Estimate - UX UI Designer Services - Russia Saint Petersburg

# PixelCraft Digital Studio

12 Nevsky Prospekt, Building 4, Floor 7

Saint Petersburg, 191011, Russian Federation

Tel: +7 (812) 555-0142 | Email: estimates@pixelcraft-sp.ru

INN: 7805123456 | OGRN: 1157847001234

Quotation Estimate

### Quotation Details

Quotation No.: QTE-SPB-2025-0487

Date Issued: 15 June 2025

Valid Until: 15 July 2025

Service Location: Russia Saint Petersburg

Prepared By: A. Volkov, Senior Account Manager

### Client Information

Company: [Client Company Name]

Address: [Client Address], Russia Saint Petersburg

Contact Person: [Name]

Email: [client@email.ru]

Phone: +7 (___) ___-__-__

This Quotation Estimate is issued by PixelCraft Digital Studio in response to the client's request for professional UX UI Designer services to be delivered within the city of Russia Saint Petersburg. The following document outlines the complete scope of work, deliverables, timeline, and associated costs for the engagement. All pricing is presented in Russian Rubles (RUB) and is subject to the terms and conditions specified herein.

Scope of Work – UX UI Designer Services

PixelCraft Digital Studio is pleased to present this Quotation Estimate for the engagement of a dedicated UX UI Designer to support the client's digital product development initiative. The UX UI Designer will be based in our office located in the central district of Russia Saint Petersburg and will collaborate closely with the client's internal team to deliver a comprehensive user experience and user interface design solution. The project encompasses research, wireframing, prototyping, visual design, and design system development tailored to the client's specific business objectives and target audience.

Detailed Cost Breakdown

| # | Service / Deliverable | Duration | Rate (RUB) | Amount (RUB) | Notes |
| --- | --- | --- | --- | --- | --- |
| 1 | UX Research & User Persona Development | 2 weeks | 180,000 | 360,000 | Includes 5 user interviews in Saint Petersburg |
| 2 | Information Architecture & User Flow Mapping | 1.5 weeks | 160,000 | 240,000 | Delivered in Figma |
| 3 | Wireframing & Low-Fidelity Prototyping | 2 weeks | 170,000 | 340,000 | Up to 25 screens |
| 4 | High-Fidelity UI Design & Visual Identity | 3 weeks | 200,000 | 600,000 | Includes 2 revision rounds |
| 5 | Interactive Prototype & Usability Testing | 1.5 weeks | 190,000 | 285,000 | Testing with 8 participants in SPb |
| 6 | Design System & Component Library | 2 weeks | 175,000 | 350,000 | Documented in Figma + PDF |
| 7 | Developer Handoff & QA Support | 1 week | 150,000 | 150,000 | Includes 2 on-site meetings |
| 8 | Post-Launch Design Consultation (30 days) | 1 month | 120,000 | 120,000 | Remote + 1 in-person visit |
| TOTAL ESTIMATED COST |  |  |  | 2,445,000 RUB | VAT included |

Project Timeline

The total estimated duration for this UX UI Designer engagement is approximately 13 weeks from the date of contract signing. The UX UI Designer will work full-time (5 days per week, 8 hours per day) from our studio in Russia Saint Petersburg, with scheduled in-person meetings at the client's office as needed. Milestone reviews will be conducted bi-weekly to ensure alignment with the client's expectations and project goals.

Payment Schedule

| Milestone | Percentage | Amount (RUB) | Due Date |
| --- | --- | --- | --- |
| Contract Signing / Advance | 30% | 733,500 | Upon agreement |
| Wireframe Approval | 25% | 611,250 | Week 5 |
| UI Design Approval | 25% | 611,250 | Week 9 |
| Final Delivery & Handoff | 20% | 489,000 | Week 13 |

Terms and Conditions

- This Quotation Estimate is valid for 30 calendar days from the date of issue. After the expiration date, pricing may be subject to revision based on market conditions in Russia Saint Petersburg.

- All services rendered by the UX UI Designer are subject to a signed service agreement. No work shall commence until the advance payment of 30% has been received.

- The UX UI Designer will dedicate a minimum of 40 hours per week to the client's project. Any additional hours beyond the agreed scope will be billed at a rate of 3,500 RUB per hour.

- All intellectual property rights to the final deliverables (design files, prototypes, design system) shall transfer to the client upon full payment. PixelCraft Digital Studio retains the right to display the work in its portfolio unless otherwise agreed in writing.

- The client is responsible for providing timely feedback (within 3 business days) on each deliverable. Delays in feedback may result in a proportional extension of the project timeline.

- All on-site meetings and user research sessions will be conducted within the administrative boundaries of Russia Saint Petersburg. Travel expenses outside this region will be billed separately at actual cost.

- This Quotation Estimate does not include third-party licensing fees for fonts, stock imagery, or software subscriptions unless explicitly stated in the scope.

- Either party may terminate the engagement with 14 days' written notice. In such a case, the client shall pay for all work completed up to the termination date.

- All disputes arising from this Quotation Estimate or the subsequent service agreement shall be resolved in accordance with the civil legislation of the Russian Federation, with jurisdiction vested in the courts of Russia Saint Petersburg.

Acceptance and Authorization

By signing below, both parties acknowledge that this Quotation Estimate accurately reflects the agreed-upon scope, cost, and terms for the UX UI Designer engagement to be performed in Russia Saint Petersburg. This document serves as a binding preliminary agreement pending the execution of the full service contract.

For PixelCraft Digital Studio

Name: A. Volkov
Title: Senior Account Manager
Signature & Date: _________________________

For the Client

Name: _________________________
Title: _________________________
Signature & Date: _________________________

PixelCraft Digital Studio | 12 Nevsky Prospekt, Bldg. 4, Fl. 7, Saint Petersburg, 191011, Russian Federation

Quotation No. QTE-SPB-2025-0487 | This document is confidential and intended solely for the named recipient.

Generated on 15 June 2025 | Page 1 of 1