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Quotation Estimate
Quotation Details
Quotation No.: QTE-SPB-2025-0487
Date Issued: 15 June 2025
Valid Until: 15 July 2025
Service Location: Russia Saint Petersburg
Prepared By: A. Volkov, Senior Account Manager
Client Information
Company: [Client Company Name]
Address: [Client Address], Russia Saint Petersburg
Contact Person: [Name]
Email: [client@email.ru]
Phone: +7 (___) ___-__-__
This Quotation Estimate is issued by PixelCraft Digital Studio in response to the client's request for professional UX UI Designer services to be delivered within the city of Russia Saint Petersburg. The following document outlines the complete scope of work, deliverables, timeline, and associated costs for the engagement. All pricing is presented in Russian Rubles (RUB) and is subject to the terms and conditions specified herein.
Scope of Work – UX UI Designer Services
PixelCraft Digital Studio is pleased to present this Quotation Estimate for the engagement of a dedicated UX UI Designer to support the client's digital product development initiative. The UX UI Designer will be based in our office located in the central district of Russia Saint Petersburg and will collaborate closely with the client's internal team to deliver a comprehensive user experience and user interface design solution. The project encompasses research, wireframing, prototyping, visual design, and design system development tailored to the client's specific business objectives and target audience.
Detailed Cost Breakdown
	#
	Service / Deliverable
	Duration
	Rate (RUB)
	Amount (RUB)
	Notes

	1
	UX Research & User Persona Development
	2 weeks
	180,000
	360,000
	Includes 5 user interviews in Saint Petersburg

	2
	Information Architecture & User Flow Mapping
	1.5 weeks
	160,000
	240,000
	Delivered in Figma

	3
	Wireframing & Low-Fidelity Prototyping
	2 weeks
	170,000
	340,000
	Up to 25 screens

	4
	High-Fidelity UI Design & Visual Identity
	3 weeks
	200,000
	600,000
	Includes 2 revision rounds

	5
	Interactive Prototype & Usability Testing
	1.5 weeks
	190,000
	285,000
	Testing with 8 participants in SPb

	6
	Design System & Component Library
	2 weeks
	175,000
	350,000
	Documented in Figma + PDF

	7
	Developer Handoff & QA Support
	1 week
	150,000
	150,000
	Includes 2 on-site meetings

	8
	Post-Launch Design Consultation (30 days)
	1 month
	120,000
	120,000
	Remote + 1 in-person visit

	TOTAL ESTIMATED COST
	2,445,000 RUB
	VAT included


Project Timeline
The total estimated duration for this UX UI Designer engagement is approximately 13 weeks from the date of contract signing. The UX UI Designer will work full-time (5 days per week, 8 hours per day) from our studio in Russia Saint Petersburg, with scheduled in-person meetings at the client's office as needed. Milestone reviews will be conducted bi-weekly to ensure alignment with the client's expectations and project goals.
Payment Schedule
	Milestone
	Percentage
	Amount (RUB)
	Due Date

	Contract Signing / Advance
	30%
	733,500
	Upon agreement

	Wireframe Approval
	25%
	611,250
	Week 5

	UI Design Approval
	25%
	611,250
	Week 9

	Final Delivery & Handoff
	20%
	489,000
	Week 13


Terms and Conditions
1. This Quotation Estimate is valid for 30 calendar days from the date of issue. After the expiration date, pricing may be subject to revision based on market conditions in Russia Saint Petersburg.
1. All services rendered by the UX UI Designer are subject to a signed service agreement. No work shall commence until the advance payment of 30% has been received.
1. The UX UI Designer will dedicate a minimum of 40 hours per week to the client's project. Any additional hours beyond the agreed scope will be billed at a rate of 3,500 RUB per hour.
1. All intellectual property rights to the final deliverables (design files, prototypes, design system) shall transfer to the client upon full payment. PixelCraft Digital Studio retains the right to display the work in its portfolio unless otherwise agreed in writing.
1. The client is responsible for providing timely feedback (within 3 business days) on each deliverable. Delays in feedback may result in a proportional extension of the project timeline.
1. All on-site meetings and user research sessions will be conducted within the administrative boundaries of Russia Saint Petersburg. Travel expenses outside this region will be billed separately at actual cost.
1. This Quotation Estimate does not include third-party licensing fees for fonts, stock imagery, or software subscriptions unless explicitly stated in the scope.
1. Either party may terminate the engagement with 14 days' written notice. In such a case, the client shall pay for all work completed up to the termination date.
1. All disputes arising from this Quotation Estimate or the subsequent service agreement shall be resolved in accordance with the civil legislation of the Russian Federation, with jurisdiction vested in the courts of Russia Saint Petersburg.
Acceptance and Authorization
By signing below, both parties acknowledge that this Quotation Estimate accurately reflects the agreed-upon scope, cost, and terms for the UX UI Designer engagement to be performed in Russia Saint Petersburg. This document serves as a binding preliminary agreement pending the execution of the full service contract.
For PixelCraft Digital Studio
Name: A. Volkov
Title: Senior Account Manager
Signature & Date: _________________________
For the Client
Name: _________________________
Title: _________________________
Signature & Date: _________________________
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