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QUOTATION ESTIMATE
Seoul Digital Design Studio Co., Ltd.
12F, 456 Teheran-ro, Gangnam-gu, Seoul, South Korea 06236
Tel: +82-2-555-0198 | Email: quotation@seouldigitaldesign.kr
Business Registration No. 220-88-01234
	Quotation Estimate No.
	QTE-2025-SE-0472

	Date of Issue
	June 12, 2025

	Valid Until
	July 12, 2025 (30 calendar days)

	Prepared For
	Client Name / Company (To be confirmed upon acceptance)

	Project Location
	Seoul, South Korea – On-site and Remote Hybrid

	Service Category
	UX UI Designer – Full-Stack Digital Experience Design

	Currency
	South Korean Won (KRW) / US Dollar (USD)


1. Purpose and Scope of This Quotation Estimate
This Quotation Estimate is issued by Seoul Digital Design Studio Co., Ltd. to formally outline the professional services, deliverables, timelines, and associated costs for the engagement of a senior UX UI Designer based in South Korea Seoul. The purpose of this document is to provide the prospective client with a transparent, itemized breakdown of all fees related to user experience and user interface design services tailored to the unique market, cultural, and technological landscape of Seoul, South Korea.
The UX UI Designer referenced in this Quotation Estimate will operate primarily from our studio located in Gangnam-gu, Seoul, with the flexibility to conduct on-site workshops, user research sessions, and stakeholder meetings at the client's premises anywhere within the Seoul metropolitan area. All design deliverables will be localized to meet the expectations of South Korean digital consumers, adhering to the latest accessibility standards and platform conventions prevalent in South Korea Seoul.
2. Detailed Line Items and Pricing
	#
	Service / Deliverable
	Duration
	Rate (KRW)
	Amount (KRW)
	Amount (USD)

	1
	UX Research & Discovery – User interviews, competitive analysis, and stakeholder workshops conducted in Seoul, South Korea
	2 weeks
	1,200,000 / day
	12,000,000
	$8,700

	2
	UX Architecture & Wireframing – Information architecture, user flows, low-fidelity wireframes for web and mobile platforms
	3 weeks
	1,100,000 / day
	16,500,000
	$11,900

	3
	UI Design & Visual Identity – High-fidelity mockups, design system, component library, and brand-aligned visual language
	4 weeks
	1,300,000 / day
	26,000,000
	$18,700

	4
	Interactive Prototyping & Usability Testing – Figma/Adobe XD prototypes, moderated usability sessions with local participants in Seoul
	2 weeks
	1,250,000 / day
	12,500,000
	$9,000

	5
	Design Handoff & Developer Support – Annotated specifications, asset export, and two weeks of post-handoff support for development teams
	2 weeks
	1,000,000 / day
	10,000,000
	$7,200

	6
	Localization & Cultural Adaptation – Korean language UI copy review, cultural sensitivity audit, and platform-specific adjustments for the South Korea Seoul market
	1 week
	900,000 / day
	4,500,000
	$3,200

	7
	Project Management & Coordination – Dedicated project manager, weekly progress reports, and bi-weekly client review meetings
	14 weeks
	500,000 / week
	7,000,000
	$5,000

	TOTAL ESTIMATED COST
	88,500,000 KRW
	$63,700 USD


3. Terms and Conditions
· Validity: This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. After this period, pricing may be subject to revision based on market conditions in South Korea Seoul and availability of the designated UX UI Designer.
· Payment Schedule: 30% upon contract signing, 40% upon completion of UI Design phase, and 30% upon final delivery and client acceptance. All payments are due within fourteen (14) days of invoice date.
· Revisions: Each phase includes two (2) rounds of revisions. Additional revision cycles will be billed at the daily rate specified in this Quotation Estimate.
· Intellectual Property: Upon full payment, all design assets, source files, and documentation created by the UX UI Designer shall transfer to the client. The studio retains the right to display completed work in its portfolio unless otherwise agreed in writing.
· Confidentiality: Both parties agree to maintain strict confidentiality regarding all proprietary information exchanged during the engagement. A separate Non-Disclosure Agreement (NDA) may be executed prior to the commencement of work.
· Force Majeure: Neither party shall be liable for delays caused by events beyond reasonable control, including but not limited to natural disasters, government-mandated closures in Seoul, South Korea, or global health emergencies.
· Governing Law: This Quotation Estimate and any resulting contract shall be governed by and interpreted in accordance with the laws of the Republic of Korea. Disputes shall be resolved through arbitration in Seoul, South Korea.
· Taxes: All amounts are exclusive of Value Added Tax (VAT) at the prevailing rate of 10% in South Korea, which will be added to the final invoice.
4. Assumptions and Exclusions
This Quotation Estimate assumes that the client will provide timely access to subject matter experts, brand guidelines, and existing product documentation. The UX UI Designer engagement does not include front-end or back-end development, content writing beyond UI microcopy, or ongoing post-launch maintenance. Travel expenses for on-site meetings outside of the Seoul metropolitan area in South Korea Seoul will be billed at actual cost with prior written approval.
5. Acceptance
By signing below, the client acknowledges receipt of this Quotation Estimate and agrees to the terms outlined herein for the engagement of the UX UI Designer services in South Korea Seoul. A formal service agreement will be drafted upon acceptance.
For Seoul Digital Design Studio Co., Ltd.
Name: _________________________
Title: Director of Design
Date: _________________________
Signature: _________________________
For the Client
Name: _________________________
Title: _________________________
Date: _________________________
Signature: _________________________
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