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Quotation Estimate
Quotation Details
Quotation Estimate No.: QTE-2025-0047
Date of Issue: 14 June 2025
Valid Until: 14 July 2025 (30 days)
Service Location: Spain Madrid
Prepared By: Laura García, Senior UX UI Designer
Client Information
Company: [Client Company Name]
Contact Person: [Name and Title]
Address: [Street, City, Postal Code], Spain
Email: [client@email.com]
Phone: [+34 XXX XXX XXX]
1. Purpose and Scope of This Quotation Estimate
This Quotation Estimate has been prepared by PixelCraft Digital Studio, a specialised design agency based in Spain Madrid, to provide a comprehensive and transparent cost breakdown for the engagement of a dedicated UX UI Designer to support your organisation’s digital product development. This document outlines the full scope of services, deliverables, timelines, and associated fees for the UX UI Designer engagement. All pricing is quoted in Euros (EUR) and is subject to the applicable Spanish Value Added Tax (VAT / IVA) of 21%, unless otherwise stated. This Quotation Estimate is valid for thirty (30) calendar days from the date of issue, after which rates may be subject to revision based on market conditions in the Spain Madrid creative services sector.
2. Scope of Services — UX UI Designer Engagement
The following services will be delivered by our senior UX UI Designer, who will work either on-site at your offices in Spain Madrid or remotely with regular in-person meetings scheduled at our studio in the Salamanca district of Madrid. The engagement covers the complete user experience and user interface design lifecycle for your specified digital product(s).
	Ref.
	Service / Deliverable
	Description
	Duration
	Rate (EUR)
	Amount (EUR)

	01
	Discovery & User Research
	Stakeholder interviews, user persona development, competitive analysis, and journey mapping specific to the Spain Madrid market and target audience.
	2 weeks
	1,200 / day
	12,000.00

	02
	Information Architecture & Wireframing
	Sitemap creation, low-fidelity wireframes, and content hierarchy planning for all key screens and user flows.
	3 weeks
	1,200 / day
	18,000.00

	03
	High-Fidelity UI Design
	Pixel-perfect visual design, design system / component library creation, and responsive layouts for desktop, tablet, and mobile platforms.
	4 weeks
	1,200 / day
	24,000.00

	04
	Interactive Prototyping & Usability Testing
	Clickable prototypes in Figma, moderated usability testing sessions with 8–12 participants recruited in Spain Madrid, and iterative refinement.
	2 weeks
	1,200 / day
	12,000.00

	05
	Design Handoff & Developer Support
	Annotated design specifications, asset export, design token documentation, and two weeks of post-handoff support for the development team.
	2 weeks
	1,200 / day
	12,000.00

	06
	Post-Launch Design Support
	One month of ongoing UX UI Designer availability for minor revisions, A/B test design variations, and design QA.
	1 month
	4,500 / month
	4,500.00

	Subtotal (excl. VAT)
	82,500.00

	VAT / IVA (21%)
	17,325.00

	Total Amount Due (incl. VAT)
	99,825.00


3. Payment Schedule
In accordance with standard commercial practice in Spain Madrid, this Quotation Estimate proposes the following milestone-based payment structure:
	Milestone
	Trigger
	Percentage
	Amount (EUR, incl. VAT)

	Advance Payment
	Upon signed acceptance of this Quotation Estimate
	30%
	29,947.50

	Milestone 1
	Delivery of wireframes and IA approval
	25%
	24,956.25

	Milestone 2
	Delivery of high-fidelity UI and prototype approval
	25%
	24,956.25

	Final Payment
	Completion of design handoff and post-launch support
	20%
	19,965.00


4. Terms and Conditions
1. This Quotation Estimate is a non-binding proposal and does not constitute a contractual obligation until a formal service agreement is executed by both parties.
1. All work performed by the UX UI Designer shall be governed by Spanish intellectual property law (Ley de Propiedad Intelectual, RDL 1/1996). Upon full payment, all design deliverables and source files shall be transferred to the client.
1. The UX UI Designer shall comply with all applicable data protection regulations, including the EU General Data Protection Regulation (GDPR) and the Spanish Organic Law 3/2018 (LOPDGDD), particularly during user research and testing phases conducted in Spain Madrid.
1. Any changes to the agreed scope of work beyond 10% of the original estimate will require a written change order and may result in an amended Quotation Estimate.
1. Payment terms are net 30 days from the date of each invoice. Late payments shall accrue interest at the rate established by the Spanish Law on Late Payment in Commercial Transactions (Ley 3/2004).
1. This Quotation Estimate is valid for 30 days from the date of issue. After this period, rates and availability of the UX UI Designer may be subject to change.
1. Disputes arising from this engagement shall be resolved through the courts of Madrid, Spain, in accordance with Spanish civil and commercial law.
1. The UX UI Designer reserves the right to use anonymised project outcomes in their professional portfolio, subject to the client’s prior written consent.
5. Acceptance
By signing below, the client acknowledges receipt of this Quotation Estimate and agrees to the terms, scope, and pricing outlined herein for the UX UI Designer services to be delivered in Spain Madrid.
For PixelCraft Digital Studio
Name: Laura García
Title: Senior UX UI Designer / Lead
Signature: _________________________
Date: _________________________
For the Client
Name: _________________________
Title: _________________________
Signature: _________________________
Date: _________________________
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