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Provider
Valencia Digital Experience Studio
Carrer de Colón, 45, 2ºB
46004 Valencia, Spain
NIF: B-98765432
contact@valenciadigital.es
+34 963 123 456
Client
[Client Company Name]
[Client Address]
Valencia, Spain
NIF/CIF: [Client Tax ID]
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[Client Phone]
Quotation Details
Quotation No.: QE-VAL-2025-0472
Date Issued: 15 June 2025
Valid Until: 15 July 2025
Project Location: Spain Valencia
Service Type: UX UI Designer
1. Purpose of This Quotation Estimate
This Quotation Estimate document has been prepared by Valencia Digital Experience Studio to formally outline the scope, deliverables, timeline, and associated costs for the engagement of a senior UX UI Designer to support the client's digital product development initiative. This estimate is specifically tailored for projects executed within the region of Spain Valencia, taking into account local market rates, applicable Spanish tax regulations (IVA at 21%), and the specific design ecosystem available in the Valencia metropolitan area.
The UX UI Designer services described herein encompass the full spectrum of user experience research, interface design, prototyping, usability testing, and design system development. All work will be conducted in compliance with Spanish data protection legislation (LOPDGDD) and EU General Data Protection Regulation (GDPR) requirements, which are particularly relevant when designing digital products for users residing in Spain Valencia and the broader European market.
2. Scope of Work — UX UI Designer Services
The following table details the specific services to be delivered by our UX UI Designer team as part of this Quotation Estimate:
	Item
	Description of Service
	Duration
	Rate (EUR)
	Subtotal (EUR)

	1
	UX Research & Discovery Phase — User interviews, competitive analysis, stakeholder workshops, and user persona development conducted in Spain Valencia. Includes on-site research sessions with local users.
	2 weeks
	4,500
	4,500.00

	2
	Information Architecture & Wireframing — Sitemap creation, user flow mapping, low-fidelity wireframes for all key screens and user journeys. Delivered in Figma with full documentation.
	2 weeks
	5,200
	5,200.00

	3
	UI Visual Design & Design System — High-fidelity interface design, component library creation, typography and color system definition, responsive design for desktop, tablet, and mobile breakpoints.
	3 weeks
	8,400
	8,400.00

	4
	Interactive Prototyping & Usability Testing — Clickable prototypes, moderated usability testing sessions (minimum 8 participants recruited in Spain Valencia), and iterative design refinement based on findings.
	2 weeks
	4,800
	4,800.00

	5
	Developer Handoff & Design QA — Annotated design specifications, asset export, design token documentation, and two rounds of design quality assurance during development sprints.
	1.5 weeks
	3,600
	3,600.00

	6
	Ongoing Design Support (Post-Launch) — Three months of continued UX UI Designer support for design iterations, A/B test design, and minor UI adjustments following product launch in the Spain Valencia market.
	3 months
	6,000
	6,000.00

	Subtotal (before IVA)
	32,500.00

	IVA (21% — Spanish VAT)
	6,825.00

	TOTAL AMOUNT DUE (EUR)
	39,325.00


3. Project Timeline
The total estimated duration for this UX UI Designer engagement is approximately 12 weeks (excluding the 3-month post-launch support period). The project will be managed using an agile methodology with bi-weekly sprint reviews. All milestones and deliverables will be coordinated from our studio in Spain Valencia, with regular in-person meetings available at the client's premises within the Valencia metropolitan area. The Quotation Estimate timeline assumes a single dedicated senior UX UI Designer allocation of 40 hours per week, with a project lead available for strategic oversight.
4. Terms and Conditions
· This Quotation Estimate is valid for 30 calendar days from the date of issue. After this period, pricing may be subject to revision based on market conditions in the Spain Valencia design sector.
· Payment terms: 30% advance upon contract signing, 40% upon completion of the UI Visual Design phase, and 30% upon final delivery and acceptance. All payments are due within 15 days of invoice date.
· All intellectual property rights for final deliverables transfer to the client upon full payment. The UX UI Designer retains the right to display completed work in their professional portfolio, subject to client approval.
· Any changes to the scope of work beyond the parameters defined in this Quotation Estimate will require a formal change order and may result in additional charges at the standard rate of €95 per hour for the UX UI Designer.
· This agreement is governed by the laws of Spain. Any disputes arising from this Quotation Estimate or the resulting contract shall be resolved in the courts of Valencia, Spain.
· The client agrees to provide timely access to stakeholders, content, and feedback. Delays in client response exceeding 5 business days will result in a proportional extension of the project timeline at no additional cost to the provider.
· All personal data collected during UX research sessions in Spain Valencia will be processed in strict accordance with GDPR and the Spanish Organic Law 3/2018 (LOPDGDD). A Data Processing Agreement (DPA) will be executed prior to any user research activities.
5. Acceptance and Authorization
By signing below, both parties acknowledge and agree to the terms, scope, and pricing outlined in this Quotation Estimate for the engagement of a UX UI Designer in Spain Valencia. This document, once countersigned, constitutes a binding commercial agreement between the parties.
For Valencia Digital Experience Studio
Name: _________________________
Position: _________________________
Date: _________________________
Signature: _________________________
For the Client
Name: _________________________
Position: _________________________
Date: _________________________
Signature: _________________________
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