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Quotation Estimate
Quotation Details
Quotation No.: QTE-2025-TZ-0847
Date Issued: 15 June 2025
Valid Until: 15 July 2025
Prepared For: Client Organization
Location: Tanzania Dar es Salaam
Client Information
Company: [Client Company Name]
Contact Person: [Name & Title]
Email: [client@email.com]
Phone: +255 [XXX XXX XXX]
Address: Dar es Salaam, Tanzania
1. Introduction and Purpose of This Quotation Estimate
Thank you for considering Digital Craft Studio Tanzania for your digital product design needs. This Quotation Estimate has been carefully prepared to outline the full scope, deliverables, timeline, and associated costs for engaging our senior UX UI Designer to deliver comprehensive user experience and user interface design services tailored to your organization's requirements. As a team based and operating in Tanzania Dar es Salaam, we bring deep local market knowledge combined with globally recognized design standards to every project we undertake.
This Quotation Estimate reflects our commitment to transparency and value. All pricing is presented in Tanzanian Shillings (TZS) with USD equivalents provided for international clients. The scope described herein is specific to the project parameters discussed during our initial consultation in Dar es Salaam, and any changes to the agreed scope will be addressed through a formal change-order process.
2. Scope of Work – UX UI Designer Services
Our UX UI Designer will deliver the following services as part of this engagement in Tanzania Dar es Salaam:
· User Research & Discovery: Conducting stakeholder interviews, user persona development, and competitive analysis specific to the Tanzanian and East African digital market. This phase includes on-site user testing sessions in Dar es Salaam to capture authentic user behavior and cultural context.
· Information Architecture & Wireframing: Designing logical content structures, user flows, and low-fidelity wireframes that map the complete user journey from first interaction to task completion.
· High-Fidelity UI Design: Creating pixel-perfect, visually compelling interface designs in Figma and Adobe XD, including responsive layouts for desktop, tablet, and mobile devices. All designs will incorporate a design system with reusable components, typography scales, and color palettes appropriate for the target audience in Tanzania.
· Interactive Prototyping: Building clickable, high-fidelity prototypes that simulate the final product experience, enabling stakeholders in Dar es Salaam to test and validate the design before development begins.
· Usability Testing & Iteration: Facilitating moderated usability testing sessions with a minimum of eight (8) representative users in the Dar es Salaam area, followed by two (2) rounds of design refinement based on findings.
· Developer Handoff & Support: Preparing annotated design specifications, asset exports, and conducting handoff meetings with the development team. The UX UI Designer will remain available for a 30-day post-delivery support period to address implementation questions.
3. Project Timeline
	Phase
	Activities
	Duration
	Estimated Start

	Phase 1
	Research, Discovery & Stakeholder Workshops
	2 Weeks
	Week 1

	Phase 2
	Information Architecture & Wireframing
	2 Weeks
	Week 3

	Phase 3
	High-Fidelity UI Design & Design System
	3 Weeks
	Week 5

	Phase 4
	Prototyping & Usability Testing
	2 Weeks
	Week 8

	Phase 5
	Final Revisions, Handoff & Support
	2 Weeks
	Week 10


Total Estimated Duration: 10 Weeks (approximately 2.5 months)
4. Financial Breakdown – Quotation Estimate Summary
	Item / Service
	Unit
	Rate (TZS)
	Quantity
	Amount (TZS)

	UX Research & Discovery (person-days)
	Day
	1,200,000
	10
	12,000,000

	Information Architecture & Wireframing
	Lot
	8,500,000
	1
	8,500,000

	High-Fidelity UI Design (per screen)
	Screen
	950,000
	25
	23,750,000

	Design System & Component Library
	Lot
	6,000,000
	1
	6,000,000

	Interactive Prototyping
	Lot
	4,500,000
	1
	4,500,000

	Usability Testing (8 participants, 2 rounds)
	Lot
	5,500,000
	1
	5,500,000

	Developer Handoff & 30-Day Support
	Lot
	3,500,000
	1
	3,500,000

	Project Management & Coordination
	Lot
	4,000,000
	1
	4,000,000

	TOTAL (TZS)
	67,750,000

	TOTAL (USD Approx. @ 2,600 TZS/USD)
	$26,058


All prices are exclusive of 18% VAT (Tanzania Value Added Tax). Applicable withholding tax as per Tanzanian Revenue Authority regulations will be deducted at source where required.
5. Payment Schedule
	Milestone
	Percentage
	Amount (TZS)
	Due Date

	Project Kickoff / Contract Signing
	30%
	20,325,000
	Upon signing

	Completion of Wireframes (Phase 2)
	25%
	16,937,500
	End of Week 4

	Completion of UI Design & Prototypes (Phase 4)
	30%
	20,325,000
	End of Week 9

	Final Delivery & Handoff (Phase 5)
	15%
	10,162,500
	End of Week 10


6. Terms and Conditions
· This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. After the validity period, pricing may be subject to revision based on market conditions in Tanzania Dar es Salaam.
· All intellectual property rights for the final deliverables (design files, design system, prototypes) shall transfer to the client upon full and final payment.
· The UX UI Designer retains the right to use anonymized project work in their professional portfolio, subject to the client's written approval.
· Any scope changes exceeding 10% of the originally agreed deliverables will require a written change order and may affect the project timeline and total cost outlined in this Quotation Estimate.
· Payment is due within fourteen (14) days of invoice issuance. Late payments will attract a penalty of 2% per month as per Tanzanian commercial law.
· This engagement is governed by the laws of the United Republic of Tanzania. Any disputes shall be resolved through arbitration in Dar es Salaam in accordance with the Arbitration Act, Cap. 20 of the Laws of Tanzania.
· Confidentiality: Both parties agree to maintain strict confidentiality regarding all proprietary information exchanged during the course of this project.
7. Acceptance and Authorization
By signing below, the client acknowledges and accepts the terms, scope, and pricing outlined in this Quotation Estimate for the UX UI Designer services to be delivered in Tanzania Dar es Salaam. This signature constitutes a binding agreement between both parties.
For: Digital Craft Studio Tanzania
Authorized Signatory
Name: _________________________
Title: _________________________
Date: _________________________
Signature: _________________________
For: [Client Company Name]
Authorized Signatory
Name: _________________________
Title: _________________________
Date: _________________________
Signature: _________________________
Digital Craft Studio Tanzania | P.O. Box 4521, Mbezi Beach Road, Dar es Salaam, Tanzania
Tel: +255 712 345 678 | Email: info@digitalcraft.co.tz | TIN: [XXXX-XXXX-XX-X]
This Quotation Estimate was prepared exclusively for the named client and is not transferable. Page 1 of 1.
