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Prepared By
Company: PixelCraft Digital Studio
Address: Levent Avenue, No. 142, 34330 Çankaya, Istanbul, Turkey
Contact: info@pixelcraftdigital.com.tr
Phone: +90 212 555 0147
Tax ID (VKN): 1234567890
Prepared For
Client: [Client Company Name]
Address: [Client Address], Istanbul, Turkey
Contact Person: [Name & Title]
Email: [client@email.com]
Phone: [Client Phone]
Quotation Details
Quotation Date: 15 June 2025
Valid Until: 15 July 2025 (30 days)
Currency: Turkish Lira (TRY) / USD
Project Location: Turkey Istanbul
Project Reference
Project Name: Enterprise Digital Platform Redesign
Service Category: UX UI Designer Engagement
Estimated Duration: 12 Weeks
Delivery Mode: On-site (Istanbul) + Remote Hybrid
1. Executive Summary
This Quotation Estimate is issued by PixelCraft Digital Studio to provide a comprehensive and transparent cost breakdown for the engagement of a senior UX UI Designer to deliver end-to-end user experience and user interface design services for the client's enterprise digital platform. All services described herein will be executed primarily in Turkey Istanbul, leveraging the region's growing digital ecosystem, competitive talent pool, and strategic geographic position bridging European and Asian markets. This Quotation Estimate covers the full project lifecycle from initial discovery workshops through final design handoff and post-launch support.
2. Scope of Work & Detailed Line Items
The following table outlines the specific deliverables, estimated hours, and associated costs for the UX UI Designer engagement in Turkey Istanbul. All pricing reflects the current market rates for specialized design professionals operating in the Istanbul metropolitan area.
	#
	Service / Deliverable
	Description
	Hours
	Rate (TRY/hr)
	Subtotal (TRY)

	1
	UX Research & Discovery Workshop
	User interviews, competitive analysis, stakeholder alignment sessions conducted in Istanbul office
	40
	1,800
	72,000.00

	2
	Information Architecture & User Flows
	Sitemap development, journey mapping, wireframe prototyping for all core modules
	60
	1,800
	108,000.00

	3
	UI Design & Visual Identity System
	High-fidelity mockups, design system creation, component library in Figma
	80
	2,000
	160,000.00

	4
	Interactive Prototyping & Usability Testing
	Clickable prototypes, moderated usability sessions with 8–12 participants in Turkey Istanbul
	48
	2,000
	96,000.00

	5
	Design Handoff & Developer Collaboration
	Annotated specs, asset export, sprint-based developer support (4 sprints)
	32
	1,800
	57,600.00

	6
	Post-Launch UX Audit & Iteration
	Analytics review, A/B test design, two rounds of iterative refinement
	24
	2,000
	48,000.00

	7
	Project Management & Coordination
	Weekly standups, progress reporting, scope management (on-site in Istanbul)
	36
	1,500
	54,000.00

	TOTAL ESTIMATED COST
	320 hrs
	596,200.00 TRY


3. Additional Costs & Assumptions
· Travel and accommodation costs for the UX UI Designer team within Turkey Istanbul (Levent, Maslak, or Kadçokçuk districts) are included in the above rates for on-site days.
· Software licensing (Figma Enterprise, Miro, Maze, Hotjar) is covered by PixelCraft Digital Studio and not billed separately.
· Any scope changes exceeding 10% of the original estimate will trigger a revised Quotation Estimate within 5 business days.
· VAT (KDV) at 20% is not included in the above figures and will be added at invoicing per Turkish tax regulations.
· Client is responsible for providing access to existing product data, brand assets, and internal stakeholders for all workshops held in Turkey Istanbul.
4. Payment Schedule
	Milestone
	Timing
	Percentage
	Amount (TRY)

	Contract Signing & Kickoff
	Week 0
	30%
	178,860.00

	Wireframes & IA Approval
	Week 4
	25%
	149,050.00

	UI Design & Prototype Delivery
	Week 8
	25%
	149,050.00

	Final Handoff & Post-Launch Support
	Week 12
	20%
	119,240.00


5. Terms & Conditions
1. This Quotation Estimate is valid for 30 calendar days from the date of issue. After the validity period, rates may be adjusted to reflect current market conditions in Turkey Istanbul.
1. The UX UI Designer engagement is governed by the Turkish Code of Obligations (Türkiye Bor&ccedillar Kanunu) and applicable intellectual property laws of the Republic of Turkey.
1. All design deliverables, source files, and documentation become the exclusive property of the client upon full payment of the final invoice.
1. PixelCraft Digital Studio reserves the right to use anonymized project insights for internal portfolio purposes, subject to a mutual Non-Disclosure Agreement (NDA).
1. Force majeure events, including but not limited to natural disasters, government-mandated closures, or public health emergencies affecting Turkey Istanbul, will pause the project timeline without penalty to either party.
1. Disputes arising from this Quotation Estimate and the subsequent contract shall be resolved through arbitration in Istanbul, Turkey, in accordance with the rules of the Istanbul Arbitration Institute (ISTAC).
1. Confidentiality obligations survive for a period of 24 months following project completion.
1. This Quotation Estimate does not constitute a binding contract until both parties execute the formal Service Agreement.
6. Acceptance & Authorization
By signing below, both parties acknowledge that they have reviewed this Quotation Estimate in full and agree to proceed with the UX UI Designer engagement as described. This document serves as the foundational pricing reference for the project to be delivered in Turkey Istanbul.
For PixelCraft Digital Studio
Authorized Signatory
Name / Title / Signature / Date
For [Client Company Name]
Authorized Signatory
Name / Title / Signature / Date
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