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QUOTATION ESTIMATE
Professional UX UI Designer Services
Prepared for Clients in the United States Los Angeles Metropolitan Area
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Prepared By
Meridian Digital Design Studio
4520 Wilshire Boulevard, Suite 800
Los Angeles, California 90016
United States
Phone: (213) 555-0142
Email: estimates@meridiandigital.com
Prepared For
Client Name: [Client Company Name]
Address: [Street Address]
Los Angeles, California [ZIP Code]
United States
Contact Person: [Name & Title]
Email: [client@email.com]
1. Purpose of This Quotation Estimate
This Quotation Estimate document has been prepared specifically to outline the scope, deliverables, timeline, and associated costs for professional UX UI Designer services to be delivered to a client operating within the United States Los Angeles market. This estimate reflects current industry rates for the Los Angeles, California region and is structured to provide full transparency regarding all professional fees, project milestones, and terms of engagement. The UX UI Designer engagement described herein is tailored to meet the competitive digital landscape of the United States Los Angeles area, where user experience and interface design standards are among the highest in the nation.
2. Scope of Work – UX UI Designer Services
The following UX UI Designer services are included in this Quotation Estimate for the United States Los Angeles client:
· Discovery & Research Phase: Comprehensive user research, stakeholder interviews, competitive analysis, and user persona development specific to the Los Angeles, California market demographics and behavioral patterns.
· Information Architecture & Wireframing: Development of site maps, user flows, and low-fidelity wireframes that establish the structural foundation of the digital product.
· High-Fidelity UI Design: Creation of pixel-perfect interface designs including design systems, component libraries, color palettes, typography specifications, and interactive prototypes.
· Usability Testing & Iteration: Conducting moderated and unmoderated usability testing sessions with target users in the United States Los Angeles region, followed by iterative design refinement based on findings.
· Developer Handoff & Support: Preparation of annotated design specifications, asset exports, and a minimum of two weeks of post-launch design support for the development team.
3. Itemized Cost Breakdown
	Item / Service
	Description
	Hours / Units
	Rate (USD)
	Subtotal (USD)

	UX Research & Strategy
	User interviews, surveys, competitive audit, persona development
	40 hrs
	$145/hr
	$5,800.00

	Information Architecture
	Sitemap, user flows, content hierarchy planning
	24 hrs
	$145/hr
	$3,480.00

	Wireframing (Low-Fidelity)
	15–20 screens, interactive flow documentation
	32 hrs
	$135/hr
	$4,320.00

	High-Fidelity UI Design
	Design system, 25–30 screens, responsive breakpoints
	60 hrs
	$155/hr
	$9,300.00

	Interactive Prototyping
	Figma/Adobe XD prototypes with micro-interactions
	20 hrs
	$155/hr
	$3,100.00

	Usability Testing & Iteration
	2 rounds of testing with 8–10 participants (LA-based)
	28 hrs
	$145/hr
	$4,060.00

	Developer Handoff & QA Support
	Annotated specs, asset delivery, 2-week post-launch support
	16 hrs
	$135/hr
	$2,160.00

	Project Management & Coordination
	Weekly standups, progress reporting, revision management
	20 hrs
	$125/hr
	$2,500.00

	PROJECT SUBTOTAL
	$34,720.00

	Applicable Sales Tax (California – 9.5% for Los Angeles County)
	$3,298.40

	TOTAL ESTIMATED COST
	$38,018.40


4. Project Timeline
This Quotation Estimate assumes a total project duration of 10 to 12 weeks from the date of contract execution. The UX UI Designer will be allocated full-time (40 hours per week) during active design phases. Milestone-based deliverables will be submitted bi-weekly for client review. All timelines are subject to timely client feedback within 3 business days of each deliverable submission. Given the client's location in the United States Los Angeles area, all in-person workshops, usability testing sessions, and stakeholder meetings will be conducted at the client's Los Angeles, California office or at the Meridian Digital Design Studio facility on Wilshire Boulevard.
5. Payment Schedule
	Milestone
	Percentage
	Amount (USD)
	Due Date

	Contract Signing / Project Kickoff
	25%
	$9,504.60
	Upon execution

	Wireframe Approval
	25%
	$9,504.60
	Week 4

	High-Fidelity Design Approval
	30%
	$11,405.52
	Week 8

	Final Delivery & Handoff
	20%
	$7,603.68
	Week 12


6. Terms and Conditions
1. This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. After the expiration date, rates and availability of the UX UI Designer may be subject to revision.
1. All work performed under this estimate is governed by the laws of the State of California and the jurisdiction of the United States Los Angeles Superior Court.
1. The UX UI Designer retains full intellectual property rights to all work products until final payment has been received in full. Upon complete payment, all rights, including source files, transfer to the client.
1. A maximum of two (2) revision rounds are included per design phase. Additional revisions will be billed at the applicable hourly rate specified in Section 3.
1. The client agrees to provide all necessary content, brand assets, and access to existing systems within five (5) business days of the project kickoff meeting.
1. Any scope changes exceeding 15% of the originally estimated hours will require a revised Quotation Estimate and written client approval before additional work commences.
1. Confidentiality: All project materials, user data, and business information shared during this engagement are subject to a mutual Non-Disclosure Agreement (NDA) to be executed prior to project start.
1. This Quotation Estimate does not constitute a binding contract until both parties have signed and returned the acceptance section below.
7. Acceptance and Authorization
By signing below, both parties acknowledge that they have read, understood, and agree to all terms outlined in this Quotation Estimate for UX UI Designer services in the United States Los Angeles region.
For Meridian Digital Design Studio
Signature: ___________________________
Name: [Authorized Representative]
Title: Principal UX UI Designer
Date: ___________________________
For the Client
Signature: ___________________________
Name: [Client Representative]
Title: [Title]
Date: ___________________________
Meridian Digital Design Studio • 4520 Wilshire Blvd, Suite 800, Los Angeles, CA 90016, United States
This Quotation Estimate (Ref: QTE-LA-2025-0487) is the property of Meridian Digital Design Studio and is intended solely for the named client.
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