Quotation Estimate - UX UI Designer Services - United States New York City
PixelCraft Design Studio
1285 Avenue of the Americas, Suite 4200
New York, NY 10020, United States
Tel: (212) 555-0187 | Email: quotes@pixelcraftdesign.com
EIN: 47-XXXXXXX
Quotation Estimate
Reference No: QTE-2025-0742
Date Issued: June 15, 2025
Valid Until: July 15, 2025
Client Information
Prepared For: Meridian Financial Technologies, Inc.
Address: 200 Park Avenue, 38th Floor
City: New York, NY 10166, United States
Contact: Sarah Whitfield, VP of Digital Products
Project: Enterprise Dashboard Redesign
Service Category: UX UI Designer Engagement
Location of Work: United States New York City
Estimated Duration: 14 Weeks
Scope of Work – UX UI Designer Services
This Quotation Estimate outlines the professional services to be delivered by our senior UX UI Designer team for Meridian Financial Technologies. All design work, client meetings, and collaborative sessions will be conducted in the United States New York City metropolitan area, ensuring direct, in-person engagement with your product stakeholders. The scope encompasses the complete redesign of your enterprise analytics dashboard, including user research, information architecture, wireframing, high-fidelity interface design, prototyping, and developer handoff documentation.
Itemized Services and Pricing
	Item #
	Service Description
	Duration
	Rate
	Amount (USD)

	01
	UX Research & User Interviews – Conducting 12 stakeholder interviews and 8 end-user sessions in the United States New York City area to gather requirements and behavioral insights.
	2 Weeks
	$185/hr
	$14,800.00

	02
	Information Architecture & User Flow Mapping – Developing sitemaps, task flows, and content hierarchy for the redesigned dashboard.
	2 Weeks
	$185/hr
	$14,800.00

	03
	Wireframing & Low-Fidelity Prototyping – Creating interactive wireframes for 25+ key screens using Figma, with iterative review cycles.
	3 Weeks
	$175/hr
	$21,000.00

	04
	High-Fidelity UI Design – Designing pixel-perfect interface mockups, component library, design tokens, and responsive layouts for desktop and tablet.
	4 Weeks
	$195/hr
	$31,200.00

	05
	Interactive Prototyping & Usability Testing – Building clickable prototypes and facilitating 3 rounds of moderated usability testing with participants in the United States New York City region.
	2 Weeks
	$195/hr
	$15,600.00

	06
	Developer Handoff & Design QA – Preparing annotated specifications, asset exports, and conducting 2 weeks of design quality assurance during front-end implementation.
	1 Week
	$175/hr
	$7,000.00

	07
	Project Management & Weekly Client Meetings – Dedicated UX UI Designer project coordination, sprint planning, and bi-weekly presentation sessions held at the client's Park Avenue office.
	14 Weeks
	$120/hr
	$13,440.00

	Subtotal
	$117,840.00

	Applicable Sales Tax (NYC – 8.875%)
	$10,458.34

	TOTAL ESTIMATED COST
	$128,298.34


Payment Schedule
	Milestone
	Due Date
	Percentage
	Amount (USD)

	Contract Execution & Kickoff
	Upon signing
	25%
	$32,074.59

	Wireframe Approval
	Week 7
	30%
	$38,489.50

	UI Design Delivery
	Week 11
	30%
	$38,489.50

	Final Handoff & QA Completion
	Week 14
	15%
	$19,244.75


Terms and Conditions
· This Quotation Estimate is valid for thirty (30) calendar days from the date of issuance. After the expiration date, pricing and availability of the assigned UX UI Designer team may be subject to revision.
· All services described herein will be performed by qualified professionals physically located in or commuting to the United States New York City area. Travel expenses within the five boroughs are included; travel beyond this radius will be billed at cost.
· The client agrees to provide timely feedback (within five business days) on all deliverables. Delays in client review will extend the project timeline proportionally without additional cost to the client, but may affect the UX UI Designer team's availability for subsequent projects.
· All intellectual property, source files, and design assets created under this engagement will transfer to the client upon full payment of the final invoice.
· PixelCraft Design Studio reserves the right to present completed work in its portfolio unless a non-disclosure agreement is executed prior to project commencement.
· Any scope changes exceeding 10% of the originally estimated hours will require a written change order signed by both parties before additional work begins.
· Payment terms are Net 15 from the date of each milestone invoice. Late payments will accrue interest at 1.5% per month as permitted under New York State commercial law.
· This Quotation Estimate does not constitute a binding contract until a formal Statement of Work (SOW) is executed by both parties.
Acceptance and Authorization
By signing below, the client acknowledges receipt of this Quotation Estimate and authorizes PixelCraft Design Studio to proceed with the UX UI Designer engagement as described herein, with all work to be conducted in the United States New York City area.
For PixelCraft Design Studio
Name: _________________________
Title: Creative Director
Date: _________________________
For Meridian Financial Technologies, Inc.
Name: _________________________
Title: _________________________
Date: _________________________
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