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Quotation Estimate
Quotation Details
Quotation No: QE-2025-0847
Date Issued: 15 June 2025
Valid Until: 15 July 2025
Prepared For: Tashkent Digital Solutions LLC
Address: 45 Navoi Street, Tashkent, Uzbekistan
Project Reference
Project: E-Commerce Platform Redesign
Service: UX UI Designer Engagement
Location: Uzbekistan Tashkent
Duration: 12 Weeks
Currency: USD (US Dollar)
This Quotation Estimate is issued by DigitalCraft Studio to provide a comprehensive and transparent breakdown of professional UX UI Designer services to be delivered in Uzbekistan Tashkent. The following document outlines the scope of work, deliverables, timeline, and associated costs for the engagement of a senior UX UI Designer to support the complete redesign of your e-commerce platform. All pricing reflects current market rates for specialized UX UI Designer professionals operating within the Uzbekistan Tashkent region and accounts for the specific requirements of your project.
Scope of Work & Deliverables
	#
	Service / Deliverable
	Description
	Hours
	Rate (USD/hr)
	Amount (USD)

	1
	User Research & Discovery
	Stakeholder interviews, user persona development, competitive analysis within the Uzbekistan Tashkent digital market
	40
	$45.00
	$1,800.00

	2
	Information Architecture & Wireframing
	Sitemap creation, low-fidelity wireframes, user flow mapping for all core platform pages
	60
	$45.00
	$2,700.00

	3
	UX UI Designer – High-Fidelity Mockups
	Detailed visual design of all screens including mobile and desktop responsive layouts, brand-aligned color system
	80
	$50.00
	$4,000.00

	4
	Interactive Prototyping
	Clickable Figma prototypes simulating full user journeys, micro-interactions, and animation specifications
	40
	$50.00
	$2,000.00

	5
	Usability Testing & Iteration
	Moderated testing sessions with 8–10 local users in Uzbekistan Tashkent, feedback integration, and two revision cycles
	30
	$45.00
	$1,350.00

	6
	Design System & Handoff Documentation
	Complete component library, style guide, developer handoff files, and UX UI Designer annotation notes
	30
	$50.00
	$1,500.00

	7
	Post-Launch Support (4 weeks)
	Ongoing UX UI Designer availability for bug fixes, minor adjustments, and A/B test design support
	20
	$40.00
	$800.00

	TOTAL ESTIMATED COST
	$14,150.00


Payment Schedule
	Milestone
	Due Date
	Percentage
	Amount (USD)

	Contract Signing / Project Kickoff
	Upon agreement
	30%
	$4,245.00

	Wireframe & Mockup Approval
	Week 6
	40%
	$5,660.00

	Final Delivery & Handoff
	Week 12
	30%
	$4,245.00


Terms & Conditions
1. This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. After the expiration date, pricing may be subject to revision based on market conditions in Uzbekistan Tashkent.
1. All payments shall be made in US Dollars (USD) via bank transfer to the account of DigitalCraft Studio, Tashkent, Uzbekistan. A 1.5% service fee may apply for international transfers.
1. The assigned UX UI Designer will be a senior professional with a minimum of seven (7) years of experience in digital product design, specializing in e-commerce and SaaS platforms.
1. All work will be conducted in accordance with the labor regulations of the Republic of Uzbekistan. The UX UI Designer will operate from our office in Uzbekistan Tashkent, with weekly on-site meetings at the client's premises as required.
1. Intellectual property for all final deliverables transfers to the client upon full payment. Source files (Figma, Sketch) will be delivered in editable format.
1. Any scope changes exceeding 10% of the originally estimated hours will require a revised Quotation Estimate and written approval from both parties before additional work commences.
1. Confidentiality: Both parties agree to maintain strict confidentiality regarding all project data, user research findings, and business strategies shared during the engagement in Uzbekistan Tashkent.
1. Disputes arising from this Quotation Estimate shall be resolved through amicable negotiation. If unresolved, matters shall be submitted to the competent commercial court in Tashkent, Uzbekistan.
1. This Quotation Estimate does not constitute a binding contract until both parties have signed and returned the acceptance section below.
Acceptance & Authorization
For DigitalCraft Studio (Provider)
Name: _________________________
Title: Lead UX UI Designer
Signature: _________________________
Date: _________________________
For Tashkent Digital Solutions LLC (Client)
Name: _________________________
Title: _________________________
Signature: _________________________
Date: _________________________
This Quotation Estimate was prepared specifically for the client named above and is not transferable. All rates reflect the current professional UX UI Designer market in Uzbekistan Tashkent as of June 2025. For questions or clarifications, please contact our project management team at info@digitalcraft.uz or +998 71 200 45 67.
