Quotation Estimate - Web Designer Services - Brazil São Paulo
QUOTATION ESTIMATE
Professional Web Designer Services
São Paulo, Brazil
Quotation No.: QTE-SP-2025-0472
Date Issued: June 15, 2025
Valid Until: July 15, 2025
Prepared By: Digital Creative Studio SP
Address: Av. Paulista, 1578, Bela Vista
São Paulo, SP – 01310-200, Brazil
CNPJ: 12.345.678/0001-90
1. Client Information
	Field
	Details

	Company Name
	Empresa Comercial Horizonte Ltda.

	Contact Person
	Mr. Ricardo Almeida – Director of Marketing

	Address
	Rua Oscar Freire, 890, Jardins, São Paulo, SP – 01426-001, Brazil

	Email
	ricardo.almeida@horizonte.com.br

	Phone
	+55 (11) 3456-7890


2. Purpose and Scope of This Quotation Estimate
This Quotation Estimate has been prepared specifically for Empresa Comercial Horizonte Ltda. to outline the full scope, deliverables, timeline, and associated costs for professional Web Designer services to be delivered in Brazil São Paulo. Our team at Digital Creative Studio SP has conducted a preliminary assessment of your current digital presence and identified the need for a comprehensive website redesign that aligns with modern user experience standards, local market expectations in the São Paulo metropolitan area, and international best practices.
As a dedicated Web Designer operating within the vibrant creative ecosystem of Brazil São Paulo, we bring over twelve years of experience crafting digital solutions for businesses ranging from small local enterprises to multinational corporations. This Quotation Estimate reflects our commitment to transparency, competitive pricing, and exceptional design quality tailored to the unique demands of the Brazilian market.
3. Detailed Scope of Work – Web Designer Services
The following items constitute the complete scope of Web Designer services covered under this Quotation Estimate:
	Item
	Description
	Deliverable

	3.1
	Discovery & Strategy Workshop (on-site in São Paulo)
	Project brief, sitemap, wireframe documents

	3.2
	UI/UX Design – Homepage, 5 inner pages, and 2 custom landing pages
	High-fidelity mockups in Figma (3 revision rounds)

	3.3
	Responsive Web Development (HTML5, CSS3, JavaScript, React.js)
	Fully functional, mobile-optimized website

	3.4
	Content Management System (CMS) Integration – WordPress
	Admin panel with training documentation

	3.5
	SEO Foundation Setup (meta tags, schema markup, speed optimization)
	SEO audit report and implementation

	3.6
	Accessibility Compliance (WCAG 2.1 AA) and LGPD Data Privacy Alignment
	Compliance checklist and implementation

	3.7
	Integration with Brazilian payment gateways (Pix, Boleto, credit cards)
	Functional e-commerce checkout module

	3.8
	Post-Launch Support – 60 days of bug fixes and minor adjustments
	Support ticket system access


4. Project Timeline
	Phase
	Duration
	Estimated Completion

	Discovery & Wireframing
	2 weeks
	July 5, 2025

	UI/UX Design & Revisions
	3 weeks
	July 26, 2025

	Development & CMS Integration
	4 weeks
	August 23, 2025

	Testing, SEO & Compliance
	2 weeks
	September 6, 2025

	Launch & Handover
	1 week
	September 13, 2025


5. Financial Summary – Quotation Estimate Breakdown
	Service Component
	Unit
	Unit Price (BRL)
	Subtotal (BRL)

	Discovery & Strategy Workshop
	1 package
	R$ 4,500.00
	R$ 4,500.00

	UI/UX Design (8 pages, 3 revisions)
	1 package
	R$ 18,000.00
	R$ 18,000.00

	Responsive Web Development
	1 package
	R$ 22,000.00
	R$ 22,000.00

	CMS Integration & Training
	1 package
	R$ 6,500.00
	R$ 6,500.00

	SEO Foundation & Speed Optimization
	1 package
	R$ 5,000.00
	R$ 5,000.00

	Accessibility & LGPD Compliance
	1 package
	R$ 4,000.00
	R$ 4,000.00

	Payment Gateway Integration (Pix, Boleto, Cards)
	1 package
	R$ 7,500.00
	R$ 7,500.00

	Post-Launch Support (60 days)
	1 package
	R$ 5,500.00
	R$ 5,500.00

	TOTAL ESTIMATED COST (excl. ICMS 18%)
	R$ 73,000.00

	ICMS (18%)
	R$ 13,140.00

	GRAND TOTAL (BRL)
	R$ 86,140.00


All prices are quoted in Brazilian Reais (BRL). Payment terms: 40% upon contract signing, 40% upon design approval, 20% upon final delivery. Payment via bank transfer (TED/PIX) to the account specified in the formal invoice (Nota Fiscal).
6. Terms and Conditions
This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. Upon acceptance, a formal service contract will be executed in accordance with Brazilian civil law (Código Civil Brasileiro, Lei 10.406/2002) and the Consumer Protection Code (Código de Defesa do Consumidor, Lei 8.078/1990). All intellectual property rights to the final Web Designer deliverables shall transfer to the client upon full payment. The Web Designer retains the right to display the completed project in their professional portfolio unless otherwise agreed in writing. Any scope changes beyond the items listed in Section 3 will be subject to a supplementary Quotation Estimate and mutual written approval. This agreement is governed by the laws of the State of São Paulo, Brazil, and any disputes shall be resolved in the courts of Brazil São Paulo.
7. Acceptance
By signing below, the client acknowledges receipt of this Quotation Estimate and agrees to the terms outlined herein for the engagement of Web Designer services in Brazil São Paulo.
For: Digital Creative Studio SP
Web Designer – Lead Project Manager
Name: Fernanda Costa
CNPJ: 12.345.678/0001-90
For: Empresa Comercial Horizonte Ltda.
Authorized Representative
Name: Ricardo Almeida
CPF: ***.***.***-**
Digital Creative Studio SP – Professional Web Designer Services | Av. Paulista, 1578, Bela Vista, São Paulo, SP – 01310-200, Brazil
Phone: +55 (11) 98765-4321 | Email: contato@digitalcreativesp.com.br | Website: www.digitalcreativesp.com.br

This Quotation Estimate document was generated on June 15, 2025. For any clarifications or amendments, please contact our project coordination team in São Paulo, Brazil. We look forward to partnering with you to deliver an exceptional digital experience.
