Quotation Estimate - Web Designer Services - Chile Santiago
QUOTATION ESTIMATE
Digital Solutions Chile SpA
Av. Providencia 1234, Of. 567, Providencia, Chile Santiago
Phone: +56 2 2345 6789 | Email: estimates@digitalsolutionscl.com
RUT: 77.123.456-7 | Chile Santiago, Región Metropolitana
Quotation Estimate No.: QE-2025-0847 Date of Issue: June 15, 2025 Valid Until: July 15, 2025
Prepared For: Client Name: [Client Company Name] Address: [Client Address], Chile Santiago Contact: [Client Contact Person]
1. Purpose of This Quotation Estimate
This Quotation Estimate document is issued by Digital Solutions Chile SpA to formally present the professional services of a dedicated Web Designer for the development, design, and implementation of a complete digital web presence. This estimate is specifically tailored for a client operating within the metropolitan area of Chile Santiago, and all pricing, delivery timelines, and service conditions reflect the local market standards, labor regulations, and business practices applicable in Chile Santiago. The Web Designer assigned to this project will work in close coordination with the client team to ensure the final deliverable meets the highest standards of modern web design, user experience, and technical performance.
2. Scope of Work – Web Designer Services
The following Quotation Estimate covers the full spectrum of services provided by our senior Web Designer professional. The scope includes conceptual design, visual development, front-end coding, responsive adaptation, and post-launch support. All work will be conducted in compliance with Chilean intellectual property law and data protection regulations (Ley 19.628) as applicable in Chile Santiago.
	#
	Service Description
	Duration
	Unit
	Price (CLP, IVA incl.)

	1
	Initial consultation, requirements gathering, and project planning session with the Web Designer in Chile Santiago
	2 days
	Fixed
	$185,000

	2
	Wireframing and UX architecture design (up to 12 pages) by the Web Designer
	5 days
	Fixed
	$750,000

	3
	Visual UI design, color palette, typography, and branding integration by the Web Designer
	7 days
	Fixed
	$1,200,000

	4
	Front-end development (HTML5, CSS3, JavaScript) – responsive design for desktop, tablet, and mobile
	10 days
	Fixed
	$2,400,000

	5
	CMS integration and backend configuration (WordPress / custom CMS) by the Web Designer
	5 days
	Fixed
	$950,000

	6
	SEO optimization, accessibility compliance (WCAG 2.1), and performance tuning
	4 days
	Fixed
	$680,000

	7
	Content population, image optimization, and multimedia integration
	3 days
	Fixed
	$420,000

	8
	Quality assurance testing, cross-browser compatibility, and bug fixing by the Web Designer
	4 days
	Fixed
	$560,000

	9
	Deployment, domain configuration, SSL certificate setup, and go-live in Chile Santiago
	2 days
	Fixed
	$320,000

	10
	Post-launch support and maintenance (30 days) – includes minor revisions and technical assistance
	30 days
	Fixed
	$480,000

	TOTAL ESTIMATED COST (CLP, IVA 19% included):
	$7,945,000


3. Payment Terms
This Quotation Estimate is structured with the following payment schedule, payable via bank transfer to the account of Digital Solutions Chile SpA, RUT 77.123.456-7, located in Chile Santiago:
· 30% advance payment (CLP $2,383,500) upon acceptance of this Quotation Estimate and signing of the service agreement.
· 40% milestone payment (CLP $3,178,000) upon completion of the visual design phase and client approval of the Web Designer's UI deliverables.
· 30% final payment (CLP $2,383,500) upon successful deployment and handover of all source files, credentials, and documentation.
4. Terms and Conditions
· This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. After this period, pricing may be adjusted to reflect current market conditions in Chile Santiago.
· All services rendered by the Web Designer are subject to the terms outlined in the master service agreement. This Quotation Estimate does not constitute a binding contract until both parties have signed and exchanged copies.
· The Web Designer will provide weekly progress reports and bi-weekly presentation meetings (in-person in Chile Santiago or via video conference) to ensure transparency and alignment with the client's expectations.
· Any changes to the scope of work beyond the originally agreed deliverables will be subject to a revised Quotation Estimate and mutual written approval before additional work commences.
· Intellectual property of all final design assets, code, and documentation transfers to the client upon full payment. The Web Designer retains the right to display the completed project in their professional portfolio unless otherwise agreed in writing.
· All work is governed by the laws of the Republic of Chile. Any disputes arising from this Quotation Estimate or the subsequent service agreement shall be resolved in the competent courts of Chile Santiago, Región Metropolitana.
· The Web Designer guarantees a minimum of two (2) rounds of revisions per design phase. Additional revision cycles will be billed at CLP $85,000 per hour.
· Confidentiality: Both parties agree to maintain strict confidentiality regarding all proprietary information exchanged during the project. This obligation survives the termination of the agreement for a period of two (2) years.
5. Acceptance and Authorization
By signing below, the client acknowledges receipt of this Quotation Estimate and agrees to the terms, scope, and pricing outlined herein for the Web Designer services to be delivered in Chile Santiago. This signature authorizes Digital Solutions Chile SpA to commence work upon receipt of the advance payment.
For Digital Solutions Chile SpA
Name: _________________________
Title: Lead Web Designer / Project Director
Date: _________________________
For the Client
Name: _________________________
Title: _________________________
Date: _________________________
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