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QUOTATION ESTIMATE
Quotation Estimate for Web Designer Services
Provider Information
Medellín Digital Studio S.A.S.
Calle 43A # 52-180, Of. 604
El Poblado, Colombia Medellín
NIT: 901.234.567-8
Phone: +57 (604) 444 5566
Email: quotes@medellindigital.co
Quotation Details
Quotation Estimate No.: QTE-2025-0472
Date Issued: June 12, 2025
Valid Until: July 12, 2025
Currency: Colombian Peso (COP) / USD
Prepared By: Lead Web Designer, Medellín Digital Studio
Client Information
Client Name: [Client Company Name]
Contact Person: [Full Name]
Address: [Street, Neighborhood], Colombia Medellín
NIT / Tax ID: [Number]
Email: [client@email.com]
Phone: +57 (604) XXX XXXX
1. Purpose of This Quotation Estimate
This Quotation Estimate document is issued by Medellín Digital Studio S.A.S., a specialized Web Designer firm based in Colombia Medellín, to formally present the scope, pricing, and terms for the design and development of a professional website. This Quotation Estimate serves as a binding proposal once accepted by the client and signed by both parties. All services described herein will be delivered by our certified Web Designer team operating out of our offices in the El Poblado district of Colombia Medellín, ensuring local knowledge of Colombian digital regulations, tax requirements, and market standards.
2. Scope of Work – Web Designer Services
Our Web Designer team in Colombia Medellín will deliver a comprehensive digital solution tailored to the client's business objectives. The scope of work includes the following phases:
	Phase
	Description
	Deliverables

	Discovery & Strategy
	Initial consultation in Colombia Medellín, competitor analysis, user persona definition, and sitemap creation.
	Strategy document, sitemap, mood board

	UI/UX Design
	Wireframing, visual design, and interactive prototyping performed by our senior Web Designer.
	Figma prototypes, design system, 3 revision rounds

	Front-End Development
	Responsive HTML5, CSS3, and JavaScript implementation. Mobile-first approach for all Colombia Medellín users.
	Responsive website, cross-browser tested

	Back-End & CMS
	Content Management System setup (WordPress or custom), database configuration, and API integrations.
	Admin panel, CMS training session

	SEO & Performance
	On-page SEO optimization, Core Web Vitals tuning, and local SEO targeting Colombia Medellín search terms.
	SEO report, performance score above 90

	Deployment & Training
	Domain configuration, SSL certificate installation, hosting setup, and staff training in Colombia Medellín.
	Live website, 2-hour training session

	Post-Launch Support
	30 days of bug fixes, minor adjustments, and technical support from our Web Designer team.
	Support ticket access, 30-day warranty


3. Itemized Pricing – Quotation Estimate Breakdown
	Item
	Web Designer Service
	Quantity
	Unit Price (COP)
	Subtotal (COP)

	1
	Discovery & Strategy Session (on-site, Colombia Medellín)
	1
	$2,500,000
	$2,500,000

	2
	UI/UX Design – Web Designer (3 pages + 3 revisions)
	1
	$8,000,000
	$8,000,000

	3
	Front-End Development – Responsive Web Designer work
	1
	$12,000,000
	$12,000,000

	4
	Back-End Development & CMS Integration
	1
	$9,500,000
	$9,500,000

	5
	SEO Optimization & Performance Tuning
	1
	$4,000,000
	$4,000,000

	6
	Deployment, SSL & Hosting Configuration (Year 1)
	1
	$3,200,000
	$3,200,000

	7
	Post-Launch Support (30 days) – Web Designer team
	1
	$3,000,000
	$3,000,000

	8
	Content Writing & Localization (Spanish/English, Colombia Medellín context)
	1
	$2,800,000
	$2,800,000

	TOTAL QUOTATION ESTIMATE (COP)
	$45,000,000

	TOTAL QUOTATION ESTIMATE (USD approx.)
	$11,250.00


4. Payment Schedule
This Quotation Estimate for Web Designer services in Colombia Medellín shall be paid according to the following milestone schedule:
	Milestone
	Percentage
	Amount (COP)
	Due Date

	Contract Signing (Quotation Estimate acceptance)
	30%
	$13,500,000
	Upon signature

	Design Approval (Web Designer deliverables accepted)
	30%
	$13,500,000
	Week 3

	Development Completion
	25%
	$11,250,000
	Week 6

	Final Delivery & Go-Live
	15%
	$6,750,000
	Week 8


5. Terms and Conditions
The following terms govern this Quotation Estimate for Web Designer services provided in Colombia Medellín:
· Validity: This Quotation Estimate is valid for 30 calendar days from the date of issue. After this period, pricing may be adjusted due to market conditions in Colombia Medellín.
· Revisions: The Web Designer scope includes three (3) rounds of revisions per design phase. Additional revisions will be billed at $500,000 COP per hour.
· Intellectual Property: Upon full payment, all source code, design files, and assets created by our Web Designer team become the exclusive property of the client.
· Confidentiality: Both parties agree to maintain strict confidentiality regarding business information shared during the project in Colombia Medellín.
· Force Majeure: Neither party shall be liable for delays caused by events beyond reasonable control, including but not limited to natural disasters affecting the Colombia Medellín region.
· Governing Law: This Quotation Estimate and any resulting contract shall be governed by the commercial laws of the Republic of Colombia, with jurisdiction in the courts of Colombia Medellín.
· Taxes: All amounts are exclusive of VAT (IVA 19%) unless otherwise stated. A Colombian electronic invoice (factura electrónica) will be issued per Colombian tax regulations.
6. Project Timeline
The estimated total duration for this Web Designer project is eight (8) weeks from the date of contract signing. The timeline will be confirmed in a detailed Gantt chart provided during the Discovery phase in Colombia Medellín. Our Web Designer team commits to weekly progress reports and bi-weekly client meetings to ensure transparency and alignment throughout the project lifecycle.
7. Acceptance
By signing below, both parties acknowledge and accept the terms, scope, and pricing outlined in this Quotation Estimate for Web Designer services in Colombia Medellín. This document constitutes a formal proposal and, upon mutual signature, becomes a binding service agreement.
For Medellín Digital Studio S.A.S. (Web Designer Provider)
Name: ______________________________
Title: Lead Web Designer
Date: ______________________________
Signature: ______________________________
For the Client
Name: ______________________________
Title: ______________________________
Date: ______________________________
Signature: ______________________________
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