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1. Project Overview
This Quotation Estimate is issued by Nile Digital Creative Studio, a specialized Web Designer firm headquartered in Egypt Cairo, to provide a comprehensive and transparent breakdown of costs associated with the design, development, and deployment of a fully responsive corporate website for Al-Nile Trading & Logistics Co. Our team of experienced Web Designer professionals in Egypt Cairo has carefully evaluated the project scope, technical requirements, and industry benchmarks to ensure this Quotation Estimate reflects fair market value while delivering exceptional quality.
As a leading Web Designer agency operating in the competitive digital landscape of Egypt Cairo, we understand the unique needs of Egyptian businesses seeking to establish a strong online presence. This Quotation Estimate covers all phases from initial wireframing through to final launch and post-deployment support, ensuring our client receives a complete, turnkey solution.
2. Scope of Work & Itemized Pricing
	#
	Service / Deliverable
	Description
	Duration
	Cost (EGP)
	Cost (USD)

	1
	Discovery & UX Strategy
	Stakeholder interviews, competitor analysis, user persona mapping, and sitemap creation tailored to the Egypt Cairo market.
	2 weeks
	18,500
	$385

	2
	UI/UX Design & Wireframing
	High-fidelity mockups for 12+ pages, interactive prototypes, and design system documentation by our senior Web Designer team.
	3 weeks
	42,000
	$875

	3
	Front-End Development
	Responsive HTML5/CSS3/JavaScript build, cross-browser compatibility, and mobile-first optimization.
	4 weeks
	55,000
	$1,146

	4
	Back-End & CMS Integration
	Custom WordPress or Laravel build, admin panel, content management, and database architecture.
	3 weeks
	48,000
	$1,000

	5
	E-Commerce Module
	Product catalog, shopping cart, payment gateway integration (Fawry, Vodafone Cash, credit cards), and order management.
	3 weeks
	38,000
	$792

	6
	SEO & Performance Optimization
	On-page SEO, meta tagging, Core Web Vitals optimization, and local Egypt Cairo search optimization.
	2 weeks
	15,000
	$313

	7
	Arabic & English Bilingual Setup
	Full RTL/LTR bilingual implementation with language toggle, essential for the Egypt Cairo audience.
	1 week
	12,000
	$250

	8
	Testing, QA & Deployment
	Comprehensive cross-device testing, security audit, SSL configuration, and production launch.
	1 week
	10,500
	$219

	9
	Post-Launch Support (3 months)
	Bug fixes, minor content updates, and technical support from our Egypt Cairo office.
	3 months
	18,000
	$375

	TOTAL PROJECT COST
	257,000 EGP
	$5,355 USD


3. Payment Schedule
	Milestone
	Percentage
	Amount (EGP)
	Due Date

	Project Kickoff (upon signing this Quotation Estimate)
	30%
	77,100
	Within 5 business days

	Design Approval
	25%
	64,250
	Upon UI sign-off

	Development Completion
	25%
	64,250
	Upon staging review

	Final Launch & Handover
	20%
	51,400
	Upon go-live


4. Terms & Conditions
· This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. After the validity period, pricing may be subject to revision based on market conditions in Egypt Cairo.
· All payments are to be made in Egyptian Pounds (EGP) via bank transfer to Nile Digital Creative Studio's account at CIB, Cairo branch. USD equivalents are provided for reference only.
· The Web Designer team reserves the right to request up to three (3) rounds of revisions per phase. Additional revision cycles will be billed at EGP 2,500 per hour.
· Project timeline assumes timely feedback (within 3 business days) from the client. Delays in client response will extend the schedule proportionally.
· All intellectual property, including source code, design files, and documentation, transfers to the client upon full payment of this Quotation Estimate.
· Our Web Designer services are governed by the laws of the Arab Republic of Egypt. Any disputes shall be resolved through arbitration in Egypt Cairo.
· Third-party costs (domain registration, hosting, premium plugins, stock imagery) are excluded from this Quotation Estimate and will be billed at cost with a 10% handling fee.
· Confidentiality: Both parties agree to maintain strict confidentiality regarding business information shared during the engagement in Egypt Cairo.
5. Acceptance & Authorization
By signing below, both parties acknowledge and agree to the terms outlined in this Quotation Estimate for Web Designer services to be delivered in Egypt Cairo. This document serves as the formal agreement initiating the project engagement.
For Nile Digital Creative Studio
Name: Ahmed El-Sayed
Title: Lead Web Designer & Project Director
Signature & Date: _________________________
For Al-Nile Trading & Logistics Co.
Name: _________________________
Title: _________________________
Signature & Date: _________________________
This Quotation Estimate (Ref: QTE-2025-CAI-0847) was prepared by Nile Digital Creative Studio, a registered Web Designer firm in Egypt Cairo. For inquiries or amendments, please contact our office at 42 Tahrir Square, Cairo, Egypt. © 2025 Nile Digital Creative Studio. All rights reserved.
