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Quotation Estimate
Quotation Details
Quotation No.: QTE-2025-0472
Date Issued: 15 June 2025
Valid Until: 15 July 2025
Prepared By: Digital Horizon Web Solutions
Location: Ethiopia Addis Ababa
Client Information
Client Name: [Client Company Name]
Contact Person: [Full Name]
Address: [Street, Sub-City], Addis Ababa, Ethiopia
Email: [client@email.com]
Phone: +251-91-XXX-XXXX
Dear Valued Client,
Thank you for considering Digital Horizon Web Solutions for your digital transformation needs. This Quotation Estimate has been carefully prepared to outline the scope, deliverables, and associated costs for our Web Designer services tailored specifically for your business operations in Ethiopia Addis Ababa. Our team of experienced Web Designers is committed to delivering a modern, responsive, and culturally relevant digital presence that reflects the vibrancy of the Ethiopian market while meeting international standards of web design and development.
Scope of Work – Web Designer Services
This Quotation Estimate covers the full lifecycle of web design and development services, including initial consultation, wireframing, UI/UX design, front-end and back-end development, content integration, quality assurance, deployment, and post-launch support. All services are delivered by our certified Web Designer team based in Ethiopia Addis Ababa, ensuring local market understanding combined with global best practices.
Itemized Cost Breakdown
	#
	Service / Deliverable
	Description
	Duration
	Cost (ETB)
	Cost (USD)

	1
	Discovery & Requirements Analysis
	Stakeholder interviews, competitor analysis, and project scoping conducted in Addis Ababa
	1 Week
	25,000
	$450

	2
	Wireframing & Information Architecture
	Low-fidelity wireframes, sitemap, and user flow diagrams
	1 Week
	30,000
	$540

	3
	UI/UX Design (Web Designer Core Service)
	High-fidelity mockups, design system, interactive prototypes in Figma
	2 Weeks
	65,000
	$1,170

	4
	Front-End Development
	Responsive HTML5, CSS3, JavaScript implementation; mobile-first approach
	3 Weeks
	85,000
	$1,530

	5
	Back-End Development & CMS Integration
	Database setup, API integration, CMS configuration (WordPress/Custom)
	3 Weeks
	95,000
	$1,710

	6
	Content Integration & Localization
	Amharic and English content, SEO optimization for Ethiopian search markets
	1 Week
	20,000
	$360

	7
	Quality Assurance & Cross-Browser Testing
	Performance audits, accessibility compliance, security scanning
	1 Week
	25,000
	$450

	8
	Deployment & Domain Configuration
	Server setup, SSL certificate, DNS configuration, launch in Ethiopia Addis Ababa
	3 Days
	15,000
	$270

	9
	Post-Launch Support (3 Months)
	Bug fixes, minor updates, performance monitoring, and Web Designer consultation
	3 Months
	45,000
	$810

	TOTAL ESTIMATED COST
	405,000 ETB
	$7,290 USD


Note: All prices are quoted in Ethiopian Birr (ETB) with approximate USD equivalents at the current National Bank of Ethiopia exchange rate. Final USD conversion will be confirmed at the time of invoice issuance. This Quotation Estimate does not include third-party licensing fees, premium plugin costs, or hosting charges beyond the initial setup period.
Payment Schedule
	Milestone
	Percentage
	Amount (ETB)
	Due Date

	Project Kickoff (upon signing this Quotation Estimate)
	30%
	121,500
	Within 5 business days of approval

	Design Approval (UI/UX sign-off)
	30%
	121,500
	Upon client approval of design phase

	Development Completion
	25%
	101,250
	Upon completion of development phase

	Final Delivery & Launch
	15%
	60,750
	Upon successful deployment


Terms and Conditions
1. This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. After the validity period, pricing may be subject to revision based on market conditions in Ethiopia Addis Ababa.
1. Payment shall be made via bank transfer to the designated account of Digital Horizon Web Solutions, registered in Addis Ababa, Ethiopia. All transactions are subject to applicable Ethiopian tax regulations, including VAT (15%) where applicable.
1. The Web Designer team will provide weekly progress reports and bi-weekly client review sessions. All meetings will be conducted at our office in Bole, Addis Ababa, or via video conference at the client's preference.
1. Client is responsible for providing all necessary content, branding assets, and access credentials within the timelines specified in the project schedule. Delays in client deliverables will extend the project timeline proportionally.
1. Intellectual property rights for all custom design work, code, and deliverables will transfer to the client upon full payment. Our Web Designer team retains the right to display completed projects in their portfolio with client consent.
1. Any changes to the original scope of work must be documented in a formal Change Order signed by both parties. Additional costs for scope changes will be quoted separately and are not included in this Quotation Estimate.
1. Our Web Designer services include a 30-day warranty period post-launch for critical bug fixes. Extended maintenance and support beyond the included 3-month period will be billed at a monthly rate of 15,000 ETB.
1. This Quotation Estimate is governed by the laws of the Federal Democratic Republic of Ethiopia. Any disputes shall be resolved through amicable negotiation, and if unresolved, through the competent courts in Addis Ababa.
1. Confidentiality: Both parties agree to maintain strict confidentiality regarding all business information, trade secrets, and proprietary data shared during the course of this engagement.
Acceptance and Authorization
By signing below, both parties acknowledge and agree to the terms, conditions, and pricing outlined in this Quotation Estimate for Web Designer services in Ethiopia Addis Ababa. This document serves as a binding agreement upon execution by both authorized representatives.
For Digital Horizon Web Solutions
Name: _________________________
Title: Lead Web Designer / Director
Signature: _________________________
Date: _________________________
For the Client
Name: _________________________
Title: _________________________
Signature: _________________________
Date: _________________________
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