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QUOTATION ESTIMATE
Professional Web Designer Services — France Lyon
Reference No: QTE-LYON-2025-0472 | Date of Issue: 15 June 2025 | Valid Until: 15 July 2025
1. Parties Involved
Service Provider (Web Designer)
Name: Atelier Numérique Lyon SARL
Address: 42 Rue de la République, 69002 Lyon, France
SIRET: 892 456 789 00012
VAT No.: FR 45 892456789
Email: contact@atelier-numerique-lyon.fr
Phone: +33 4 78 12 34 56
Client
Name: [Client Company Name]
Address: [Client Street Address], 69000 Lyon, France
SIRET: [Client SIRET Number]
VAT No.: [Client VAT Number]
Email: [Client Email]
Phone: [Client Phone]
2. Purpose and Scope of This Quotation Estimate
This Quotation Estimate is issued by Atelier Numérique Lyon SARL, a specialised Web Designer firm based in the heart of France Lyon, to provide the client with a comprehensive and transparent breakdown of costs associated with the design, development, and deployment of a professional website. As a leading Web Designer operating within the France Lyon metropolitan area, we are committed to delivering digital solutions that reflect the cultural richness, business dynamism, and technological aspirations of our region.
This Quotation Estimate covers all phases of the project, from initial discovery and wireframing through to final launch and post-deployment support. All pricing is quoted in Euros (EUR) and is subject to the applicable French Value Added Tax (TVA) at the standard rate of 20%. The Web Designer services outlined herein are tailored specifically to the needs of businesses and organisations operating in France Lyon and the broader Auvergne-Rhône region.
3. Detailed Breakdown of Web Designer Services
	Item No.
	Service Description
	Duration
	Unit Price (EUR)
	Amount (EUR)

	01
	Discovery workshop & requirements gathering (on-site in Lyon)
	2 days
	650.00
	1,300.00

	02
	UX research, user personas & information architecture
	1 week
	2,400.00
	2,400.00

	03
	Wireframing & interactive prototyping (Figma)
	1.5 weeks
	1,800.00
	2,700.00

	04
	Visual UI design & brand integration (3 revision rounds)
	2 weeks
	3,200.00
	3,200.00

	05
	Responsive front-end development (HTML5, CSS3, JavaScript)
	3 weeks
	4,500.00
	4,500.00

	06
	Back-end integration & CMS setup (WordPress / custom)
	2 weeks
	3,800.00
	3,800.00

	07
	SEO optimisation & French-language localisation for Lyon market
	1 week
	1,600.00
	1,600.00

	08
	Accessibility compliance (RGAA / WCAG 2.1 AA)
	1 week
	1,400.00
	1,400.00

	09
	Performance testing, cross-browser QA & bug fixes
	1 week
	1,200.00
	1,200.00

	10
	Deployment, DNS configuration & launch support
	3 days
	800.00
	800.00

	11
	Post-launch maintenance & support (3 months, Lyon-based)
	3 months
	950.00
	2,850.00

	Subtotal (HT — Hors Taxes)
	25,750.00

	TVA 20% (French VAT)
	5,150.00

	TOTAL (TTC — Toutes Taxes Comprises)
	30,900.00


4. Project Timeline
The estimated total duration for this Web Designer engagement, as outlined in this Quotation Estimate, is approximately 12 to 14 weeks from the date of contract signature. The project will be executed in phases with milestone reviews scheduled bi-weekly. All on-site meetings and workshops will take place at our studio in France Lyon (2² arrondissement) or at the client’s premises within the Lyon metropolitan area. The Web Designer team will ensure that all deliverables align with the client’s brand identity and the specific digital expectations of the France Lyon business community.
5. Terms and Conditions
· This Quotation Estimate is valid for 30 calendar days from the date of issue. After this period, pricing may be subject to revision due to market conditions in the France Lyon digital services sector.
· Payment terms: 40% upon contract signature, 40% upon completion of the design phase, and 20% upon final delivery and acceptance. Invoices are issued in accordance with French commercial law (Code de commerce).
· All intellectual property rights to the final Web Designer deliverables transfer to the client upon full payment. Interim work products remain the property of Atelier Numérique Lyon SARL until final settlement.
· The Web Designer is responsible for ensuring compliance with the French General Data Protection Regulation (RGPD / GDPR) and the French accessibility standard RGAA for all deliverables.
· Any changes to the scope of work beyond the parameters defined in this Quotation Estimate will be subject to a supplementary quotation and mutual written agreement.
· This agreement is governed by the laws of the French Republic. Any disputes shall be resolved by the competent courts of Lyon, France Lyon (Tribunal de Commerce de Lyon).
· The Web Designer shall maintain professional liability insurance (assurance responsabilité civile professionnelle) throughout the duration of the engagement, as required by French regulatory standards.
6. Acceptance and Signature
By signing below, both parties acknowledge and agree to the terms set forth in this Quotation Estimate for Web Designer services to be delivered in France Lyon. This document constitutes a binding commercial proposal and, upon countersignature, forms the basis of the service contract between the parties.
For Atelier Numérique Lyon SARL (Web Designer)
Name: ___________________________
Title: ___________________________
Date: ___________________________
Signature & Company Stamp:
For the Client
Name: ___________________________
Title: ___________________________
Date: ___________________________
Signature & Company Stamp:
Atelier Numérique Lyon SARL — 42 Rue de la République, 69002 Lyon, France — SIRET: 892 456 789 00012
This Quotation Estimate was prepared by a certified Web Designer operating in France Lyon. All rights reserved. © 2025.
