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	Quotation Estimate No.
	QTE-2025-0847

	Date of Issue
	15 June 2025

	Prepared By
	Atelier Numérique Créatif — Web Designer Studio, 24 Rue de Rivoli, 75001 Paris, France

	Prepared For
	Client Name / Company (France Paris)

	Service Location
	France Paris — On-site and Remote (Paris Metropolitan Area)

	Currency
	Euro (EUR) — All prices exclusive of TVA (20%)


1. Introduction and Scope of This Quotation Estimate
This Quotation Estimate has been prepared by our experienced Web Designer team at Atelier Numérique Créatif, a boutique digital agency based in the heart of France Paris. We are pleased to present this detailed proposal for the design, development, and deployment of a bespoke website tailored to your business needs. As a dedicated Web Designer operating within the vibrant creative ecosystem of France Paris, we bring together cutting-edge design sensibility, technical expertise, and a deep understanding of the French and European digital market.
This Quotation Estimate outlines the full scope of services, associated costs, timelines, and terms governing the engagement. All figures presented herein are valid for a period of thirty (30) calendar days from the date of issue. Should you wish to proceed, a signed copy of this Quotation Estimate will serve as the formal agreement between both parties.
2. Detailed Services and Cost Breakdown
The following table itemises each component of the Web Designer engagement. Our Web Designer in France Paris will oversee every phase of the project, from initial concept through to final delivery and post-launch support.
	Item
	Description of Service
	Duration
	Cost (EUR, excl. TVA)

	1
	Discovery & Strategy Workshop — On-site consultation in France Paris. Our Web Designer will conduct stakeholder interviews, competitive analysis, and define the information architecture and user journey for your website.
	3 days
	€1,800.00

	2
	UX/UI Design & Wireframing — Creation of low-fidelity wireframes, high-fidelity mockups, and interactive prototypes. The Web Designer will deliver three (3) revision cycles based on client feedback.
	10 days
	€3,500.00

	3
	Front-End Development — Responsive, accessible (RGAA / WCAG 2.1 AA compliant) HTML5, CSS3, and JavaScript implementation. Optimised for all devices and browsers. The Web Designer ensures pixel-perfect translation of design assets.
	15 days
	€5,200.00

	4
	Back-End & CMS Integration — Configuration of a content management system (WordPress, Strapi, or custom), database setup, user authentication, and admin panel customisation. Our Web Designer in France Paris will ensure GDPR-compliant data handling per French and EU regulations.
	10 days
	€3,800.00

	5
	Content Migration & SEO Foundation — Transfer of existing content, meta-tag optimisation, structured data markup, sitemap generation, and initial on-page SEO configuration. The Web Designer will coordinate with your marketing team in France Paris.
	5 days
	€1,500.00

	6
	Quality Assurance & Cross-Browser Testing — Comprehensive testing across Chrome, Firefox, Safari, and Edge. Performance auditing (Lighthouse score target: 90+), accessibility audit, and security vulnerability scan.
	5 days
	€1,200.00

	7
	Deployment & Launch — DNS configuration, SSL certificate installation, staging-to-production migration, and go-live coordination. The Web Designer will be available on-site in France Paris for launch-day support.
	2 days
	€800.00

	8
	Post-Launch Support (3 Months) — Bug fixes, minor content updates, performance monitoring, and two (2) on-site support visits in France Paris. Ongoing advisory from your dedicated Web Designer.
	90 days
	€2,400.00

	Subtotal (excluding TVA 20%)
	€20,200.00

	TVA (20%)
	€4,040.00

	TOTAL (TTC)
	€24,240.00


3. Project Timeline
The total estimated duration of this Web Designer engagement is approximately 50 working days (roughly ten weeks), commencing from the date of contract signature. The Web Designer will provide weekly progress reports and bi-weekly client review sessions, conducted either at our studio in France Paris or via video conference at the client's convenience.
4. Payment Terms
· 30% advance payment (€7,272.00 TTC) due upon signature of this Quotation Estimate and project commencement.
· 40% milestone payment (€9,696.00 TTC) due upon approval of the final design mockups and completion of front-end development.
· 30% final payment (€7,272.00 TTC) due upon successful deployment and handover of all source files, credentials, and documentation.
· All payments to be made by bank transfer (virement bancaire) to the account details provided in the accompanying invoice. Late payments are subject to a penalty of 1.5% per month in accordance with French commercial law (Code de commerce, Article L441-10).
5. Terms and Conditions
· This Quotation Estimate is non-binding until formally accepted in writing by both parties.
· All intellectual property rights to the final website design, code, and assets will transfer to the client upon full payment. The Web Designer retains the right to display the completed project in their professional portfolio.
· The Web Designer in France Paris shall comply with all applicable French and European data protection regulations, including the GDPR (RGPD) and the French Data Protection Act (Loi Informatique et Libertés).
· Any changes to the agreed scope of work beyond the initial specification will be subject to a revised Quotation Estimate and mutual written approval before additional work commences.
· This Quotation Estimate is governed by the laws of the French Republic. Any disputes shall be submitted to the competent courts of Paris, France.
· Confidentiality: Both parties agree to maintain strict confidentiality regarding all business information exchanged during the course of this engagement.
6. Acceptance
By signing below, the client acknowledges receipt of this Quotation Estimate and agrees to the terms, conditions, and pricing outlined herein for the Web Designer services to be delivered in France Paris.
For Atelier Numérique Créatif (Web Designer)
Name: ______________________________
Title: Lead Web Designer
Date: ______________________________
Signature & Company Stamp:
For the Client (France Paris)
Name: ______________________________
Title: ______________________________
Date: ______________________________
Signature & Company Stamp:
Atelier Numérique Créatif — Web Designer Studio | 24 Rue de Rivoli, 75001 Paris, France | SIRET: 842 567 891 00012 | TVA: FR 42 842567891
This Quotation Estimate was generated on 15 June 2025 and is valid until 15 July 2025. © 2025 Atelier Numérique Créatif. All rights reserved.
