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Dear Valued Client,
Thank you for considering Accra Digital Solutions Ltd. for your digital transformation needs. This Quotation Estimate has been carefully prepared to outline the full scope of Web Designer services we propose to deliver for your organisation, tailored specifically to the business environment and digital landscape of Ghana Accra. Our team of experienced professionals is committed to delivering world-class web design solutions that align with your brand identity, operational goals, and the unique expectations of the Ghanaian and broader West African market.
As a dedicated Web Designer firm operating from the heart of Ghana Accra, we understand the importance of creating digital experiences that are not only visually stunning but also accessible, mobile-responsive, and optimised for the connectivity conditions prevalent in our region. This Quotation Estimate reflects our commitment to transparency, quality, and value in every project we undertake.
Scope of Work – Web Designer Services
The following Web Designer services are included in this Quotation Estimate for your project in Ghana Accra:
	#
	Service Description
	Deliverable
	Duration
	Cost (GHS)
	Cost (USD)

	1
	Website Discovery & Strategy Session – Comprehensive consultation to define objectives, target audience, and content architecture for your Web Designer project in Ghana Accra
	Strategy Document
	Week 1
	4,500.00
	350.00

	2
	UI/UX Design & Wireframing – Creation of 8 to 12 unique page layouts, interactive prototypes, and user flow diagrams by our senior Web Designer team
	Figma Files & Prototypes
	Weeks 2–3
	12,000.00
	940.00

	3
	Front-End Development – Responsive HTML5, CSS3, and JavaScript implementation ensuring cross-browser and cross-device compatibility for users across Ghana Accra and beyond
	Functional Website
	Weeks 4–6
	18,500.00
	1,450.00

	4
	Back-End Development & CMS Integration – Setup of content management system, database architecture, user authentication, and API integrations
	Admin Panel & CMS
	Weeks 6–8
	15,000.00
	1,175.00

	5
	E-Commerce Module (if applicable) – Shopping cart, payment gateway integration (including MTN MoMo, Vodafone Cash, and Visa/Mastercard for the Ghana Accra market)
	Online Store
	Weeks 8–10
	10,000.00
	785.00

	6
	SEO Optimisation & Performance Tuning – On-page SEO, meta tagging, image optimisation, and speed optimisation for Ghanaian search engines and local directories
	SEO Report
	Week 10
	5,500.00
	430.00

	7
	Quality Assurance & Cross-Device Testing – Rigorous testing on desktop, tablet, and mobile devices common in Ghana Accra
	QA Report
	Week 11
	3,500.00
	275.00

	8
	Deployment, Training & Handover – Server setup, DNS configuration, staff training sessions (2 days), and comprehensive documentation
	Live Website & Docs
	Week 12
	4,000.00
	315.00

	9
	Post-Launch Support (3 Months) – Bug fixes, minor content updates, security patches, and priority technical support from our Web Designer team in Ghana Accra
	Support Retainer
	Months 13–15
	6,000.00
	470.00

	TOTAL PROJECT COST
	GHS 79,000.00
	USD 6,190.00


Payment Schedule
This Quotation Estimate for Web Designer services in Ghana Accra is structured with the following milestone-based payment plan:
	Milestone
	Percentage
	Amount (GHS)
	Due Date

	Project Kick-off (upon signing)
	30%
	23,700.00
	Upon contract execution

	Design Approval
	25%
	19,750.00
	End of Week 3

	Development Completion
	25%
	19,750.00
	End of Week 8

	Final Delivery & Launch
	20%
	15,800.00
	End of Week 12


Terms and Conditions
1. This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. After this period, pricing for Web Designer services may be subject to revision based on market conditions in Ghana Accra.
1. All payments shall be made in Ghana Cedis (GHS) via bank transfer to the account of Accra Digital Solutions Ltd., or in US Dollars (USD) at the prevailing Bank of Ghana exchange rate on the date of payment.
1. The Web Designer team reserves the right to request a maximum of two (2) revision cycles per design phase. Additional revisions will be billed at GHS 1,500 per cycle.
1. Project timelines are contingent upon timely provision of content, assets, and approvals from the client. Delays in client response may extend the overall schedule proportionally.
1. Intellectual property rights for all custom designs, code, and deliverables shall transfer to the client upon full and final payment as outlined in this Quotation Estimate.
1. Our Web Designer services are subject to the Data Protection Act, 2012 (Act 843) of Ghana. All client data will be handled in strict compliance with Ghanaian data privacy regulations.
1. Force majeure events, including but not limited to power outages, internet disruptions, or government-mandated closures in Ghana Accra, may affect project timelines. Both parties agree to negotiate in good faith under such circumstances.
1. This Quotation Estimate does not constitute a binding contract until both parties have signed and returned the acceptance section below.
1. Any disputes arising from this engagement shall be resolved through mediation in Accra, Ghana, in accordance with the laws of the Republic of Ghana.
Acceptance and Authorisation
By signing below, both parties acknowledge and agree to the terms, scope, and pricing outlined in this Quotation Estimate for Web Designer services to be delivered in Ghana Accra.
For: Accra Digital Solutions Ltd.
Kwame Asante
Lead Web Designer & Project Director
Date: _______________
For: [Client Company Name]
[Authorised Signatory Name]
[Designation]
Date: _______________
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