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1. Introduction and Purpose of This Quotation Estimate
This Quotation Estimate is formally issued by Alborz Digital Web Design Studio, a specialized Web Designer agency headquartered in Iran Tehran, to provide a comprehensive and transparent breakdown of costs associated with the design, development, and deployment of a professional website for the client. This document serves as a binding proposal that outlines the full scope of services, deliverables, timelines, and financial commitments expected under this engagement. As a dedicated Web Designer operating within the competitive digital landscape of Iran Tehran, our studio is committed to delivering world-class web solutions that align with both international standards and the specific technological and regulatory requirements of the Iranian market.
2. Scope of Work – Web Designer Services
The following Quotation Estimate details the complete range of Web Designer services to be executed in Iran Tehran. Each line item represents a distinct phase of the project lifecycle, from initial consultation through final delivery and post-launch support.
	#
	Service / Deliverable
	Description
	Duration
	Cost (IRR)

	1
	Discovery & Requirements Analysis
	On-site consultation in Tehran; stakeholder interviews; competitor analysis within the Iranian digital market; definition of project goals and user personas.
	5 business days
	18,000,000

	2
	UX / UI Design & Wireframing
	Creation of user flow diagrams, low-fidelity wireframes, and high-fidelity mockups. The Web Designer will produce responsive layouts optimized for desktop, tablet, and mobile devices prevalent in Iran Tehran.
	10 business days
	45,000,000

	3
	Front-End Development
	Custom HTML5, CSS3, and JavaScript implementation. The Web Designer will ensure cross-browser compatibility, accessibility compliance (WCAG 2.1), and seamless integration with Persian (Farsi) RTL typography standards required for the Iran Tehran audience.
	15 business days
	72,000,000

	4
	Back-End Development & CMS Integration
	Server-side architecture, database design, and CMS configuration. Includes integration with Iranian payment gateways (e.g., Shaparak, Zarinpal) and compliance with local data residency regulations in Iran Tehran.
	12 business days
	58,000,000

	5
	Content Management & Localization
	Translation of all interface elements into Farsi; SEO optimization targeting Iranian search engines (e.g., Digikala, Snapp, and local directories); metadata structuring for the Iran Tehran market.
	7 business days
	22,000,000

	6
	Quality Assurance & Cross-Device Testing
	Comprehensive functional, performance, and security testing. The Web Designer will conduct load testing, vulnerability scanning, and user acceptance testing sessions in Tehran.
	5 business days
	15,000,000

	7
	Deployment & Domain Configuration
	Server provisioning on Iranian hosting infrastructure; SSL certificate installation; DNS configuration; .ir domain registration and setup; final go-live in Iran Tehran.
	3 business days
	12,000,000

	8
	Post-Launch Support (3 Months)
	Ongoing maintenance, bug fixes, minor content updates, and performance monitoring. The Web Designer remains available for priority support throughout the warranty period.
	90 days
	20,000,000

	TOTAL ESTIMATED COST
	262,000,000 IRR


3. Payment Schedule
In accordance with standard commercial practices in Iran Tehran, the total amount specified in this Quotation Estimate shall be disbursed in three installments:
· 30% Advance Payment (78,600,000 IRR) – Due upon signed acceptance of this Quotation Estimate and prior to commencement of the Discovery phase.
· 40% Progress Payment (104,800,000 IRR) – Due upon successful delivery and client approval of the UX/UI Design and Front-End Development milestones.
· 30% Final Payment (78,600,000 IRR) – Due upon final deployment, completion of QA testing, and formal handover of all source files and documentation to the client in Tehran.
4. Terms and Conditions
· This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. After the expiry date, pricing may be subject to revision based on market conditions in Iran Tehran.
· All intellectual property rights to the final website design, source code, and associated assets shall transfer to the client upon receipt of the final payment installment.
· The Web Designer reserves the right to request up to three (3) rounds of revisions per milestone without additional charge. Additional revision cycles will be billed at a rate of 3,500,000 IRR per hour.
· Any scope changes requested by the client beyond the originally defined deliverables will be documented in a separate Change Order and may affect the total cost and project timeline outlined in this Quotation Estimate.
· The Web Designer shall comply with all applicable data protection and e-commerce regulations enforced by the Iranian government and the Information and Communication Technology Authority of Iran (ICTA) in Tehran.
· Force majeure events, including but not limited to national internet disruptions, government-mandated shutdowns, or natural disasters affecting the Iran Tehran region, shall extend project deadlines proportionally without penalty to either party.
· All communications, project updates, and deliverable approvals shall be conducted via email and in-person meetings at the Web Designer's office located on Valiasr Street, Tehran, Iran, or through mutually agreed virtual channels.
5. Acceptance and Authorization
By signing below, both parties acknowledge that they have read, understood, and agree to all terms, conditions, and financial obligations set forth in this Quotation Estimate for Web Designer services to be performed in Iran Tehran. This document constitutes a formal agreement between the parties upon execution.
For Alborz Digital Web Design Studio
Name: _________________________
Title: Lead Web Designer
Signature & Date: _______________
For the Client
Name: _________________________
Title: _________________________
Signature & Date: _______________
This Quotation Estimate was prepared by Alborz Digital Web Design Studio, a registered Web Designer firm operating in Iran Tehran. All prices are inclusive of applicable taxes as per Iranian fiscal regulations. For inquiries or amendments, please contact us at quotation@alborzdigital.ir | +98-21-XXXX-XXXX | Valiasr Street, Tehran, Iran.
