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1. Introduction and Scope of This Quotation Estimate
This Quotation Estimate has been prepared by Studio Pixel Milano S.r.l., a specialised Web Designer studio operating from the heart of Italy Milan, to outline the full scope, deliverables, and associated costs for the design and development of a corporate website for Marchetti & Associati S.p.A. The Quotation Estimate reflects our understanding of the client's requirements as discussed during the initial consultation held on 28 May 2025 at our office in the Brera district of Milan. All pricing is expressed in Euros (EUR) and is inclusive of Italian Value Added Tax (IVA) at the standard rate of 22%, in full compliance with the regulations of the Agenzia delle Entrate.
As a dedicated Web Designer firm with over twelve years of experience serving businesses across Italy Milan and the broader Lombardy region, we pride ourselves on delivering digital experiences that reflect the elegance, precision, and innovation synonymous with the Milanese business community. This Quotation Estimate is therefore structured to provide complete transparency regarding every phase of the project, from initial wireframing through to final deployment and post-launch support.
2. Detailed Breakdown of Web Designer Services
The following table itemises each service component that constitutes this Quotation Estimate. Each line represents a discrete deliverable provided by our Web Designer team, tailored specifically to the operational needs of a Milan-based professional services firm.
	Item
	Description of Web Designer Service
	Qty
	Unit Price (EUR)
	Subtotal (EUR)

	01
	Discovery Workshop & UX Strategy — On-site meeting in Milan to define brand identity, target audience, and user journey maps.
	1
	1,200.00
	1,200.00

	02
	Wireframing & Information Architecture — Low-fidelity mockups for 12 core pages, delivered via Figma with iterative feedback cycles.
	1
	2,400.00
	2,400.00

	03
	UI Design & Visual Identity — High-fidelity designs incorporating Milanese aesthetic sensibility, responsive layouts for desktop, tablet, and mobile.
	1
	4,800.00
	4,800.00

	04
	Front-End Development — Custom HTML5, CSS3, and JavaScript implementation; no template dependency. WCAG 2.1 AA accessibility compliance.
	1
	5,600.00
	5,600.00

	05
	Back-End & CMS Integration — WordPress headless or custom PHP architecture with secure admin panel, Italian and English language support.
	1
	3,900.00
	3,900.00

	06
	SEO Foundation & Performance Optimisation — On-page SEO, schema markup, Core Web Vitals tuning, and Google Analytics 4 integration.
	1
	1,800.00
	1,800.00

	07
	Content Migration & Localisation — Transfer of existing content, professional Italian-English copywriting for 12 pages.
	1
	1,500.00
	1,500.00

	08
	Quality Assurance & Cross-Browser Testing — Comprehensive testing across Chrome, Firefox, Safari, and Edge; mobile device verification.
	1
	900.00
	900.00

	09
	Deployment & Domain Configuration — Hosting setup on Italian data-centre servers (GDPR-compliant), SSL certificate, DNS management.
	1
	700.00
	700.00

	10
	Post-Launch Support (3 months) — Bug fixes, minor content updates, and priority email support from our Milan-based Web Designer team.
	3
	450.00
	1,350.00

	Subtotal (excl. IVA)
	24,150.00

	IVA 22%
	5,313.00

	TOTAL (incl. IVA)
	29,463.00


3. Payment Terms and Schedule
In accordance with standard commercial practice in Italy Milan, this Quotation Estimate proposes the following payment schedule:
30% advance payment (EUR 8,838.90) upon acceptance of this Quotation Estimate and execution of the service contract. 40% milestone payment (EUR 11,785.20) upon approval of the high-fidelity UI designs. 30% final payment (EUR 8,838.90) upon successful deployment and handover of all source files. All payments shall be made via bank transfer (bonifico bancario) to the IBAN specified in the accompanying invoice. Late payments shall accrue interest at the rate prescribed by Article 634 of the Italian Civil Code.
4. Project Timeline
The estimated duration from contract signing to final launch is ten (10) working weeks. The Web Designer team will provide weekly progress reports every Friday via email. The timeline assumes timely client feedback within three (3) business days for each approval milestone. Any delays attributable to the client will extend the schedule proportionally, and this  Quotation Estimate shall remain valid for the revised completion date.
5. Terms, Conditions, and Validity
Validity: This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. After this period, pricing may be revised to reflect current market conditions in the Italy Milan digital services sector.
Revisions: The Web Designer scope includes two (2) rounds of design revisions per milestone. Additional revisions will be billed at EUR 150.00 per hour, subject to a minimum of two (2) hours.
Intellectual Property: Upon full payment, all design assets, source code, and documentation become the exclusive property of the client. The Web Designer studio retains the right to display the completed project in its professional portfolio.
Confidentiality: Both parties agree to maintain strict confidentiality in accordance with Italian Legislative Decree 196/2003 and the EU General Data Protection Regulation (GDPR 2016/679).
Governing Law: This Quotation Estimate and any resulting contract shall be governed by the laws of the Italian Republic. All disputes shall be subject to the exclusive jurisdiction of the Tribunale di Milano.
6. Acceptance
By signing below, the client acknowledges and accepts the terms, scope, and pricing outlined in this Quotation Estimate for the Web Designer services to be delivered in Italy Milan. This acceptance constitutes a binding agreement between the parties for the duration of the project.
For Studio Pixel Milano S.r.l.
(Web Designer Provider)
Marco Bellini — Lead Web Designer
Date: _______________
For Marchetti & Associati S.p.A.
(Client)
Elena Marchetti — Director
Date: _______________
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