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Quotation Estimate
Quotation Details
Quotation No.: QTE-2025-ABJ-0147
Date Issued: 15 June 2025
Valid Until: 15 July 2025
Prepared By: DigitalCraft Web Studio
Location: Abidjan, Ivory Coast
Client Information
Company: [Client Company Name]
Contact Person: [Name]
Address: [Street, District], Abidjan, Ivory Coast
Email: [client@email.com]
Phone: +225 [number]
1. Introduction and Purpose of This Quotation Estimate
This Quotation Estimate has been prepared by DigitalCraft Web Studio, a specialized Web Designer firm based in Ivory Coast Abidjan, to provide a comprehensive and transparent breakdown of costs associated with the design, development, and deployment of a professional website for the client. As a leading Web Designer operating in the dynamic digital landscape of Ivory Coast Abidjan, we are committed to delivering high-quality web solutions that meet the specific business objectives of our clients while adhering to international design standards and local market expectations.
This Quotation Estimate outlines all deliverables, timelines, and associated fees. It serves as a formal proposal that the client may review, negotiate, and ultimately accept to initiate the project. All pricing in this document is expressed in West African CFA Francs (XOF) unless otherwise stated, reflecting the local currency standard used throughout Ivory Coast Abidjan and the broader West African Economic and Monetary Union (UEMOA) region.
2. Scope of Work – Web Designer Services
As your dedicated Web Designer in Ivory Coast Abidjan, DigitalCraft Web Studio will deliver the following services under this Quotation Estimate:
· Discovery & Strategy: Initial consultation, competitor analysis, and content planning tailored to the Abidjan market and broader Ivorian audience.
· UI/UX Design: Creation of wireframes, mockups, and interactive prototypes. The Web Designer will ensure the design is culturally relevant, mobile-first, and accessible.
· Front-End Development: Responsive coding using HTML5, CSS3, JavaScript, and modern frameworks (React or Vue.js) to ensure cross-browser compatibility.
· Back-End Development: Database setup, CMS integration (WordPress, custom, or headless), user authentication, and API integrations.
· Content Management System (CMS) Setup: Training the client's team to manage content independently post-launch.
· SEO Optimization: On-page SEO configuration, meta tags, structured data, and performance optimization for search engines popular in Ivory Coast Abidjan.
· Testing & Quality Assurance: Cross-device testing, security audits, and performance benchmarking.
· Deployment & Launch: Domain configuration, SSL certificate installation, hosting setup, and go-live support.
· Post-Launch Support: Three (3) months of complimentary technical support and minor revisions.
3. Itemized Cost Breakdown
	Item No.
	Service / Deliverable
	Duration
	Cost (XOF)

	01
	Discovery, Strategy & Requirements Gathering
	1 Week
	350,000

	02
	UI/UX Design (Wireframes, Mockups, Prototypes)
	2 Weeks
	1,200,000

	03
	Front-End Development (Responsive, Mobile-First)
	3 Weeks
	1,800,000

	04
	Back-End Development & CMS Integration
	3 Weeks
	1,500,000

	05
	SEO Optimization & Performance Tuning
	1 Week
	450,000

	06
	Testing, QA & Security Audit
	1 Week
	300,000

	07
	Deployment, Domain & Hosting Configuration
	3 Days
	250,000

	08
	Client Training & Documentation
	2 Days
	200,000

	09
	Post-Launch Support (3 Months)
	3 Months
	450,000

	Total Project Cost (Before VAT)
	6,500,000 XOF

	VAT (18% – Ivory Coast Standard Rate)
	1,170,000 XOF

	Grand Total
	7,670,000 XOF


4. Project Timeline
The estimated total duration for this project, as outlined in this Quotation Estimate, is approximately 12 to 14 weeks from the date of contract signing. The Web Designer team in Ivory Coast Abidjan will provide weekly progress reports and bi-weekly client review sessions to ensure alignment with the client's expectations.
5. Payment Schedule
	Milestone
	Percentage
	Amount (XOF)
	Due Date

	Project Kickoff (upon signing)
	30%
	2,301,000
	Upon contract execution

	Design Approval
	25%
	1,917,500
	Week 4

	Development Completion
	25%
	1,917,500
	Week 10

	Final Delivery & Launch
	20%
	1,534,000
	Week 14


6. Terms and Conditions
1. This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. After this period, pricing may be subject to revision due to market fluctuations in Ivory Coast Abidjan.
1. All payments are to be made via bank transfer to the DigitalCraft Web Studio account in Abidjan, Ivory Coast. Payment terms are net fourteen (14) days from invoice date.
1. The Web Designer reserves the right to pause work if payments are overdue by more than fifteen (15) days.
1. Any changes to the scope of work beyond the original Quotation Estimate will be subject to a separate change order and additional cost assessment.
1. Intellectual property rights for all custom designs and code transfer to the client upon full payment. Stock assets remain under their respective licenses.
1. This project is governed by the laws of the Republic of Côte d'Ivoire. Any disputes shall be resolved through arbitration in Abidjan, Ivory Coast.
1. The Web Designer guarantees a minimum of 99.5% uptime for the hosted website during the support period, excluding scheduled maintenance windows.
1. Confidentiality: Both parties agree to maintain strict confidentiality regarding all business information exchanged during the project lifecycle.
7. Acceptance
By signing below, the client acknowledges receipt of this Quotation Estimate and agrees to the terms, conditions, and pricing outlined herein for the Web Designer services to be delivered in Ivory Coast Abidjan.
For DigitalCraft Web Studio
Name: _________________________
Title: Lead Web Designer
Signature: _________________________
Date: _________________________
For the Client
Name: _________________________
Title: _________________________
Signature: _________________________
Date: _________________________
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